SOFTWARE DEVELOPMENT SCOPE

## IntelliFlow AI – Customer Support Automation Platform

16 June 2026

### PREPARED FOR

Vivek Mak

### PREPARED BY

Admin User

Invennico TechnoLabs

## CLIENT BUSINESS DETAILS

The client operates in the e-commerce and SaaS verticals, managing customer support operations across multiple channels. They seek to modernize their support infrastructure by implementing an AI-driven automation platform to reduce response times and operational costs.

Provides customer support services to SMB e-commerce and SaaS companies requiring multi-channel ticket management and intelligent triage.

The customer support software market is increasingly competitive, with SMBs demanding cost-effective, AI-powered solutions that unify communication channels and automate routine inquiries.

The client aims to consolidate fragmented support channels into a single unified inbox and leverage large language models to automate ticket triage and response drafting. This initiative will reduce support team overhead, improve response times, and enable faster scaling of customer support operations.

## ABOUT INVENNICO TECHNOLABS PRIVATE LIMITED

Invennico TechnoLabs is a specialized digital product development firm with deep expertise in building scalable SaaS platforms, AI-integrated applications, and enterprise software solutions. We combine modern web technologies with cloud-native architecture to deliver high-performance, user-centric products that drive measurable business outcomes for SMBs and enterprises alike. Our team excels in end-to-end product delivery, from technical architecture and full-stack development through post-launch optimization and support.

EXECUTIVE SUMMARY

The client envisions a unified customer support platform that eliminates silos across email, live chat, and WhatsApp channels while automating repetitive support workflows through intelligent AI. This platform will empower support teams to focus on high-value interactions while reducing operational friction and time-to-resolution.

We propose building IntelliFlow AI, an AI-powered multi-channel customer support platform with a unified inbox, LLM-based ticket triage, auto-drafted replies grounded in a RAG knowledge base, and a no-code workflow automation builder. The solution will be delivered in five phased milestones over 4-5 months, starting with core inbox and email/chat integration, followed by LLM capabilities, knowledge management, analytics, and WhatsApp integration.

Upon launch, the platform will reduce support response time by automating ticket classification and reply generation, enabling a small support team to handle 3-5x more tickets with consistent quality. The unified inbox will eliminate context-switching and manual data entry, directly improving team productivity and customer satisfaction metrics.

A phased delivery approach allows the client to launch an MVP with email and chat channels first, validate market fit, and stage WhatsApp integration once Meta's Business API approval completes (an external dependency). This strategy minimizes timeline risk, enables early user feedback, and aligns spending with demonstrable value delivery at each phase.

## 1. PROPOSED SOLUTION

IntelliFlow AI is a cloud-native SaaS platform built on a modern microservices architecture combining a React-based frontend with a NestJS backend, PostgreSQL persistence layer with vector embeddings, and LLM integrations for intelligent ticket processing. The system orchestrates multi-channel message ingestion, AI-driven categorization, knowledge retrieval, and workflow execution to deliver an autonomous support experience.

- Unified Multi-Channel Inbox (email, live chat, WhatsApp, Slack)

- LLM-powered Ticket Triage and Auto-Drafting Engine

- RAG-grounded Knowledge Base with Vector Search

- No-Code Workflow Automation Builder

- Real-time Analytics and Reporting Dashboard

## 2. SCOPE OF WORK

### 2.1. Unified Inbox and Multi-Channel Integration

This module establishes the core user interface and backend logic for aggregating support tickets from email, live chat, and future channel integrations into a single, searchable inbox.

Scope Includes

Frontend Components

- Inbox UI with filtering, search, and bulk action capabilities

- Thread view with full conversation history and metadata

- Channel indicator badges and thread labeling system

Backend Integration

- Gmail API integration for email ingestion and reply sending

- Live chat provider API connector (e.g., standard chat protocol)

- Message normalization and unified data model

Objective

Objective

Enable support teams to manage all incoming support messages from email and chat in a centralized dashboard, eliminating the need to switch between multiple platforms.

### 2.2. LLM-Powered Ticket Triage and Auto-Drafting

This module implements intelligent ticket classification and automated response generation using OpenAI or Anthropic LLMs, with prompt engineering tailored to support domain patterns.

Scope Includes

LLM Integration

- LLM provider setup and API key management (OpenAI or Claude)

- Ticket classification prompts with confidence scoring

- Auto-draft reply generation with tone and template customization

Automation Pipeline

- BullMQ job queue for async LLM processing

- Human-in-the-loop review workflow before sending auto-drafted replies

- Performance monitoring and prompt optimization feedback loop

Objective

Objective

Automatically categorize incoming support tickets and generate high-quality draft responses, reducing manual workload and accelerating first-response time.

### 2.3. RAG Knowledge Base and Vector Search

This module builds a retrieval-augmented generation system using pgvector embeddings to ground LLM responses in client-specific knowledge, reducing hallucinations and improving accuracy.

Scope Includes

Knowledge Management

- Admin interface for uploading and organizing knowledge articles

- Text chunking and embedding pipeline with pgvector storage

- Semantic search UI for support agents to find relevant knowledge

RAG Pipeline

- Vector similarity retrieval to augment LLM context

- Citation and source attribution for auto-drafted replies

- Analytics on knowledge base hit rates and relevance feedback

Objective

Objective

Ground LLM-generated responses in verified company knowledge, ensuring auto-drafted replies remain accurate and on-brand while reducing training overhead for new support staff.

### 2.4. No-Code Workflow Automation Builder

This module provides a visual workflow editor enabling non-technical support managers to define conditional routing, multi-step automation, and integration triggers without writing code.

Scope Includes

Workflow Designer

- Drag-and-drop canvas for building ticket routing and assignment rules

- Conditional branching based on ticket properties and LLM classifications

- Action library for replies, reassignments, escalations, and notifications

Execution Engine

- Workflow state machine and execution scheduler

- Audit log for tracking workflow executions and outcomes

Objective

Objective

Empower support managers to automate routine ticket handling patterns without developer involvement, enabling rapid iteration on support processes.

### 2.5. Analytics Dashboard and Reporting

This module surfaces key performance indicators (KPIs) on inbox metrics, LLM performance, and team productivity through a comprehensive real-time dashboard.

Scope Includes

Metrics and Visualization

- Real-time KPI cards for ticket volume, resolution time, and automation rate

- Channel-level breakdowns and trend analysis

- Team member productivity leaderboards and performance comparisons

Reporting

- Scheduled report generation and email delivery

- Export capabilities (CSV, PDF) for further analysis

Objective

Objective

Provide leadership and support teams with data-driven insights into support operations, enabling continuous optimization of processes and identification of bottlenecks.

### 2.6. WhatsApp Business API Integration and Launch Readiness

This module integrates WhatsApp Business API for inbound and outbound messaging within the unified inbox, with dependency management for Meta's approval process.

Scope Includes

WhatsApp Integration

- WhatsApp Business API setup and webhook configuration

- Message ingestion and reply sending through the platform

- Handling of WhatsApp-specific formatting and media constraints

Launch Support

- QA testing across all channels and workflows

- Performance optimization and load testing

- Production deployment and rollout documentation

Objective

Objective

Extend platform reach to WhatsApp users while ensuring system-wide stability, performance, and readiness for production deployment.

### 2.7. Third-Party Integrations and Data Connectivity

This module establishes secure integrations with external platforms to enrich support context and enable workflow automation across the client's SaaS and e-commerce tech stack.

Scope Includes

Core Integrations

- Shopify API integration for order and customer context lookup

- Stripe integration for payment and billing information retrieval

- Slack notification integration for escalations and alerts

Objective

Objective

Surface relevant customer and transaction data within support tickets, enabling agents to resolve issues faster and automate escalations to relevant teams.

## 3. DELIVERABLES

Upon successful completion of the project, Invennico TechnoLabs will deliver:

Frontend and User Interface

- Unified inbox React/Next.js application with TypeScript

- Thread view and conversation detail screens

- Analytics dashboard with real-time KPI widgets

- Workflow builder canvas UI with drag-and-drop interface

- Knowledge base search and management interface

Backend and APIs

- NestJS REST API with authentication and authorization

- LLM triage and auto-drafting microservice

- Workflow execution engine and state machine

- Message ingestion and normalization service

- RAG pipeline with vector embedding and retrieval

Data and Infrastructure

- PostgreSQL database schema with pgvector extensions

- Redis cache and session store configuration

- BullMQ job queue setup and monitoring

- AWS infrastructure (EC2, RDS, S3, CloudFront)

Documentation and Knowledge Transfer

- API documentation with OpenAPI/Swagger specifications

- Architecture decision record (ADR) and technical runbook

- Deployment and operational procedures

- End-user training documentation and video tutorials

Testing and Quality Assurance

- Comprehensive unit and integration test suite

- End-to-end test coverage for critical user workflows

- Performance and load testing reports

- Security audit and vulnerability assessment findings

## 4. TECHNICAL ARCHITECTURE

Frontend

- Next.js with React and TypeScript

- Tailwind CSS for component styling

- TanStack Query for server state management

- Responsive design for desktop and tablet

Backend

- Node.js runtime environment

- NestJS framework for API development

- BullMQ for async job processing

- OpenAPI/Swagger for API documentation

Database and Data Layer

- PostgreSQL with pgvector for vector embeddings

- Redis for caching and session management

- Connection pooling and query optimization

Hosting and Infrastructure

- AWS EC2 for application servers

- AWS RDS for managed PostgreSQL

- AWS S3 for file storage

- AWS CloudFront for CDN and static asset delivery

Security and Integrations

- OAuth 2.0 and JWT for authentication

- API key management and encryption at rest

- OpenAI and Anthropic LLM API integrations

- Third-party webhook handling (Gmail, WhatsApp, Slack, Shopify, Stripe)

## 5. WHY CHOOSE US?

Choosing the right technology partner is critical for a scalable platform like this. Our approach goes beyond development. We focus on building scalable digital businesses.

Our Key Strength :

Deep AI and LLM Expertise

Our team has built production AI systems leveraging OpenAI, Anthropic, and vector databases, ensuring optimal prompt engineering and RAG implementation for support automation.

- Proven experience integrating LLMs into SaaS products

- RAG system design and pgvector optimization

- LLM cost management and performance tuning

End-to-End SaaS Delivery

We manage the complete product lifecycle from architecture and development through testing, deployment, and post-launch support, ensuring quality and reliability at scale.

- Multi-channel integration experience (email, chat, SMS, webhooks)

- Microservices architecture and async job processing

- AWS infrastructure and DevOps best practices

Phased Delivery and Risk Mitigation

Our milestone-based approach allows early validation, reduces execution risk, and aligns costs with value delivery.

- MVP-first strategy to enable market feedback

- Dependency management (e.g., WhatsApp API approval)

- Flexible scope and add-on capabilities

Technical Excellence and Scalability

We build systems designed for scale using modern, battle-tested technologies that handle growing support volumes and data.

- Performance optimization and load testing

- Type-safe full-stack development (TypeScript)

- CI/CD pipelines and automated testing

Post-Launch Support and Partnership

Beyond delivery, we remain committed to optimizing performance, addressing issues, and scaling features based on real-world usage patterns.

- Ongoing bug fixes and performance monitoring

- Optional retainer support for new features and enhancements

- Knowledge transfer and team enablement

## 6. ASSUMPTIONS

Client Availability and Collaboration

- Client designates a primary point of contact available for weekly sync meetings and prompt decision-making

- Client provides access to existing customer support workflows, data samples, and system documentation

- Client commits to UAT and feedback cycles during each phase milestone

Technical and External Dependencies

- Client selects LLM provider preference (OpenAI or Anthropic) by project kickoff

- WhatsApp Business API approval from Meta is obtained independently; platform assumes 2-3 week approval window

- Email provider (Gmail/custom SMTP) and live chat provider APIs are accessible and documented

- AWS account provisioning and IAM permissions are ready before infrastructure setup begins

Scope and Requirements Stability

- Feature requirements are finalized and frozen at the start of each phase; mid-phase scope changes are treated as change requests

- Client data volume assumptions (messages/month, knowledge articles) remain within projected ranges

## 7. OUT OF SCOPE

Advanced Integrations

- Custom CRM integrations beyond Shopify and Stripe

- Proprietary or legacy system connectivity

- Real-time two-way sync with external databases

Extended Features

- Video or voice call support within the platform

- AI-powered coaching or sentiment analysis

- Mobile native applications (iOS/Android)

- Multi-language support and localization beyond English

Ongoing Services

- 24/7 managed support or SLA guarantees beyond post-launch warranty

- Custom training programs or on-site consulting

## 8.  PROJECT MILESTONES & TIMELINES

| PHASE | MILESTONE | ACTIVITIES | DURATION |
| --- | --- | --- | --- |
| Phase 1 | Core Inbox and Email/Chat Integration | System architecture and database schema designUnified inbox frontend and inbox view UI developmentGmail API and live chat provider integrationMessage normalization and data pipeline setup | 3-4 weeks |
| Phase 2 | LLM Triage and Auto-Drafting Pipeline | LLM provider setup and prompt engineeringBullMQ job queue and async processing configurationTicket triage classification and confidence scoringAuto-draft reply generation with human review workflow | 4-5 weeks |
| Phase 3 | RAG Knowledge Base and Workflow Builder | Knowledge article upload and embedding pipelinepgvector semantic search implementationNo-code workflow designer canvas and logic engineWorkflow execution and audit logging | 4-5 weeks |
| Phase 4 | Analytics Dashboard and Third-Party Integrations | Real-time KPI metrics and dashboard UIShopify and Stripe API integrationsSlack notification and escalation integrationReport generation and export functionality | 3-4 weeks |
| Phase 5 | WhatsApp Integration, QA, and Launch | WhatsApp Business API setup and message handlingEnd-to-end system QA and bug fixesPerformance testing and optimizationProduction deployment and launch support | 2-3 weeks |

## 9. QUESTIONS FOR CLIENT

## 10. POST LAUNCH SUPPORT

Post-launch support ensures platform stability, user success, and swift resolution of any issues discovered during initial production use.

Included Post-Launch Support

- Bug fixes and critical patches for 30 days post-launch

- Performance monitoring and optimization recommendations

- End-user and admin training webinars

- API documentation updates and integration support

Warranty Period

- The platform is warranted to be free of defects in materials and workmanship for 30 days post-launch under normal use. Critical bugs preventing core functionality (inbox, triage, reply sending) will be addressed within 48 hours; non-critical issues will be prioritized in a backlog.

Optional Ongoing Support (AMC / Retainer)

To ensure continuous optimization and enable future feature development, Invennico offers an optional post-launch retainer support package.

- Monthly feature enhancements and product roadmap consultation

- Priority bug fixes and performance tuning

- LLM prompt optimization and knowledge base curation

- Quarterly business reviews and success metric tracking

- Security patches and infrastructure updates

Retainer terms, availability levels (SLA), and pricing are negotiated separately based on client support volume and feature velocity requirements.