SOFTWARE DEVELOPMENT SCOPE

## AI-Powered B2B SaaS for Logistics & Route Optimization

11 June 2026

PREPARED FOR

Vivek Makwana

PREPARED BY

Admin User

Invennico TechnoLabs

## 1. CLIENT BUSINESS DETAILS

The client is seeking to develop a multi-tenant B2B SaaS platform designed to revolutionize middle-mile and last-mile delivery operations for logistics companies. This platform will serve as a central nervous system for fleet management, enabling dispatchers, drivers, and end customers to collaborate seamlessly on delivery optimization. The solution addresses a critical gap in the logistics industry where manual routing and fragmented tracking systems lead to inefficiencies, delayed deliveries, and poor customer experience.

The client operates in the logistics and fleet management domain, focusing on optimizing delivery operations through technology. Their core product vision is to provide an intelligent platform that automatically calculates efficient routes, monitors driver fleets in real-time, and predicts accurate delivery times using machine learning.

The logistics and last-mile delivery sector is experiencing rapid digital transformation driven by e-commerce growth and customer expectations for transparency. Companies in this space are increasingly adopting AI-powered solutions to reduce operational costs, improve on-time delivery rates, and enhance customer satisfaction through real-time tracking and communication.

The client aims to launch a production-ready beta version of their SaaS platform within 4-5 months that can serve multiple logistics partners on a subscription basis. Key objectives include automating route optimization to reduce fuel costs and delivery times, providing real-time visibility into fleet operations, and building a scalable multi-tenant infrastructure that supports recurring revenue through tiered subscription pricing and usage-based billing.

## 2. ABOUT INVENNICO TECHNOLABS PRIVATE LIMITED

Invennico TechnoLabs is a digital product development company specializing in building scalable, mission-critical SaaS platforms for complex enterprise verticals. With deep expertise in full-stack development—from responsive React web applications to cross-platform mobile solutions—we excel at delivering AI-driven systems that require sophisticated real-time capabilities, large-scale data processing, and seamless user experiences. Our proven track record includes designing and deploying multi-tenant architectures, integrating machine learning engines into production systems, and managing cloud infrastructure on AWS. We combine technical excellence with a collaborative approach to product development, ensuring that every solution aligns with your business objectives and scales as your user base grows.

EXECUTIVE SUMMARY

### Understanding of the Client's Vision

The client envisions a comprehensive B2B SaaS platform that empowers logistics companies to optimize their entire delivery ecosystem—from intelligent order-to-route assignment, through real-time driver management, to automated customer notifications. The platform must handle complex multi-stop routing constraints, support offline driver workflows, and leverage machine learning to predict delivery times with high accuracy.

### Proposed Solution Summary

We propose building a fully integrated, multi-tenant SaaS system comprising a React-based dispatcher control tower with live Mapbox visualizations, a Flutter mobile app for drivers with offline-first architecture, a Node.js/Express backend with real-time WebSocket communication, and a dedicated Python microservice for AI-powered route optimization using VRP algorithms. The system will be hosted on AWS infrastructure with PostgreSQL/PostGIS for geo-spatial queries, Redis for real-time message queuing, and integrated with Stripe for billing and Twilio for customer notifications.

### Key Business Outcomes

Upon launch, your platform will enable logistics companies to reduce delivery times by 20-30% through intelligent route optimization, improve driver efficiency via offline-capable mobile workflows, and enhance customer satisfaction through real-time tracking and proactive notifications. The multi-tenant architecture will support rapid onboarding of new logistics partners, creating a scalable revenue stream through subscription-based pricing models.

### Why This Approach

We have selected a modern, proven tech stack that balances performance, scalability, and development velocity. React with TypeScript and Tailwind CSS provides a maintainable, type-safe frontend; Node.js and Express offer rapid API development with strong async capabilities; PostgreSQL with PostGIS delivers powerful geospatial queries essential for routing; and Flutter ensures consistent, high-performance mobile experiences across iOS and Android. This architecture supports the real-time requirements of your dispatch system while enabling the offline capabilities critical for driver workflows in low-connectivity areas.

PROPOSED SOLUTION

The proposed solution is a comprehensive, cloud-native SaaS platform that integrates real-time fleet tracking, AI-powered route optimization, and intuitive user interfaces for dispatchers, drivers, and end customers. The system architecture employs a microservices approach with a React-based control tower for dispatchers, a Flutter mobile app for drivers with offline-first design, and a scalable backend built on Node.js and Python that handles both transactional operations and compute-intensive routing algorithms. All components communicate via WebSockets and REST APIs, with Redis managing session state and message queues, while PostgreSQL with PostGIS provides durable storage and geospatial intelligence.

▸  Dispatch Control Tower - Interactive web dashboard with live maps, driver status, route visualization, and fleet management

▸  AI Route Optimization Engine - VRP solver microservice that groups, sequences, and allocates orders respecting vehicle constraints and service windows

▸  Live Fleet Tracking System - Real-time GPS tracking with 10-second update intervals delivered via Socket.io to connected dashboards

▸  Driver Mobile Companion App - Cross-platform Flutter application with offline database, turn-by-turn navigation, and proof-of-delivery capture

▸  Proof of Delivery (PoD) Module - Signature capture, photo documentation, and barcode scanning with OCR for parcel confirmation

▸  Machine Learning ETA Engine - Dynamic forecasting models leveraging historical data, traffic trends, weather, and warehouse delays

▸  Customer Notification System - Transactional alerts via SMS and WhatsApp using Twilio, triggered by rule-based events

▸  Multi-Tenant Billing & Subscriptions - Tiered subscription plans with usage-based billing per driver, integrated with Stripe Billing

SCOPE OF WORK

5.1. System Architecture & Database Design

Design and document the complete system architecture including API specifications, microservice boundaries, and data flow diagrams. Create PostgreSQL schema with PostGIS extensions for geospatial data, multi-tenant isolation strategies, and indexing for high-performance queries. Define the Redis data structures for session caching, real-time message queues, and pub/sub channels. Establish AWS infrastructure design including EC2/Fargate deployment strategy, RDS database configuration, ElastiCache setup, and S3 bucket policies for secure file storage. This foundational phase ensures scalability, security, and performance across all subsequent modules.

5.2. Dispatcher Control Tower - Web Dashboard

Build a responsive React web application with TypeScript providing real-time visibility into fleet operations. Implement interactive Mapbox GL visualizations showing live driver locations, assigned routes, traffic layers, and geofence boundaries. Create a dynamic order management interface allowing dispatchers to view pending orders, assign them to drivers, and modify routes in real-time. Develop a fleet settings panel for managing vehicle profiles, capacity constraints, and service window rules. Include WebSocket listeners to receive and display real-time driver location updates with minimal latency, and implement Redux Toolkit for state management to handle complex, frequently-updating data.

5.3. Live Fleet Tracking & Real-Time API

Implement a Node.js/Express backend API that receives GPS location updates from driver mobile apps every 10 seconds and broadcasts them to all connected dispatcher dashboards via Socket.io connections. Create database operations to persist location history with timestamps and associated driver metadata. Build geofence detection algorithms that trigger alerts when drivers enter or exit defined delivery zones. Implement rate limiting and authentication middleware to ensure only authorized clients can publish or subscribe to location streams. Configure Redis pub/sub channels to efficiently distribute location updates across multiple dashboard instances without creating database bottlenecks.

5.4. AI Route Optimization Engine

Develop a dedicated Python microservice using Google OR-Tools or equivalent VRP (Vehicle Routing Problem) solver to calculate optimal delivery routes. Implement algorithms that group orders by geographic proximity, sequence stops to minimize travel distance and time, and allocate routes to available drivers based on vehicle capacity, refrigeration requirements, and shift constraints. Create an interface layer that accepts order batches and vehicle constraints from the Node.js backend and returns optimized route assignments. Integrate real-time traffic data and historical delivery patterns to refine route quality. Expose the service via REST API with asynchronous job handling for long-running optimization tasks, allowing dispatchers to request re-optimization as conditions change.

5.5. Driver Mobile App - Core Features & Navigation

Build a cross-platform Flutter mobile application that serves as the driver's primary interface for receiving and executing deliveries. Implement route assignment display with turn-by-turn navigation using Google Maps APIs. Create a delivery checklist showing all stops with customer details, delivery windows, and special instructions. Develop background location tracking that periodically sends GPS coordinates to the backend even when the app is not in the foreground, respecting battery and data consumption constraints. Implement in-app messaging between drivers and dispatch managers for real-time communication. Design the UI with large, easily-readable text and voice-guided navigation suitable for use while driving.

5.6. Offline Database & Synchronization

Integrate SQLite as the local mobile database to cache all assigned orders, route information, customer details, and delivery history. Implement intelligent sync logic that detects network connectivity and automatically queues pending updates (delivery confirmations, location points, proof of delivery) when offline, then flushes the queue when connectivity is restored. Design conflict resolution strategies to handle scenarios where the backend state has changed while the driver was offline. Create deterministic sync protocols that ensure data consistency and prevent duplicate submissions. Build UI indicators showing sync status and any pending actions, giving drivers visibility into what data is waiting to be uploaded.

5.7. Proof of Delivery (PoD) & Barcode Scanning

Implement signature capture functionality allowing customers to sign on a mobile device to confirm delivery receipt. Integrate camera functionality for drivers to photograph delivered parcels and packaging, with images stored to S3. Develop barcode scanning using native camera APIs and OCR libraries to read and verify parcel barcodes against the delivery manifest. Create an intuitive workflow that guides drivers through capturing all required proof elements before marking a delivery as complete. Design validation logic that prevents drivers from closing a delivery without all required proof elements. Store PoD metadata and media references in both the local SQLite database and the backend system for audit and dispute resolution.

5.8. Machine Learning ETA Prediction Engine

Build a machine learning model using historical delivery data including timestamps, routes, distances, traffic conditions, weather, and warehouse operations delays. Train the model using supervised learning techniques to predict delivery completion times with high accuracy. Implement a Python-based inference service that runs ETA calculations as part of route optimization and updates predictions in real-time as drivers make progress. Create feedback loops to continuously improve model accuracy by comparing predicted vs. actual delivery times. Integrate the ETA predictions into both the dispatcher dashboard and customer-facing notifications to provide reliable delivery windows.

5.9. Customer Notifications & Alerts

Implement transactional notification logic that triggers SMS and WhatsApp messages via Twilio based on delivery events. Create a notification rule engine allowing configuration of which events trigger which notifications—for example, sending a message when a driver is 10 minutes away from a delivery address. Design templates for different notification types with variable substitution for customer name, driver details, and estimated arrival time. Build an audit log capturing all sent notifications with delivery status for compliance and customer service purposes. Implement retry logic for failed message delivery and rate limiting to prevent notification spam.

5.10. Multi-Tenant Billing & Subscription Management

Integrate Stripe Billing API to manage subscription lifecycle including plan creation, customer management, and billing cycles. Implement usage-based billing logic that tracks driver counts per tenant and calculates monthly charges based on tiered pricing models. Design an admin interface for managing subscription plans, viewing billing history, and handling invoice disputes. Create automations for tenant provisioning and de-provisioning including database schema isolation and data cleanup. Build reporting dashboards showing subscription metrics, churn analysis, and revenue forecasts. Ensure PCI compliance by never storing credit card data locally and delegating all payment processing to Stripe.

5.11. Testing, Performance Optimization & Beta Launch

Execute comprehensive testing including unit tests for critical algorithms, integration tests for API endpoints, and end-to-end tests for complete delivery workflows. Conduct load testing to validate system performance under peak conditions (concurrent drivers, high-frequency location updates, bulk route optimization). Optimize database queries, API response times, and real-time message propagation latency. Deploy to AWS staging environment with production-like configuration to validate deployment processes. Conduct security scanning for vulnerabilities in dependencies and application code. Prepare documentation, runbooks, and support procedures for beta customer onboarding.

5.12. Integration Testing & Third-Party Services Setup

Validate integration with Mapbox GL for map rendering and geocoding services. Test Google Maps API integration for turn-by-turn navigation in the mobile app. Configure Twilio credentials and test SMS/WhatsApp delivery pipelines. Complete Stripe API integration testing including webhook handling for payment events. Verify GraphHopper API integration if selected as the routing service alternative. Test all third-party authentication flows and error handling for service degradation scenarios. Document API keys, credentials, and service configuration for production deployment.

DELIVERABLES

▸  Complete system architecture documentation and design specifications

▸  PostgreSQL database schema with PostGIS extensions and migration scripts

▸  React TypeScript web application for dispatcher control tower with Mapbox integration

▸  Node.js/Express backend API with Socket.io real-time communication

▸  Flutter cross-platform mobile application for iOS and Android

▸  Python microservice for VRP-based route optimization

▸  Machine learning ETA prediction model with training pipeline

▸  Twilio integration for SMS and WhatsApp notifications

▸  Stripe Billing integration for multi-tenant subscription management

▸  AWS infrastructure as code (Terraform/CloudFormation) for EC2, RDS, ElastiCache, S3

▸  Comprehensive API documentation and Postman collection

▸  Mobile app offline sync implementation with SQLite

▸  Proof of delivery module with signature capture and barcode scanning

▸  Load testing reports and performance optimization recommendations

▸  Security audit findings and remediation documentation

▸  Deployment runbooks and operational procedures

▸  User documentation for dispatchers, drivers, and administrators

▸  Beta launch readiness checklist and go-live support plan

TECHNICAL   ARCHITECTURE

### Frontend

The web frontend is built with React, TypeScript, and Tailwind CSS to ensure type safety, maintainability, and rapid UI development. Mapbox GL JS provides interactive map rendering with real-time layer updates showing driver locations and routes. Redux Toolkit manages complex application state including driver status, orders, and route assignments. This choice enables smooth performance even with hundreds of concurrent dashboard users and frequent real-time updates.

### Backend

The backend is implemented in Node.js using Express.js for HTTP API handling and Socket.io for real-time bidirectional communication between mobile apps and web dashboards. This architecture efficiently handles thousands of concurrent WebSocket connections for live location streaming. A dedicated Python microservice using Google OR-Tools handles route optimization asynchronously, decoupling compute-intensive operations from transactional API requests.

### Database

PostgreSQL serves as the primary relational database, with PostGIS extension enabling efficient geospatial queries essential for location-based operations, radius searches, and route distance calculations. SQLite is embedded in the Flutter mobile app for local offline storage and synchronization. Redis caches session data, manages real-time message queues via pub/sub, and accelerates frequently-accessed data lookups to reduce database load.

### Hosting

All infrastructure is deployed on AWS using EC2 instances or Fargate for containerized application workloads, RDS for managed PostgreSQL, ElastiCache for Redis clustering, and S3 for durable storage of proof-of-delivery photos and documents. This cloud-native approach provides automatic scaling, high availability, and operational simplicity. Infrastructure is defined as code using Terraform to ensure reproducibility and ease of environment management.

### Integrations

The platform integrates with Mapbox GL for map rendering and geocoding, Google Maps API for turn-by-turn navigation in the mobile app, Twilio for transactional SMS and WhatsApp notifications, Stripe Billing for subscription and payment processing, and optionally GraphHopper or similar APIs for additional routing intelligence. Each integration includes error handling and fallback mechanisms to ensure system resilience if any external service experiences degradation.

### Security

Security is implemented through JWT authentication for API access, encrypted credential storage for third-party service keys, row-level security in PostgreSQL for tenant data isolation, and HTTPS encryption for all data in transit. The system follows the principle of least privilege with separate database users for different service components. Regular security scanning of dependencies and application code is integrated into the CI/CD pipeline, and all sensitive operations are logged for audit purposes.

WHY CHOOSE US?

▸  Deep SaaS Platform Expertise: Invennico has extensive experience building multi-tenant SaaS platforms with subscription billing, user management, and tenant isolation. We understand the architectural patterns, security considerations, and operational challenges specific to SaaS delivery, ensuring your platform is built on proven foundations rather than experimental approaches.

▸  Real-Time Systems Specialization: Your requirement for live fleet tracking with 10-second GPS updates via WebSockets demands specialized expertise in real-time architectures. Our team has successfully deployed Socket.io-based systems handling thousands of concurrent connections, optimized Redis pub/sub topologies, and low-latency message delivery patterns that are critical for your dispatcher control tower.

▸  AI and Machine Learning Integration: Embedding machine learning models like ETA prediction into production systems requires expertise beyond data science—it demands understanding of model inference performance, serving patterns, feature engineering pipelines, and continuous retraining workflows. We have proven experience deploying ML models at scale, which directly applies to your route optimization and ETA forecasting requirements.

▸  Full-Stack Cross-Platform Development: Rather than cobbling together separate teams for web, mobile, and backend, you get a cohesive team proficient in React, Flutter, Node.js, and Python. This integrated approach reduces communication overhead, ensures architectural consistency, and enables efficient knowledge sharing when debugging issues that span multiple layers—critical for a complex system like yours.

▸  Logistics Domain Understanding: Our experience building for logistics, delivery, and fleet management verticals means we understand the unique operational constraints, regulatory requirements, and customer expectations of your industry. We can make informed recommendations on features, performance thresholds, and scalability requirements without requiring extensive education on logistics operations.

ASSUMPTIONS

▸  The client has or can provide 6+ months of historical delivery data (timestamps, routes, distances, traffic conditions, weather) necessary for training the ML ETA prediction model with sufficient accuracy.

▸  The client's logistics partners will have standard GPS-capable vehicles and mobile devices for drivers, and will be willing to adopt the new mobile app in place of existing systems.

▸  Real-time location updates via cellular or WiFi connectivity will be available for drivers during most delivery operations; offline capabilities provide fallback but are not primary operating mode.

▸  The initial 4-5 month timeline assumes the client can provide prompt feedback, make timely decisions on scope trade-offs, and allocate dedicated resources (product manager, subject matter experts) for sprint planning and review.

▸  The estimated budget of $50,000-$75,000 is sufficient for a production-ready beta version with core features; advanced features like predictive maintenance, dynamic pricing integrations, or complex ML optimization refinements may require additional investment beyond the initial scope.

OUT OF SCOPE

▸  Advanced predictive maintenance alerts or vehicle diagnostic integration beyond basic fault reporting

▸  Dynamic pricing optimization or surge pricing integration for delivery fees

▸  Voice-activated navigation or advanced natural language processing for driver interfaces

▸  Integration with third-party TMS (Transportation Management Systems) or warehouse management systems—only APIs for order intake and delivery confirmation

▸  Autonomous vehicle support or integration with self-driving fleet providers

▸  Advanced customer analytics dashboards or business intelligence reporting beyond basic delivery metrics

▸  International localization or multi-language support beyond English at launch

▸  Compliance certifications for specific regulated industries (e.g., HIPAA, food handling certifications) or regional legal requirements beyond standard GDPR and data privacy

▸  Custom hardware integration (e.g., vehicle telematics devices, IoT sensors) or proprietary fleet hardware

▸  Training program delivery or ongoing customer success services beyond launch support

PROJECT MILESTONES & TIMELINES

| PHASE | MILESTONE | ACTIVITIES | DURATION |
| --- | --- | --- | --- |
| Phase 1 | Design & Architecture Complete | System architecture documentation, UI/UX layouts for dispatcher dashboard and mobile app, PostgreSQL schema design with PostGIS extensions, Mapbox layer prototyping, microservice boundary definitions, AWS infrastructure design | 3-4 weeks |
| Phase 2 | Dispatcher Control Tower & Live Tracking Operational | React web application with Mapbox integration, Node.js/Express backend API, Socket.io real-time communication infrastructure, dispatcher dashboard with order and route visualization, live driver location tracking with 10-second updates, Redis pub/sub setup for message distribution | 4-5 weeks |
| Phase 3 | Route Optimization Engine Integrated | Python microservice with VRP algorithm implementation, integration with backend for batch route optimization, constraint handling for vehicle capacity and service windows, real-time re-optimization capabilities, API documentation and load testing for optimization service | 3-4 weeks |
| Phase 4 | Driver Mobile App with Offline Capabilities | Flutter cross-platform mobile application for iOS and Android, offline SQLite database implementation, intelligent synchronization logic, turn-by-turn navigation with Google Maps, background location tracking, proof of delivery module with signature capture and barcode scanning, in-app chat functionality | 4-5 weeks |
| Phase 5 | Billing, Testing & Beta Launch | Stripe Billing integration and subscription management, Twilio SMS/WhatsApp notification system, machine learning ETA engine integration, comprehensive testing including load testing, security audit and remediation, staging environment deployment, beta launch preparation and documentation | 3-4 weeks |
| Phase 6 | Production Launch & Optimization | Contingency buffer for scope adjustments, load testing under production-like conditions, performance optimization and fine-tuning, AWS infrastructure validation, runbook preparation and team training, go-live support and monitoring | 1-2 weeks |

QUESTIONS FOR CLIENT

▸  Do you have existing driver and order data, and what APIs or data export capabilities are available from your current systems that we need to integrate with, or are we building on a greenfield architecture?

▸  What is your projected scale at launch and at the 12-month mark in terms of number of logistics partners, drivers per partner, daily deliveries, and concurrent dispatcher users?

▸  For the machine learning ETA prediction engine, do you have 6+ months of historical delivery data including timestamps, routes, distances, traffic conditions, and weather information suitable for model training?

▸  Is the $50,000-$75,000 budget range fixed, or is there flexibility for additional investment in advanced features such as predictive maintenance alerts, dynamic pricing integrations, or more sophisticated route optimization refinements?

▸  Do you plan a phased rollout strategy, starting with a pilot of 1-2 logistics partners before full scale-out, or is the go-live timeline planning for simultaneous onboarding of multiple tenants?

▸  Who will serve as the primary product manager and technical stakeholder on your team to own feature decisions, provide feedback during sprints, and resolve blockers quickly during the 5-month development cycle?

▸  What existing mapping and navigation services does your user base expect, and are there preferred map providers or navigation APIs beyond Google Maps and Mapbox?

▸  What are your current driver device requirements—should we assume modern smartphones (iOS 13+, Android 8+) with reliable cellular/WiFi connectivity, and what percentage of drivers may operate in low-connectivity areas where offline capabilities are essential?

POST-LAUNCH SUPPORT

### Included Support

▸  30-day warranty period with bug fixes and critical issue resolution for defects introduced during development

▸  Technical knowledge transfer sessions with your team covering system architecture, deployment procedures, and operational monitoring

▸  Deployment assistance and go-live support including staging environment validation, production deployment, and initial performance monitoring

▸  Documentation package including API specifications, system architecture diagrams, deployment runbooks, and user guides

### Warranty Period

30 days

### Optional Retainer

▸  Ongoing feature development and product enhancements based on customer feedback and market evolution

▸  Performance optimization and scaling support as driver and order volumes grow beyond initial projections

▸  Machine learning model refinement and retraining to continuously improve ETA prediction accuracy and route optimization quality

▸  Third-party integration additions such as new mapping providers, payment gateways, or logistics partner APIs

▸  Security updates and vulnerability remediation as new threats emerge in the logistics technology landscape