SOFTWARE DEVELOPMENT SCOPE

## AI-Powered B2B SaaS for Logistics & Route Optimization

11 June 2026

PREPARED FOR

Vivek Makwana

PREPARED BY

Admin User

Invennico TechnoLabs

## 1. CLIENT BUSINESS DETAILS

The client is seeking to develop a transformative B2B SaaS platform tailored for the logistics and delivery optimization sector. This multi-tenant solution targets middle-mile and last-mile delivery operations, serving dispatch teams, fleet drivers, and end customers. The platform aims to become a critical operational tool for logistics companies seeking to optimize costs, reduce delivery times, and improve customer satisfaction through intelligent route planning and real-time visibility.

The client is developing a comprehensive logistics optimization platform that combines AI-powered route planning, real-time fleet tracking, and driver mobile applications to streamline delivery operations for logistics companies.

The logistics and last-mile delivery sector is experiencing rapid growth driven by e-commerce expansion and demand for transparent, efficient delivery services. Companies in this space are increasingly adopting technology-driven solutions to compete on speed, cost, and customer experience.

The client aims to launch a production-ready beta version that enables dispatchers to optimize routes automatically, provides drivers with intelligent navigation and delivery tools, and offers end customers real-time visibility into delivery status. Success metrics include reduction in delivery times, improved vehicle utilization, and enhanced customer satisfaction through accurate ETAs and proactive notifications.

## 2. ABOUT INVENNICO TECHNOLABS PRIVATE LIMITED

Invennico TechnoLabs is a digital product development company specializing in end-to-end software solutions for complex, mission-critical business applications. We bring deep expertise in full-stack development, cloud infrastructure, real-time systems, and AI-driven features across web, mobile, and SaaS platforms. Our team excels at building scalable, multi-tenant architectures, geospatial systems, and enterprise-grade applications that solve real operational challenges. We partner with visionary companies to deliver production-ready products that drive measurable business value.

EXECUTIVE SUMMARY

### Understanding of the Client's Vision

The client envisions a unified platform that transforms logistics operations by automating route optimization, enabling real-time fleet visibility, and equipping drivers with intelligent mobile tools. The solution must serve multiple user personas—dispatchers managing operations, drivers executing deliveries, and customers tracking shipments—while handling complex multi-stop routing and respecting operational constraints such as vehicle capacity and service windows.

### Proposed Solution Summary

We propose building a comprehensive, cloud-native B2B SaaS platform comprising a React-based dispatcher control tower with interactive mapping and real-time tracking, a Flutter mobile app for drivers with offline capabilities and proof-of-delivery features, and a Python-powered route optimization microservice leveraging VRP algorithms. The system will integrate with Twilio for customer notifications, Stripe for subscription billing, and cloud infrastructure on AWS to ensure reliability and scalability.

### Key Business Outcomes

Upon launch, the platform will enable logistics companies to reduce manual route planning overhead, improve delivery efficiency through optimized sequencing, and provide customers with accurate ETAs and proactive notifications. The system will establish a competitive advantage by offering transparency across the entire delivery lifecycle while reducing operational costs through intelligent resource allocation.

### Why This Approach

This phased, modular approach prioritizes de-risking the most complex component—route optimization—early in development while progressively building supporting features. By leveraging proven, modern technologies (React, Node.js, Flutter, PostgreSQL) and cloud-native infrastructure, we ensure the platform is scalable, maintainable, and ready for production from day one. The MVP-first strategy with a beta at the end of Phase 3 allows for validation of the routing engine before committing full resources to the mobile and billing infrastructure.

PROPOSED SOLUTION

The platform is a distributed, microservices-based SaaS system that consolidates dispatch operations, real-time fleet tracking, AI-driven route optimization, and driver execution into a single, cohesive ecosystem. The architecture separates concerns into independent services—a web-based control tower, a mobile companion app, a dedicated routing engine, and supporting notification and billing systems—all communicating asynchronously through APIs and message queues to ensure reliability and performance at scale.

▸  Dispatch Control Tower: Web-based dashboard with interactive maps, real-time driver status, route visualization, traffic layers, and geofence-based alerts for dispatchers and managers

▸  AI Route Optimization Engine: Microservice-based VRP solver that automatically groups, sequences, and allocates orders to driver shifts while respecting vehicle constraints and service windows

▸  Live Fleet Tracking & WebSocket Infrastructure: Real-time GPS tracking system pushing driver location updates every 10 seconds via Socket.io to the dispatch dashboard

▸  Driver Mobile Companion App: Cross-platform Flutter application featuring background location tracking, offline data synchronization, turn-by-turn navigation, in-app chat, and proof-of-delivery capture

▸  Proof of Delivery Module: Component enabling drivers to collect customer signatures, capture photographic evidence, and scan barcodes using OCR for parcel confirmation

▸  Machine Learning ETA Engine: Predictive model forecasting delivery times based on historical data, traffic patterns, weather, and warehouse delays

▸  Customer Notification System: Automated transactional alerts via SMS and WhatsApp using Twilio when drivers approach delivery locations

▸  Tenant Billing & Subscription Management: Multi-tiered subscription plans with usage-based billing per driver, managed through Stripe Billing integration

SCOPE OF WORK

5.1. Dispatch Control Tower & Dashboard

Development of a responsive, React-based web application serving as the operational command center for dispatchers and logistics managers. The dashboard will feature an interactive map powered by Mapbox GL JS displaying real-time driver locations, assigned routes, traffic layers, and geofence boundaries. Dispatchers will manage order assignments, create shifts, assign drivers to routes, monitor delivery progress, and receive automated alerts for anomalies such as geofence violations or off-route deviations. The system will support multi-select operations for bulk actions and provide intuitive controls for managing vehicle availability and shift scheduling.

5.2. AI-Powered Route Optimization Engine

Development of a dedicated microservice implementing Vehicle Routing Problem (VRP) algorithms to automatically optimize delivery routes. The engine will accept order batches, vehicle inventory, and constraint parameters (capacity, refrigeration, service windows) and produce optimized route sequences that minimize distance, time, and cost. The service will be built using Python with OR-Tools or integrated with GraphHopper API for proven routing capabilities. It will run asynchronously, triggered by dispatcher request or on a configurable schedule, and return optimized assignments that dispatchers can review, modify, and deploy to drivers.

5.3. Real-Time Fleet Tracking & WebSocket Infrastructure

Implementation of a real-time GPS tracking system collecting location data from driver mobile apps every 10 seconds and broadcasting updates to the dispatch control tower via Socket.io connections. The backend will utilize Redis for pub/sub messaging to handle high-frequency location updates efficiently. The system will track driver speed, heading, and whether movement is occurring, enabling detection of stops and rest periods. Data will be persisted to PostgreSQL with PostGIS extensions for geospatial analysis, historical replay, and audit trails.

5.4. Driver Mobile Companion App

Development of a cross-platform mobile application using Flutter targeting iOS and Android platforms. The app will display assigned route sheets, leverage Google Maps for turn-by-turn navigation, and enable drivers to mark deliveries as completed. The application will feature background location tracking with battery optimization, in-app messaging for dispatcher communication, and a local SQLite database for offline operation. When connectivity is restored, the app will synchronize all offline changes (delivery status, location history, messages) with the backend, ensuring no data loss during network outages.

5.5. Proof of Delivery & Verification System

Implementation of a comprehensive proof-of-delivery module within the driver mobile app enabling collection of multiple verification types. Drivers will capture customer signatures using touch-based signature capture, photograph the delivery location and parcel for visual evidence, and scan barcodes or QR codes using device camera with OCR-based text extraction to confirm parcel identity. All proof artifacts (signatures, photos, scans) will be uploaded to AWS S3 with metadata (timestamp, GPS coordinates, driver ID) and linked to order records in PostgreSQL. Dispatchers will review PoD records in the control tower to ensure compliance and resolve disputes.

5.6. Machine Learning ETA Prediction Engine

Development of a predictive model that forecasts accurate delivery ETAs for orders based on multiple features: historical delivery times for similar routes and time windows, real-time traffic data from mapping APIs, weather forecast data, and known warehouse processing delays. The model will be trained on historical delivery logs and updated incrementally as new deliveries complete. The engine will expose REST APIs for the dispatch tower and driver app to retrieve ETAs for specific deliveries, with confidence intervals. Model accuracy will improve over time as the platform accumulates operational data.

5.7. Customer Notification & Alert System

Integration with Twilio to deliver transactional SMS and WhatsApp notifications to end customers at key delivery lifecycle events. When a driver is estimated to arrive within 10 minutes, the system will automatically send a notification with driver name, vehicle description, and real-time tracking link. Additional notifications will be sent upon arrival, during delivery, and upon completion with delivery proof links. The system will respect customer communication preferences and timezone settings, batch notifications for efficiency, and maintain audit logs of all messages sent for compliance and troubleshooting.

5.8. Multi-Tenant Subscription & Billing Management

Implementation of a multi-tenant billing system supporting tiered subscription plans (Basic, Professional, Enterprise) with usage-based charges per active driver per month. Integration with Stripe Billing will manage subscription lifecycle, invoice generation, and payment processing. Each tenant will have isolated billing records, usage tracking, and customizable rate cards. The system will expose APIs and dashboard screens for tenant admins to view current usage, billing history, and upcoming charges. Billing calculations will run nightly and sync with Stripe for accurate invoicing and payment collection.

5.9. Authentication, Authorization & Multi-Tenancy

Implementation of a secure, multi-tenant identity and access control system supporting role-based access control (RBAC) with roles including Tenant Admin, Dispatcher, Driver, and Customer Support. Authentication will use JWT tokens issued upon login, with refresh token rotation for security. Each user will be scoped to their tenant, with cross-tenant data access strictly prohibited at the database and API level. User provisioning, role assignment, and team management will be available to Tenant Admins through the control tower. Password policies, MFA options, and session management will be implemented per security best practices.

5.10. Data Persistence & Geospatial Database

Design and implementation of a PostgreSQL database schema with PostGIS extensions to support geospatial queries required for routing, tracking, and geofencing. Core entities include tenants, users, drivers, vehicles, orders, deliveries, routes, geofences, and audit logs. The schema will normalize data to eliminate redundancy while maintaining query performance for high-frequency operational queries (location lookups, route matching, geofence checks). Indexing strategies will be applied to frequently queried columns, and partitioning by date will be implemented for large time-series tables (location history, events) to maintain performance as data grows.

5.11. Backend APIs & Integration Layer

Development of RESTful APIs using Node.js and Express to expose all platform functionality to web and mobile clients. APIs will include endpoints for order management, route optimization requests, delivery status updates, geofence management, analytics queries, and billing inquiries. Integration adapters will be built for external services: Twilio (SMS/WhatsApp), Stripe (billing), Google Maps (navigation and traffic), and optionally GraphHopper or custom VRP solver (routing). All APIs will be secured with JWT authentication, implement rate limiting, and follow REST conventions. API documentation will be maintained using OpenAPI/Swagger for client developer reference.

5.12. Testing, Deployment & Launch Support

Comprehensive testing strategy including unit tests (Jest), integration tests for API endpoints, end-to-end tests for critical user workflows, and load testing to validate performance under peak concurrent users and high-frequency location updates. Infrastructure will be deployed to AWS using Fargate for containerized services, RDS for PostgreSQL, ElastiCache for Redis, and S3 for file storage. A staging environment will mirror production for pre-release validation. The team will provide on-site or remote launch support during the beta period, monitoring system health, addressing critical issues, and documenting operational procedures for the client's team.

DELIVERABLES

▸  Detailed technical architecture document and system design specifications

▸  Database schema with PostGIS geospatial design and migration scripts

▸  React-based Dispatch Control Tower with interactive Mapbox integration, fully responsive and production-ready

▸  Node.js/Express backend with REST APIs for all platform functionality, documented via OpenAPI specification

▸  Route optimization microservice with VRP algorithm implementation and GraphHopper API integration

▸  Flutter mobile application for iOS and Android with offline SQLite synchronization

▸  WebSocket-based real-time tracking infrastructure with Socket.io and Redis pub/sub

▸  Proof of Delivery module with signature capture, photo evidence, and barcode scanning via OCR

▸  Machine Learning ETA prediction model with training pipeline and REST API

▸  Twilio integration for SMS and WhatsApp customer notifications

▸  Stripe Billing integration with multi-tiered subscription management and usage tracking

▸  Comprehensive test suites (unit, integration, end-to-end, load testing) with >80% code coverage

▸  AWS infrastructure as code (CloudFormation or Terraform) for reproducible deployments

▸  Operational runbooks and deployment guides for production management

▸  User documentation for dispatchers, drivers, and tenant administrators

▸  30-day post-launch support and monitoring services

TECHNICAL   ARCHITECTURE

### Frontend

The web-based Dispatch Control Tower will be built using React.js with TypeScript for type safety and maintainability. Styling will leverage Tailwind CSS for rapid, consistent UI development, while Mapbox GL JS will provide interactive, real-time map visualization. Redux Toolkit will manage application state efficiently, enabling seamless coordination between real-time tracking updates, user interactions, and dispatcher workflows.

### Backend

The backend will be built primarily on Node.js with Express.js for REST API development, chosen for rapid development and ecosystem maturity. For performance-critical routing operations, we will implement a dedicated Python-based microservice using OR-Tools or integrate with GraphHopper API. Socket.io will enable real-time communication for live location tracking updates, while Redis will provide caching for session data and pub/sub messaging for high-frequency event distribution.

### Database

PostgreSQL will serve as the primary relational database, chosen for its reliability, ACID compliance, and advanced features. The PostGIS extension will be crucial for geospatial queries required by routing, tracking, and geofencing features. Data will be structured to support multi-tenancy with row-level security, enabling efficient queries while maintaining strict data isolation between clients.

### Hosting

Infrastructure will be hosted on Amazon Web Services, utilizing EC2 or Fargate for containerized application services, RDS for managed PostgreSQL databases, ElastiCache for Redis caching and pub/sub, and S3 for scalable object storage of proof-of-delivery photos and documents. This managed services approach minimizes operational overhead while providing automatic scaling, backups, and disaster recovery capabilities.

### Integrations

The platform will integrate with Twilio for transactional SMS and WhatsApp messaging, Stripe for payment processing and subscription management, and Google Maps APIs for navigation and traffic data. The route optimization engine will leverage either GraphHopper API or a custom OR-Tools microservice for VRP solving. All integrations will use industry-standard authentication (API keys, OAuth) and implement graceful fallbacks for service degradation.

### Security

Security will be implemented at multiple layers: authentication via JWT tokens with refresh rotation, authorization through role-based access control, and multi-tenancy enforced at database and API levels. Sensitive data will be encrypted in transit (TLS 1.2+) and at rest. API rate limiting, input validation, and parameterized queries will prevent common attacks. Regular security audits, vulnerability scanning, and dependency updates will be part of the ongoing maintenance protocol.

WHY CHOOSE US?

▸  Deep Expertise in Real-Time Systems: We have extensive experience building high-frequency, low-latency systems using Socket.io, Redis, and WebSocket protocols. The 10-second GPS tracking update requirement demands architecture precisely aligned with our core competencies in real-time event distribution and state synchronization.

▸  Geospatial & Mapping Mastery: Our team has proven success implementing PostGIS-based geospatial queries, Mapbox integrations, and location-aware logic in production logistics and delivery platforms. We understand the performance considerations of handling millions of location points and complex geofence calculations at scale.

▸  Full-Stack SaaS Platform Development: We specialize in end-to-end B2B SaaS delivery, including multi-tenant architecture, subscription billing integration, role-based access control, and tenant isolation. The complexity of serving multiple dispatch teams with isolated data is a solved problem for our team.

▸  Mobile-First Approach with Offline Capabilities: Our Flutter expertise and experience building offline-first mobile applications ensures the driver app will function reliably even in areas with poor connectivity. We understand the synchronization challenges and have battle-tested solutions for conflict resolution and data consistency.

▸  AI/ML Integration Experience: We have delivered machine learning features in production systems, including ETA prediction models, optimization algorithms, and recommendation engines. We can guide the client on practical ML implementation, training data requirements, and iterative model improvement without over-engineering initially.

ASSUMPTIONS

▸  The client entity is legally established with clear decision-making authority and payment terms can be negotiated during discovery; we assume standard Net-30 invoicing for development services.

▸  GraphHopper API integration is acceptable for the MVP routing solution; if a fully custom VRP solver is required, scope and timeline will be extended accordingly during technical discovery.

▸  The initial beta launch will target a single logistics company or a small cohort (5-10 drivers) for validation; scaling to hundreds of concurrent drivers will occur post-beta based on learnings.

▸  No pre-existing software systems or APIs require integration for launch; if legacy TMS, WMS, or ERP connections are needed, we will scope them as post-beta enhancements or separate engagement.

▸  The client will provide or authorize access to third-party API credentials (Twilio, Stripe, Google Maps, GraphHopper) during development; we will not purchase these services on behalf of the client.

▸  The client has basic wireframes, user story outlines, or reference screenshots; if detailed UI/UX design is not provided, we will allocate 3-4 weeks for discovery and design activities as a separate paid phase.

▸  The post-launch support period of 30 days includes monitoring, critical bug fixes, and documentation handover; extended SLA commitments will be priced as a retainer agreement.

OUT OF SCOPE

▸  Advanced financial features such as invoice generation with tax calculations, ledger management, or integration with accounting systems (QuickBooks, Xero); basic billing through Stripe is included.

▸  Custom third-party integrations with existing client systems (TMS, WMS, ERP, CRM) beyond the core Twilio, Stripe, and Google Maps integrations; these will be scoped separately if needed.

▸  In-depth machine learning operations (MLOps) infrastructure such as model versioning, A/B testing frameworks, or automated retraining pipelines; initial ETA model will be managed through standard CI/CD.

▸  Advanced business intelligence and reporting dashboards with custom analytics, data warehousing, or BI tool integration; operational dashboards for dispatchers and drivers are included, but executive analytics require separate scoping.

▸  Compliance and regulatory consulting for specific jurisdictions (GDPR, local data residency, driver privacy regulations); we will implement standard security best practices, but legal compliance review is the client's responsibility.

▸  Custom mobile app features beyond the specified scope (voice calling, advanced team chat, augmented reality navigation, social features); the app is designed as a focused delivery execution tool.

▸  Ongoing machine learning model training, data science consulting, or predictive analytics services post-launch; the team will document the model and provide basic retraining procedures for client ownership.

▸  24/7 production support, SLA guarantees, or on-call incident response beyond the initial 30-day launch period; post-launch support tiers will be offered as optional retainers.

PROJECT MILESTONES & TIMELINES

| PHASE | MILESTONE | ACTIVITIES | DURATION |
| --- | --- | --- | --- |
| Phase 1 | Discovery, Architecture & Design | Comprehensive requirements gathering, technical architecture design, database schema and PostGIS modeling, UI/UX layout and wireframing, API specification, and risk assessment. Deliverables include architecture document, database diagrams, API specifications, and design mockups. Clarification of VRP algorithm approach and third-party integration details. | 3-4 weeks |
| Phase 2 | Dispatch Control Tower & Real-Time Tracking | Development of React-based dispatcher dashboard with Mapbox integration, real-time location update infrastructure using Socket.io and Redis, PostgreSQL schema implementation with PostGIS, and Node.js backend APIs for core operational functions. Dispatcher authentication, shift management, and order assignment features. Live location tracking for all drivers on the map with 10-second update frequency. | 5-6 weeks |
| Phase 3 | Route Optimization Engine & Integration | Implementation of VRP optimization microservice using Python OR-Tools or GraphHopper API integration, order grouping and sequencing algorithms, vehicle constraint handling (capacity, refrigeration, service windows), and dispatcher workflow for reviewing and deploying optimized routes. Load testing and performance tuning. This milestone serves as a beta validation checkpoint; routing accuracy and performance are verified before committing to full mobile development. | 4-5 weeks |
| Phase 4 | Driver Mobile App & Offline Synchronization | Flutter mobile application development for iOS and Android with route sheet display, turn-by-turn navigation using Google Maps, background location tracking, SQLite offline database, and offline-to-online data synchronization logic. Delivery status marking, in-app messaging, and driver onboarding flows. Battery optimization and network resilience testing. | 5-6 weeks |
| Phase 5 | Proof of Delivery, Billing, Notifications & Testing | Proof-of-delivery module with signature capture, photo evidence, and barcode scanning via OCR. Twilio integration for SMS and WhatsApp notifications when drivers approach deliveries. Stripe Billing integration for multi-tiered subscriptions and usage-based pricing. Comprehensive testing including unit tests, integration tests, end-to-end tests, and load testing. Bug fixes and performance tuning based on test results. | 4-5 weeks |
| Phase 6 | Deployment, Load Testing & Launch Support | AWS infrastructure setup (RDS, Fargate, ElastiCache, S3), Infrastructure-as-Code configuration (CloudFormation or Terraform), staging environment deployment, final load testing with simulated concurrent users and high-frequency location updates, production deployment, user documentation, operational runbooks, and 30-day post-launch monitoring and support. | 2-3 weeks |

QUESTIONS FOR CLIENT

▸  Who is the legal entity behind this project (startup, existing logistics firm, investor-backed venture), and what is the decision-making and payment approval structure? We need clarity on contract signatory and payment terms (Net-30, upfront deposits, milestone-based).

▸  For route optimization: is GraphHopper API integration acceptable for the MVP launch, or do you require a fully custom VRP solver? Which vehicle constraints are critical for beta (capacity, refrigeration, service windows) versus nice-to-have for future phases?

▸  What is the expected number of active drivers at beta launch and at 12 months post-launch? This drives our load testing strategy, database scaling assumptions, and infrastructure cost projections.

▸  Do you have existing systems (TMS, WMS, ERP, payment platforms) that require API integration for launch, or is this a greenfield SaaS deployment? If integrations are needed, do you have API documentation and credentials available?

▸  Who will own and maintain the platform post-launch? Will your team manage deployments, run load testing, and train operators, or will Invennico provide ongoing SLA-based support through a retainer engagement?

▸  Do you have baseline UI/UX designs, wireframes, or reference applications that define the dispatcher dashboard and driver app look-and-feel? If not, we can provide design services as part of Phase 1 with associated cost and timeline impact.

▸  What are your data sovereignty and compliance requirements (GDPR, regional data residency, industry certifications)? This may influence our AWS region selection and data handling protocols.

▸  For the machine learning ETA engine, do you have historical delivery data available for model training, or should we assume the model will be trained from scratch post-launch as real operational data accumulates?

▸  What is your post-launch roadmap for features and enhancements? Are there advanced features (advanced analytics, customer portal with delivery history, predictive demand forecasting) planned within 12 months that should influence the initial architecture?

▸  What is your timeline and budget flexibility if critical requirements (such as custom VRP solver, advanced analytics, or multiple third-party integrations) surface during discovery that extend the scope?

POST-LAUNCH SUPPORT

### Included Support

▸  30-day post-launch monitoring and observability of all platform systems with response SLA of 4 business hours for critical issues

▸  Critical bug fixes and hotfixes for issues discovered during the 30-day period, with priority given to features blocking operational workflows

▸  Operational documentation handover including deployment runbooks, troubleshooting guides, and system architecture overview for the client's operations team

### Warranty Period

30 days

### Optional Retainer

▸  Ongoing SLA-based support (business hours 9am-6pm or 24/7) with guaranteed response times for critical, major, and minor issues

▸  Regular security updates, dependency upgrades, and vulnerability scanning with automated patching for non-breaking updates

▸  Monthly performance and capacity planning reviews with recommendations for scaling infrastructure as user and data volume grows

▸  Feature development and enhancement services billed at standard hourly rates for roadmap items, new integrations, or optimization requests identified post-launch