SOFTWARE DEVELOPMENT SCOPE

## AI-Powered Telehealth & Remote Patient Monitoring Platform

12 June 2026

### PREPARED FOR

VK

### PREPARED BY

Vivek Makwana

Invennico TechnoLabs

## CLIENT BUSINESS DETAILS

The client seeks to revolutionize healthcare delivery by enabling remote patient care through digital innovation. This initiative addresses the growing demand for accessible, scalable telehealth solutions in the modern healthcare ecosystem.

The client aims to develop a comprehensive AI-powered telehealth platform that connects patients, clinicians, and administrators through secure virtual consultations and continuous remote monitoring.

Operating in the healthcare technology sector, the client is positioned to serve the rapidly expanding telehealth and remote patient monitoring market.

The client seeks to establish a HIPAA-compliant, production-ready platform that enables virtual consultations, automated triage, and real-time vital sign monitoring. The platform will enhance patient engagement, reduce clinical workload through AI-assisted triage, and create new revenue streams through subscription-based care management.

## ABOUT INVENNICO TECHNOLABS PRIVATE LIMITED

Invennico TechnoLabs is a digital product development company specializing in end-to-end software solutions across web, mobile, SaaS, and AI-driven platforms. We bring deep expertise in enterprise application architecture, healthcare compliance, cloud infrastructure, and complex integrations, having delivered mission-critical systems for regulated industries. Our team combines technical excellence with strategic delivery, ensuring projects are completed on time, on budget, and exceed compliance and quality standards.

EXECUTIVE SUMMARY

The client envisions a comprehensive telehealth ecosystem that seamlessly integrates virtual consultations, artificial intelligence-powered triage, and real-time patient monitoring through connected medical devices. This platform will empower healthcare providers to deliver high-quality remote care while reducing operational friction and improving patient outcomes.

We propose building a HIPAA-compliant, cloud-native platform featuring secure patient and clinician portals, real-time video consultations powered by WebRTC, IoT-enabled vital sign tracking via BLE integration, and an LLM-based symptom checker for intelligent triage. The solution leverages a modern tech stack with Next.js frontend, NestJS backend, PostgreSQL database, and AWS infrastructure to ensure scalability, security, and regulatory compliance.

Upon completion, the client will have a production-ready MVP enabling seamless virtual care delivery, automated patient intake and triage, and actionable clinical insights from continuous vital monitoring. The platform will reduce clinician administrative burden by 40-50% through AI assistance while improving patient engagement and enabling subscription-based recurring revenue models.

We have selected this architecture to balance speed-to-market with enterprise-grade security and scalability required in healthcare delivery. The modular design allows for iterative feature deployment, comprehensive compliance automation, and seamless integration with existing EHR/EMR systems.

## 1. PROPOSED SOLUTION

The proposed system is a multi-tenant, cloud-native platform comprising patient-facing portals, clinician dashboards, real-time communication infrastructure, and AI-powered clinical support tools. The architecture prioritizes HIPAA compliance, data security, and interoperability while delivering a superior user experience across web and mobile channels.

- HIPAA-Compliant Patient Portal (Web & Mobile)

- Clinician Portal with EHR Integration

- Real-time Video & Audio Consultation Engine

- AI-Powered Symptom Checker & Triage Assistant

- Remote Patient Monitoring via IoT/BLE Devices

## 2. SCOPE OF WORK

### 2.1. Patient Portal & Account Management

undefined

Scope Includes

Authentication & Security

- Multi-factor authentication (MFA) implementation

- Secure role-based access control (RBAC)

- Session management and encryption protocols

Core Features

- Patient profile and medical history management

- Consent form signing and document storage

- Insurance details and billing information capture

Objective
Provide patients with a secure, compliant interface to manage their account, review medical records, and prepare for consultations.

### 2.2. Clinician Portal & Dashboard

undefined

Scope Includes

Patient Management

- Patient list with searchable database and filtering

- Electronic health record (EHR) viewing and annotation

- Medical history and previous consultation notes

Clinical Tools

- Interactive vital signs tracking charts and trends

- Prescription and medication management tools

- Treatment plan creation and patient communication

Objective
Equip clinicians with integrated tools to efficiently manage patient care, monitor health status, and make data-driven clinical decisions.

### 2.3. Real-time Video & Audio Consultation System

undefined

Scope Includes

Communication

- High-definition video and audio calling using WebRTC

- Screen sharing capabilities for educational purposes

- In-call text chat and session recording options

Session Management

- Appointment scheduling and calendar integration

- Pre-consultation patient check-in workflow

- Post-consultation summary and follow-up documentation

Objective
Enable real-time, face-to-face interactions between patients and clinicians with professional-grade audio-visual quality and collaboration features.

### 2.4. AI-Powered Symptom Checker & Intelligent Triage

undefined

Scope Includes

AI Assistant

- OpenAI GPT-4o or Claude API integration

- Natural language symptom intake and assessment

- Health-related question answering and guidance

Triage Logic

- Severity classification and urgency flagging

- Automated clinician routing and recommendation

- Custom knowledge base integration for clinic protocols

Objective
Reduce clinician workload by automating initial patient intake, symptom assessment, and triage prioritization while providing patients with immediate support.

### 2.5. Remote Patient Monitoring & IoT Integration

undefined

Scope Includes

Device Integration

- Bluetooth Low Energy (BLE) SDK integration for mobile devices

- Support for blood pressure monitors, pulse oximeters, and glucometers

- API and webhook support for cellular-enabled devices

Data Management

- Real-time vital data ingestion and storage

- Alert generation for abnormal readings

- Historical trend analysis and visualization

Objective
Enable continuous health monitoring outside clinical settings through seamless device integration, providing clinicians with actionable insights.

### 2.6. Scheduling, Notifications & Care Coordination

undefined

Scope Includes

Scheduling

- Clinician availability calendar management

- Patient appointment booking interface

- Conflict detection and auto-rescheduling

Notifications

- SMS, email, and WhatsApp reminder delivery

- Medication schedule alerts and adherence tracking

- System notifications and in-app messaging

Objective
Improve appointment adherence and medication compliance through timely, personalized notifications across preferred communication channels.

### 2.7. Billing, Payments & EHR Integration

undefined

Scope Includes

Billing & Payments

- Stripe payment gateway integration for co-pays

- Subscription-based care management billing

- Insurance eligibility verification and claims management

EHR Integration

- HL7/FHIR-compliant API endpoints for Epic and Cerner

- Bidirectional patient data synchronization

- Audit trail logging for all data exchanges

Objective
Streamline financial operations and ensure clinical data consistency through secure payment processing and interoperable EHR integration.

## 3. DELIVERABLES

Upon successful completion of the project, Invennico TechnoLabs will deliver:

Frontend Applications

- Next.js web application for patient portal

- Next.js web application for clinician dashboard

- Cross-platform mobile app (iOS and Android via Flutter or React Native)

- Interactive wireframes and high-fidelity design mockups

- Component library and design system documentation

Backend & Infrastructure

- NestJS RESTful API with comprehensive endpoint documentation

- PostgreSQL database schema with migration scripts

- Redis configuration for session and cache management

- AWS infrastructure setup (ECS, RDS, S3, CloudFront)

- CI/CD pipeline and automated deployment configuration

Integration & Features

- OpenAI/Claude API integration with prompt engineering

- Twilio or Agora video calling implementation

- BLE device SDK integration for iOS and Android

- Stripe payment gateway integration

- HL7/FHIR EHR integration endpoints

Compliance & Quality Assurance

- HIPAA compliance documentation and audit report

- Security assessment and penetration testing results

- Automated test suite with unit and integration tests

- Performance load testing and optimization report

- End-user documentation and clinician training materials

Deployment & Handover

- Production AWS environment configuration

- System monitoring and alerting setup

- Deployment runbook and operational procedures

- Post-launch support plan and SLA documentation

- Source code repository with full version control history

## 4. TECHNICAL ARCHITECTURE

Frontend Layer

- Next.js with React and TypeScript

- Tailwind CSS for styling

- Recharts for vital trend visualization

- Redux or Context API for state management

Backend Layer

- Node.js with Express.js

- NestJS for architectural structure

- TypeScript for type safety

- GraphQL or REST API design

Database Layer

- PostgreSQL for relational data

- Redis for caching and real-time messaging

- AWS RDS for managed database services

- S3 for secure document and media storage

Cloud & Hosting Infrastructure

- Amazon Web Services (AWS)

- ECS Fargate for container orchestration

- Route53 for DNS management

- CloudFront for CDN delivery

Security & Compliance

- AES-256 encryption in transit and at rest

- Multi-factor authentication (MFA)

- Role-based access control (RBAC)

- Complete audit logging of system actions

## 5. WHY CHOOSE US?

Choosing the right technology partner is critical for a scalable platform like this. Our approach goes beyond development. We focus on building scalable digital business.

Our Key Strength :

Healthcare & Compliance Expertise

We bring proven experience building HIPAA-compliant systems with deep knowledge of healthcare data regulations, security frameworks, and clinical workflows.

- HIPAA compliance built into architecture from day one

- Healthcare data security best practices implementation

- EHR/EMR integration expertise with HL7/FHIR standards

Modern Technology Stack & Scalability

Our proposed architecture uses cutting-edge, production-proven technologies that scale effortlessly and adapt to growth.

- Cloud-native AWS infrastructure for automatic scaling

- Containerized microservices for maintainability

- Real-time capabilities via WebRTC and message queues

Full-Stack Development Capability

Invennico delivers end-to-end solutions across web, mobile, backend, and infrastructure without external dependencies.

- Seamless coordination across frontend, backend, and DevOps

- Flutter or React Native cross-platform mobile development

- AWS infrastructure provisioning and management

AI & Advanced Feature Integration

Our team has hands-on experience integrating cutting-edge AI models and complex third-party services into production systems.

- OpenAI and Claude API integration expertise

- Real-time communication (Twilio/Agora) implementation

- IoT and Bluetooth device SDK integration

Proven Delivery & Support Model

We follow agile methodologies with transparent communication, milestone-based delivery, and comprehensive post-launch support.

- Phased delivery with clear milestones and checkpoints

- Dedicated development team with single point of contact

- Extended warranty and optional retainer support available

## 6. ASSUMPTIONS

Client Engagement

- Client will designate a single point of contact for timely decisions and approvals

- Client will provide access to stakeholders for requirements refinement and testing feedback

- Client will supply necessary credentials and API keys for third-party service integrations

Technical Environment

- Client has or will establish an AWS account with appropriate billing setup

- Third-party APIs (OpenAI, Twilio, Stripe) are operational and accessible

- Medical device manufacturers provide SDK documentation and testing environments

Regulatory & Compliance

- Client will obtain necessary HIPAA Business Associate Agreements (BAAs) with Invennico

- Client will conduct independent legal review of platform terms and privacy policies

- Client will maintain responsibility for clinical validation and regulatory submissions

## 7. OUT OF SCOPE

Regulatory & Legal

- FDA clearance, medical device certification, or clinical validation studies

- Legal review of terms of service, privacy policy, or regulatory compliance documentation

- Licensing for clinicians or credentialing management systems

Content & Operations

- Clinical content creation or medical knowledge base development

- User training programs beyond documentation delivery

- Ongoing customer support or help desk operations

- Insurance pre-authorization or claims processing backend

Hardware & Third-Party Services

- Physical medical device hardware procurement or support

- Custom development of medical device firmware or SDKs

## 8.  PROJECT MILESTONES & TIMELINES

| PHASE | MILESTONE | ACTIVITIES | DURATION |
| --- | --- | --- | --- |
| Phase 1 | Discovery & UI/UX Design | Requirements refinement and stakeholder interviewsUser journey mapping and wireframe creationHigh-fidelity interactive mockups and design system | 4 weeks |
| Phase 2 | Core Platform & HIPAA Infrastructure | Database schema design and PostgreSQL setupAuthentication, RBAC, and security infrastructurePatient and clinician portal backbone developmentEHR/FHIR API endpoint implementation | 8 weeks |
| Phase 3 | Video Calling & IoT/BLE Integration | WebRTC consultation implementation and testingBluetooth Low Energy device SDK integrationReal-time vital data ingestion and visualizationMobile app development for patient and clinician | 6 weeks |
| Phase 4 | AI Assistant & Triage System | OpenAI/Claude API integration and prompt engineeringSymptom checker chatbot implementationIntelligent triage logic and routing automationAnalytics dashboard for clinical insights | 4 weeks |
| Phase 5 | Quality Assurance & Launch | Comprehensive security audit and penetration testingHIPAA compliance review and documentationLoad testing and performance optimizationProduction deployment to AWS and user acceptance testing | 4 weeks |

## 9. QUESTIONS FOR CLIENT

## 10. POST LAUNCH SUPPORT

Invennico provides comprehensive post-launch support to ensure platform stability, performance, and continuous improvement.

Included Post-Launch Support

- 30 days of production monitoring and incident response

- Critical bug fixes and security patches

- Performance optimization and load testing support

- Deployment assistance and rollback procedures

Warranty Period

- The platform includes a 90-day warranty covering defects in workmanship, undiscovered bugs, and failures to meet agreed specifications. During this period, Invennico will provide unlimited support and remediation at no additional cost to address any platform issues or compliance gaps.

Optional Ongoing Support (AMC / Retainer)

Upon completion of the warranty period, we recommend an optional ongoing support and enhancement retainer to maintain platform health and implement new features.

- 24/7 infrastructure monitoring and alert response

- Monthly security updates and dependency patches

- Priority bug fixes and performance tuning

- Quarterly feature roadmap planning and implementation

- Third-party API and service upgrade management

Specific SLA commitments, support hours, and retainer pricing will be negotiated and formalized in a separate maintenance agreement.