SOFTWARE DEVELOPMENT SCOPE

## AI-Powered Telehealth & Remote Patient Monitoring Platform

12 June 2026

### PREPARED FOR

VK

### PREPARED BY

Vivek Makwana

Invennico TechnoLabs

## CLIENT BUSINESS DETAILS

The client seeks to revolutionize healthcare delivery by building a comprehensive digital platform that connects patients, clinicians, and administrators in a unified ecosystem. This platform will leverage advanced technologies to enable seamless virtual care and continuous health monitoring at scale.

The client aims to develop a HIPAA-compliant AI-powered telehealth and remote patient monitoring platform that facilitates virtual consultations, real-time vital sign tracking, and intelligent patient triage.

The healthcare technology industry is rapidly adopting digital solutions to improve accessibility, reduce costs, and enhance patient outcomes through remote care delivery and IoT-enabled monitoring.

The client intends to provide healthcare providers with a modern, secure platform to deliver virtual care while simultaneously improving patient engagement through AI-assisted symptom checking and automated appointment management. Success will be measured by the platform's ability to handle secure patient data, enable real-time clinical decision-making, and integrate seamlessly with existing healthcare information systems.

## ABOUT INVENNICO TECHNOLABS PRIVATE LIMITED

Invennico TechnoLabs is a digital product development company specializing in enterprise-grade SaaS solutions, AI-integrated applications, and healthcare technology platforms. We bring deep expertise in building scalable web and mobile applications using modern technology stacks, with proven experience delivering HIPAA-compliant systems and complex integrations. Our team is committed to delivering production-ready, secure solutions that meet stringent regulatory requirements while maintaining exceptional user experience and system performance.

EXECUTIVE SUMMARY

The client envisions a comprehensive telehealth platform that empowers healthcare providers to deliver virtual care efficiently while leveraging artificial intelligence to improve patient outcomes through intelligent triage and continuous remote monitoring. The platform must serve patients, clinicians, and administrators with role-based interfaces while maintaining the highest standards of data security and HIPAA compliance.

We propose building a full-stack, cloud-native telehealth platform featuring HIPAA-compliant patient and clinician portals, real-time video consultation capabilities, IoT device integration for vital monitoring, and an AI-powered symptom checker and triage assistant. The solution will be developed using modern JavaScript frameworks, containerized microservices architecture, and deployed on AWS infrastructure with end-to-end encryption and comprehensive audit logging.

Upon completion, the platform will enable healthcare providers to conduct secure virtual consultations, automatically collect and analyze patient vital signs from connected devices, and leverage AI to streamline patient intake and triage workflows. The solution will deliver measurable improvements in patient engagement, clinician efficiency, and operational scalability while maintaining full regulatory compliance and data security.

We selected Next.js, React, and TypeScript for the frontend to ensure responsive, type-safe user interfaces that work seamlessly across web and mobile browsers, while NestJS on the backend provides enterprise-grade architecture, dependency injection, and scalability for handling real-time medical data and complex business logic. AWS infrastructure with ECS Fargate, RDS, and comprehensive security controls ensures HIPAA compliance, high availability, and the ability to scale with patient load while maintaining strict data protection standards.

## 1. PROPOSED SOLUTION

The proposed solution is a distributed, cloud-native telehealth platform built on a microservices architecture that integrates real-time communication, medical device connectivity, artificial intelligence, and compliance-first security practices. The system will serve as a central hub connecting patients, healthcare providers, and medical devices through secure APIs and web/mobile interfaces.

- HIPAA-Compliant Patient and Clinician Portals with secure authentication and role-based access control

- Real-time WebRTC-based video consultation engine with integrated chat and screen sharing capabilities

- IoT and Bluetooth Low Energy integration for continuous remote vital sign monitoring from connected medical devices

- AI-powered symptom checker and triage assistant leveraging large language models for intelligent patient interaction

- Secure EHR/FHIR integration layer enabling bidirectional data synchronization with enterprise health information systems

## 2. SCOPE OF WORK

### 2.1. Patient Portal and User Management

Develop a secure, HIPAA-compliant patient-facing web and mobile portal enabling users to manage accounts, access medical history, schedule appointments, and interact with clinicians.

Scope Includes

Core Portal Features

- Secure login with Multi-Factor Authentication and password management

- Patient profile management with medical history and demographic data

- Medical records repository with document storage and access control

- Consent form and authorization signing with electronic signatures

Patient Support Features

- Appointment viewing and rescheduling capabilities

- Medication reminders and adherence tracking

- Access to vital sign trends and health analytics dashboards

Objective

Objective

Enable patients to securely manage their health information, track vital signs, and engage with their care team through an intuitive and accessible interface.

### 2.2. Clinician Portal and Clinical Workflows

Build a comprehensive clinician-facing dashboard enabling healthcare professionals to manage patient caseloads, review vital data, conduct consultations, and generate clinical documentation.

Scope Includes

Clinician Dashboard

- Patient list with search, filtering, and risk stratification capabilities

- Real-time vital signs dashboard with historical trend charts and alert thresholds

- Patient medical records integration with EHR/FHIR data display

- Clinical note writing and prescription generation tools

Appointment Management

- Calendar view with availability management and scheduling optimization

- Session launch for video consultations with integrated notes and orders

Objective

Objective

Provide clinicians with comprehensive tools to efficiently manage patient populations, access critical health data, and deliver informed virtual care.

### 2.3. Real-Time Video Consultation Engine

Implement a high-quality, low-latency video calling system enabling clinicians and patients to conduct real-time consultations with in-call collaboration features.

Scope Includes

Video Communication

- WebRTC-based or third-party API video calling with adaptive bitrate streaming

- Audio quality optimization with echo cancellation and noise suppression

- Screen sharing capability for document review and patient education

- In-call text chat and consultation history logging

Objective

Objective

Enable secure, reliable video consultations between patients and clinicians with collaborative features supporting clinical decision-making.

### 2.4. Remote Patient Monitoring and IoT Integration

Integrate connected medical devices for Bluetooth Low Energy and cellular monitoring, enabling real-time collection and analysis of patient vital signs.

Scope Includes

Device Integration

- Bluetooth Low Energy SDK integration for mobile apps to sync blood pressure cuffs, pulse oximeters, and glucometers

- API webhooks for cellular-enabled vital monitoring devices

- Automatic vital sign data parsing and validation

- Device pairing and management interfaces for both patients and clinicians

Vital Monitoring Features

- Real-time vital sign alerts with configurable thresholds and escalation protocols

- Historical vital data visualization with interactive charts and trend analysis

Objective

Objective

Enable continuous, automated collection of patient vital signs from connected medical devices with real-time alerts and clinical visibility.

### 2.5. AI-Powered Symptom Checker and Intelligent Triage

Develop an AI assistant that guides patients through symptom assessment, provides preliminary triage recommendations, and answers health-related questions using large language models.

Scope Includes

AI Assistant

- Conversational interface for symptom logging and patient health assessment

- Integration with OpenAI GPT-4o or Anthropic Claude for intelligent responses

- Custom knowledge base routing for medical accuracy and context awareness

- Symptom-to-condition mapping for preliminary triage recommendations

Triage Dashboard

- Automated patient risk scoring and prioritization

- Dashboard visualization of triage queue with urgency indicators

Objective

Objective

Provide first-line intelligent patient support through AI-assisted symptom checking while enabling clinicians to prioritize high-risk patients efficiently.

### 2.6. EHR Integration and Data Exchange

Establish secure bidirectional integration with enterprise healthcare information systems using HL7 and FHIR standards for seamless clinical data synchronization.

Scope Includes

Integration Architecture

- HL7/FHIR API endpoints for data import and export

- HIPAA-compliant secure data tunneling and encryption for health records

- Mapping and transformation of clinical data between systems

- Automated sync schedules with error handling and reconciliation

Objective

Objective

Enable seamless integration with existing EHR systems to ensure clinicians have access to comprehensive patient data and reduce duplicate data entry.

### 2.7. Secure Billing, Payments, and Administrator Functions

Implement secure billing infrastructure, payment processing, and administrative controls for managing users, access permissions, reporting, and compliance.

Scope Includes

Billing and Payments

- Stripe integration for secure payment processing and PCI compliance

- Co-pay and subscription-based billing models

- Insurance information capture and claims support

- Payment history and receipt generation

Administration

- Role-based access control with user permission management

- Audit logging of all system actions for compliance verification

- System-wide reporting and analytics dashboards

- Appointment scheduling engine with notification systems

Objective

Objective

Provide secure payment processing, comprehensive user management, and administrative oversight enabling clinic operations and regulatory compliance.

## 3. DELIVERABLES

Upon successful completion of the project, Invennico TechnoLabs will deliver:

Frontend Applications

- Patient web portal built with Next.js and React

- Clinician web dashboard with real-time vital visualization

- Cross-platform mobile application for iOS and Android

- Responsive UI component library with Tailwind CSS styling

Backend Services and APIs

- NestJS microservices with RESTful and GraphQL endpoints

- User authentication and authorization service with MFA

- Patient data management and clinical record service

- Real-time notification and messaging service

- EHR/FHIR integration service and API gateway

Database and Data Infrastructure

- PostgreSQL relational database schema with audit tables

- Redis session cache and message queue configuration

- Database backup and disaster recovery procedures

- Data encryption and key management setup

Security, Compliance, and Deployment

- HIPAA compliance documentation and security audit report

- AWS infrastructure with ECS Fargate, RDS, S3, and CloudFront

- SSL/TLS certificates and end-to-end encryption implementation

- CI/CD pipeline for automated testing and deployment

- Load testing and performance optimization report

Documentation and Training

- Technical architecture and API documentation

- User manuals for patients, clinicians, and administrators

- DevOps runbooks and operational procedures

- Knowledge base articles and FAQ resources

## 4. TECHNICAL ARCHITECTURE

Frontend Layer

- Next.js with React and TypeScript

- Tailwind CSS for responsive styling

- Recharts for vital trend visualization

- WebRTC or Twilio SDK for video calling

Backend Layer

- Node.js with NestJS and Express.js

- TypeScript for type safety and maintainability

- GraphQL and RESTful API endpoints

- OpenAI or Anthropic Claude integration

Database Layer

- PostgreSQL for relational data and audit logs

- Redis for session caching and message queues

- AWS RDS for managed database services

Hosting and Infrastructure

- AWS ECS Fargate for container orchestration

- AWS S3 for secure document and media storage

- CloudFront CDN for content delivery

- Route53 for DNS and load balancing

Security and Compliance

- AES-256 encryption for data in transit and at rest

- Multi-Factor Authentication and role-based access control

- HIPAA compliance and audit logging infrastructure

- Stripe PCI DSS compliance for payment processing

## 5. WHY CHOOSE US?

Choosing the right technology partner is critical for a scalable platform like this. Our approach goes beyond development. We focus on building scalable digital business.

Our Key Strength :

Healthcare and HIPAA Expertise

We bring specialized experience building HIPAA-compliant systems with deep understanding of healthcare workflows, data privacy requirements, and regulatory auditing processes.

- Proven track record delivering secure healthcare applications

- Comprehensive knowledge of HL7/FHIR standards and EHR integration patterns

- Familiarity with healthcare industry compliance frameworks and audit requirements

Modern Technology Stack Mastery

Our team is proficient in the latest enterprise-grade technologies specified in your requirements, enabling rapid development and long-term maintainability.

- Full-stack expertise with Next.js, React, NestJS, and TypeScript

- AWS cloud architecture and containerization with ECS Fargate

- IoT and Bluetooth integration experience with medical devices

AI and Real-Time Communication Integration

We have demonstrated capability integrating advanced AI models and real-time communication APIs into production systems.

- Experience with OpenAI, Claude, and other LLM integrations

- WebRTC implementation and third-party video API integration

- Real-time data streaming and notification systems architecture

Enterprise-Grade Security and Scalability

We prioritize security-first architecture and design systems capable of handling growth from pilot programs to enterprise scale.

- End-to-end encryption, authentication, and audit logging implementation

- Microservices architecture supporting independent scaling

- Load testing and performance optimization for production environments

Comprehensive Project Delivery

Beyond development, we provide end-to-end project management, documentation, and post-launch support ensuring successful deployment and transition to production.

- Complete DevOps pipeline from development through deployment

- Detailed technical documentation and operational runbooks

- Ongoing support and maintenance options for long-term success

## 6. ASSUMPTIONS

Business and Requirements

- Client has identified and validated target users including patients, clinicians, and administrators

- Client possesses necessary healthcare licenses and regulatory approvals to operate a telehealth platform

- Project scope reflects current regulatory requirements as of June 2026 with client responsible for ongoing compliance updates

- Client will provide access to relevant third-party systems for EHR/FHIR integration testing and credentials

Technical and Infrastructure

- Client has or will establish an AWS account with appropriate billing and access controls

- Medical device manufacturers provide API documentation and SDKs for Bluetooth Low Energy and cellular device integration

- Third-party video calling providers maintain service availability and API stability during development and production phases

- Client has validated that OpenAI GPT-4o or Anthropic Claude APIs meet acceptable latency and cost parameters

Resources and Governance

- Client will designate a primary stakeholder for decision-making and approval authority throughout the project

- Client will provide timely feedback on design mockups and feature implementations to maintain project timeline

- Security and compliance requirements will be finalized before Phase 2 commencement to prevent significant rework

## 7. OUT OF SCOPE

Regulatory and Legal

- Obtaining healthcare licenses, DEA registrations, or state-specific telemedicine certifications for client operations

- Legal review or drafting of patient consent forms, terms of service, or privacy policies

- Insurance credentialing or provider network management features

Third-Party Systems

- Direct integration with specific electronic health record systems beyond standard HL7/FHIR API patterns

- Custom medical device SDK development or hardware support beyond documented APIs

- Phone/SMS carrier relationships or telecommunications infrastructure provisioning

- Insurance claim adjudication or payment reconciliation with insurance networks

Support and Operations

- 24/7 emergency on-call support or incident response beyond standard business hours

- Training of client's end-users or patient education materials development

- Ongoing healthcare compliance auditing or regulatory submissions

## 8.  PROJECT MILESTONES & TIMELINES

| PHASE | MILESTONE | ACTIVITIES | DURATION |
| --- | --- | --- | --- |
| Phase 1: Discovery and User Experience Design | Validated Design and Architecture Blueprint | Conduct user research and stakeholder interviews with patients, clinicians, and administratorsDevelop detailed user flows, wireframes, and high-fidelity interactive mockupsDefine system architecture, API contracts, and technology stack validationCreate HIPAA compliance and security requirements documentation | 4 weeks |
| Phase 2: Core Platform and HIPAA Infrastructure | Secure Foundation and Backend Services | Design and implement PostgreSQL database schema with audit loggingBuild user authentication, MFA, and role-based access control systemsDevelop patient and clinician portal backbones with basic functionalityCreate EHR/FHIR integration endpoints and HL7 data mapping layer | 8 weeks |
| Phase 3: Video Calling and IoT Device Integration | Real-Time Communication and Vital Monitoring | Implement WebRTC video consultation engine with screen sharing and chatIntegrate Bluetooth Low Energy SDK for mobile vital device synchronizationBuild API webhook receivers for cellular device vital data ingestionDevelop real-time vital sign alerts and clinician notification system | 6 weeks |
| Phase 4: AI Assistant and Intelligent Triage System | Automated Patient Support and Risk Prioritization | Integrate OpenAI GPT-4o or Claude API for symptom checker chatbotDevelop custom knowledge base and routing logic for medical accuracyBuild automated triage engine with patient risk scoringCreate clinician dashboard for triage queue management and prioritization | 4 weeks |
| Phase 5: Quality Assurance, Security Audit, and Production Launch | Production-Ready Platform Deployment | Execute comprehensive security audit and HIPAA compliance verificationPerform load testing and performance optimization on AWS infrastructureConduct end-to-end user acceptance testing across all platformsDeploy to production AWS environments with monitoring and alerting setup | 4 weeks |

## 9. QUESTIONS FOR CLIENT

## 10. POST LAUNCH SUPPORT

Invennico TechnoLabs provides comprehensive post-launch support to ensure system stability, performance, and successful user adoption during the critical first months of operation.

Included Post-Launch Support

- 30 days of critical bug fixes and security patches with 24-hour response time

- Performance monitoring, optimization, and infrastructure scaling support

- Compatibility updates for third-party API changes and library upgrades

- User support documentation updates and knowledge base expansion

Warranty Period

- The platform includes a 90-day warranty covering defects in development, performance regressions caused by our code, and compliance with agreed technical specifications. The warranty excludes issues caused by third-party service provider outages, client-introduced modifications, or changes in regulatory requirements.

Optional Ongoing Support (AMC / Retainer)

Following the initial support period, we offer optional ongoing maintenance and enhancement retainers to ensure long-term platform success and continuous improvement.

- Quarterly security audits and penetration testing for ongoing compliance

- Proactive performance monitoring with automatic optimization recommendations

- Priority feature development and enhancement requests

- Healthcare regulatory updates and compliance documentation maintenance

- AI model updates and symptom checker knowledge base expansion

Retainer pricing, service level agreements, and specific deliverables will be negotiated and formalized in a separate engagement agreement.