SOFTWARE DEVELOPMENT SCOPE

## AI-Powered Telehealth & Remote Patient Monitoring Platform

12 June 2026

### PREPARED FOR

vvk

### PREPARED BY

Vivek Makwana

Invennico TechnoLabs

## CLIENT BUSINESS DETAILS

The client seeks to establish a modern healthcare delivery solution that bridges the gap between patients and clinicians through digital infrastructure. This initiative aims to expand access to healthcare services while improving operational efficiency for healthcare providers.

The client intends to develop a comprehensive telehealth and remote patient monitoring platform that enables virtual consultations, continuous health monitoring, and AI-driven patient support.

The healthcare technology sector is experiencing rapid growth as providers increasingly adopt digital-first solutions to meet patient demand for convenient, accessible care delivery.

The client aims to create a HIPAA-compliant platform that delivers seamless virtual care experiences for patients while providing clinicians with real-time patient data and decision-support tools. The platform will establish a scalable, secure foundation for expanding telehealth services and improving clinical outcomes through AI-assisted triage and monitoring.

## ABOUT INVENNICO TECHNOLABS PRIVATE LIMITED

Invennico TechnoLabs is a digital product development company specializing in building enterprise-grade SaaS platforms, AI-integrated applications, and cross-platform mobile solutions for healthcare, fintech, and technology sectors. Our team brings deep expertise in full-stack development with modern cloud architectures, regulatory compliance frameworks, and scalable system design. We excel at translating complex business requirements into secure, user-centric digital products that drive measurable business impact.

EXECUTIVE SUMMARY

The client envisions a unified digital healthcare ecosystem where patients can access remote consultations, continuously monitor their health metrics through connected devices, and receive AI-assisted support for symptom assessment and triage. This platform will empower clinicians with real-time patient insights while maintaining the highest standards of data security and regulatory compliance.

Invennico proposes developing a comprehensive, cloud-native telehealth platform with integrated AI capabilities, real-time video consultations, IoT device connectivity, and enterprise EHR integration. The solution will be delivered as a production-ready MVP across web and mobile platforms, built on a modern technology stack optimized for security, scalability, and healthcare compliance.

Upon completion, the platform will enable healthcare providers to deliver seamless virtual care experiences to patients while reducing administrative overhead through automated scheduling, billing, and triage workflows. The AI-powered symptom checker will improve patient engagement and reduce clinician workload, directly contributing to improved care quality and operational efficiency.

We have selected a phased delivery approach to ensure thorough discovery, robust HIPAA infrastructure implementation, and comprehensive security audits before production launch. This methodology allows for iterative validation of compliance requirements, integration testing with medical devices and EHR systems, and performance optimization under realistic healthcare workloads.

## 1. PROPOSED SOLUTION

The proposed system is a cloud-native, microservices-based platform deployed on AWS that seamlessly integrates patient-facing mobile and web applications with clinician tools, IoT device data pipelines, and AI-powered decision support systems. The architecture prioritizes security, scalability, and regulatory compliance while delivering an intuitive user experience across all stakeholder groups.

- HIPAA-Compliant Patient Portal (Web & Mobile) with secure authentication and medical history management

- Clinician Dashboard with EHR integration, vitals tracking, and prescription management capabilities

- Real-time Video & Audio Consultation Engine powered by WebRTC technology

- AI-Powered Symptom Checker and Triage Assistant leveraging large language models

- IoT Integration Layer for Bluetooth and cellular-connected medical devices

## 2. SCOPE OF WORK

### 2.1. HIPAA-Compliant Patient Portal

A secure, user-friendly portal enabling patients to manage their health information, schedule consultations, and access telehealth services.

Scope Includes

Authentication & Access Control

- Multi-factor authentication implementation with TOTP and SMS support

- Role-based access control with granular permission management

- Session management and secure token handling

Patient Engagement Features

- Medical history tracking and health record visualization

- Digital consent form signing with legal compliance tracking

- Appointment booking with automated confirmation notifications

Objective

Objective

Enable patients to securely access their health information, manage appointments, and engage with the telehealth platform through an intuitive interface.

### 2.2. Clinician Dashboard & EHR Integration

A comprehensive web-based portal providing healthcare professionals with centralized patient management, clinical data visualization, and treatment documentation capabilities.

Scope Includes

Clinical Tools

- Patient list with filterable search and status indicators

- Electronic health record integration using HL7/FHIR standards

- Vitals trend charts with AI-assisted anomaly detection

- Digital prescription and treatment plan management

Administrative Features

- Clinician availability calendar and consultation scheduling

- Patient encounter notes with structured documentation

- Clinical audit logs for compliance and quality assurance

Objective

Objective

Provide clinicians with a comprehensive clinical decision-support interface that streamlines patient care delivery and documentation.

### 2.3. Real-Time Video & Audio Consultations

A robust, low-latency video calling infrastructure enabling synchronous communication between patients and clinicians with collaborative features.

Scope Includes

Communication Features

- High-quality video and audio streaming using WebRTC or Twilio Programmable Video

- In-call chat messaging for non-verbal communication

- Screen sharing capability for clinician-led instruction

Session Management

- Automatic session recording with patient consent tracking

- Call quality monitoring and diagnostic telemetry

- Secure connection establishment with end-to-end encryption

Objective

Objective

Deliver a secure, reliable video consultation platform that supports clinical best practices for remote patient assessment.

### 2.4. AI-Powered Symptom Checker & Triage Assistant

An intelligent conversational agent that provides first-line patient support, symptom assessment, and health information while reducing clinician workload.

Scope Includes

AI Integration

- Large language model integration using OpenAI GPT-4o or Anthropic Claude

- Custom knowledge base training with healthcare-specific context

- Symptom assessment logic with confidence scoring

Triage & Escalation

- Automated patient risk stratification and prioritization

- Intelligent escalation routing to appropriate clinicians

- Follow-up recommendation engine based on symptoms

Objective

Objective

Automate initial patient interactions through AI-assisted symptom checking while ensuring appropriate clinical escalation for urgent cases.

### 2.5. Remote Patient Monitoring via IoT Integration

A comprehensive data ingestion and visualization system for connecting wearable and stationary medical devices to the platform for continuous health monitoring.

Scope Includes

Device Integration

- Bluetooth Low Energy connectivity for mobile devices and wearables

- API and webhook support for cellular-connected medical devices

- Device registration, pairing, and authentication workflows

Data Management

- Real-time vital signs synchronization and validation

- Historical data storage with encryption and privacy preservation

- Anomaly detection with configurable alert thresholds

Objective

Objective

Enable seamless integration of smart medical devices for continuous patient monitoring while maintaining data integrity and clinical relevance.

### 2.6. Smart Scheduling, Reminders & Billing

Automated workflows for appointment management, patient engagement notifications, and secure payment processing integrated with insurance systems.

Scope Includes

Scheduling & Notifications

- Automated appointment scheduling with conflict detection

- Multi-channel reminders via SMS, email, and WhatsApp

- Medication schedule management with adherence tracking

Billing & Payments

- Stripe payment gateway integration for co-pay collection

- Subscription-based care management model support

- Insurance verification and eligibility checking

Objective

Objective

Streamline operational workflows through automated scheduling and enable flexible payment options that reduce administrative overhead.

### 2.7. Security, Compliance & Administration

Enterprise-grade security infrastructure and compliance mechanisms ensuring HIPAA adherence, data protection, and complete system auditability.

Scope Includes

Security Implementation

- AES-256 encryption for data in transit and at rest

- Multi-factor authentication across all user roles

- Role-based access control with principle of least privilege

Compliance & Monitoring

- Comprehensive audit logging of all system actions and data access

- HIPAA compliance validation and documentation

- Regular security testing and vulnerability assessments

Objective

Objective

Establish a secure, auditable foundation that meets healthcare regulatory requirements and protects sensitive patient information.

## 3. DELIVERABLES

Upon successful completion of the project, Invennico TechnoLabs will deliver:

Web Applications

- Patient portal with responsive design (Next.js + React + TypeScript)

- Clinician dashboard with clinical data visualization

- Administrator console for system management and reporting

Mobile Applications

- Cross-platform iOS application built with Flutter/React Native

- Cross-platform Android application built with Flutter/React Native

- Mobile app with offline capability and background sync

Backend Services

- NestJS REST API with authentication and authorization middleware

- Real-time WebSocket server for video calling and live chat

- IoT data ingestion and processing microservice

- AI integration service with LLM API connectivity

Data & Infrastructure

- PostgreSQL database with schema design and migration scripts

- Redis instance for caching and session management

- AWS infrastructure as code using CloudFormation or Terraform

- EHR/FHIR integration adapters and data sync services

Documentation & Deployment

- Technical architecture documentation and system design diagrams

- API documentation with OpenAPI/Swagger specifications

- Deployment guide with CI/CD pipeline configuration

- Security audit report and HIPAA compliance assessment

## 4. TECHNICAL ARCHITECTURE

Frontend Stack

- Next.js with React for server-side rendering and static optimization

- TypeScript for type-safe component development

- Tailwind CSS for responsive UI design

- Recharts for interactive vital trend visualization

Backend Stack

- Node.js runtime with asynchronous event-driven architecture

- NestJS framework for structured, scalable API development

- TypeScript for backend type safety and maintainability

- Express.js middleware integration for HTTP request handling

Database Layer

- PostgreSQL for relational patient records and audit logs

- Redis for session management and real-time message queuing

- Database connection pooling for performance optimization

- Automated backup and disaster recovery mechanisms

Cloud Infrastructure

- AWS ECS Fargate for containerized service orchestration

- RDS for managed PostgreSQL with automated scaling

- S3 for secure HIPAA-compliant document storage

- CloudFront and Route53 for CDN and DNS management

Security & Integrations

- TLS/SSL encryption for all data in transit

- AES-256 encryption for data at rest

- OAuth 2.0 and MFA for authentication

- OpenAI/Anthropic APIs for AI assistant capabilities

## 5. WHY CHOOSE US?

Choosing the right technology partner is critical for a scalable platform like this. Our approach goes beyond development. We focus on building scalable digital business.

Our Key Strength :

Healthcare & Regulatory Expertise

Our team has extensive experience building HIPAA-compliant systems with proven understanding of healthcare data privacy, security standards, and regulatory requirements.

- Deep expertise in healthcare compliance frameworks and best practices

- Prior experience with EHR/FHIR integration and medical data standards

- Understanding of healthcare workflow optimization and clinical requirements

Full-Stack Modern Development

We specialize in building scalable, enterprise-grade SaaS applications using cutting-edge technologies with proven architectures.

- Expert-level proficiency with Node.js, NestJS, and React/Next.js ecosystem

- AWS cloud architecture and infrastructure automation expertise

- Experience with microservices design patterns and container orchestration

AI & Advanced Integrations

We have proven capability in implementing AI-powered features and integrating complex third-party systems seamlessly.

- Experience integrating LLMs for conversational AI and decision support

- IoT device integration and real-time data processing expertise

- Stripe, Twilio, and other third-party API integration experience

Security-First Development

Security is embedded throughout our development methodology with emphasis on cryptography, authentication, and data protection.

- Implementation of end-to-end encryption and secure communication protocols

- Role-based access control and comprehensive audit logging

- Regular security testing and adherence to OWASP guidelines

Proven Delivery Track Record

We follow structured, transparent project delivery methodologies with clear milestones and regular stakeholder communication.

- Phased delivery approach with iterative validation and feedback loops

- Regular milestone-based progress reporting and risk management

- Post-launch support and maintenance agreements with SLA guarantees

## 6. ASSUMPTIONS

Client Responsibilities

- Client will provide timely feedback and approve designs and specifications within defined review periods

- Client will provide access to necessary systems, documentation, and stakeholders for integration requirements

- Client will designate a primary point of contact with authority to make project decisions

Technical Assumptions

- IoT device manufacturers will provide API documentation and SDKs for integration

- Client has or will select an EHR system compatible with HL7/FHIR standards for data exchange

- Third-party services such as Twilio and OpenAI APIs will remain available with acceptable uptime SLAs

Regulatory & Compliance

- Client will engage legal counsel to validate HIPAA compliance and healthcare liability requirements

- Client will be responsible for obtaining necessary certifications and licenses to operate as a healthcare provider

- Security audit findings will be addressed and remediated by the client within defined timelines

## 7. OUT OF SCOPE

Regulatory & Legal Services

- Legal review of HIPAA compliance and healthcare service agreements

- Obtaining medical device certifications or FDA approvals

- Healthcare provider licensing and credentialing verification systems

Advanced Features & Services

- Custom AI model training or fine-tuning beyond standard LLM integration

- Advanced analytics or business intelligence dashboards

- Multi-tenant SaaS platform infrastructure for reselling services

Third-Party Integrations Beyond Scope

- Integration with legacy EMR systems not supporting HL7/FHIR standards

- Custom hardware driver development for proprietary medical devices

- Content management system or custom CMS development

## 8.  PROJECT MILESTONES & TIMELINES

| PHASE | MILESTONE | ACTIVITIES | DURATION |
| --- | --- | --- | --- |
| Phase 1: Discovery & UI/UX Design | Approved Design System and Interactive Mockups | Stakeholder interviews and requirements validationUser flow mapping and wireframe creationHigh-fidelity interactive mockups for all major user journeysDesign system documentation and component library | 4 weeks |
| Phase 2: Core Platform & HIPAA Infrastructure | Functional Backend with Secure Authentication | Database schema design with encryption at restUser authentication and role-based access control implementationPatient and clinician portal backend endpointsEHR/FHIR integration adapter development | 8 weeks |
| Phase 3: Video Calling & IoT/BLE Integration | End-to-End Consultation and Device Monitoring | WebRTC or Twilio Video consultation implementationBluetooth Low Energy device pairing and data syncVital signs data ingestion pipeline and real-time updatesMobile application development with cross-platform support | 6 weeks |
| Phase 4: AI Assistant & Triage System | AI-Powered Symptom Checker in Production | OpenAI/Anthropic LLM integration and custom knowledge baseSymptom assessment and triage scoring logicAutomated escalation to clinicians based on risk stratificationUser testing and iterative refinement of AI interactions | 4 weeks |
| Phase 5: Quality Assurance & Launch | Production-Ready Platform with Compliance Approval | Comprehensive security audit and HIPAA compliance assessmentLoad testing and performance optimizationEnd-to-end integration testing across all modulesDeployment to AWS production and post-launch monitoring setup | 4 weeks |

## 9. QUESTIONS FOR CLIENT

## 10. POST LAUNCH SUPPORT

Invennico provides comprehensive post-launch support to ensure platform stability, address any issues, and optimize performance.

Included Post-Launch Support

- 30 days of included support for critical bug fixes and production issues

- Performance monitoring and optimization recommendations

- Security patch deployment and vulnerability remediation

- Monthly status reports and system health assessments

Warranty Period

- The platform is warranted against defects in workmanship for 30 days following production launch. This warranty covers critical functionality failures directly resulting from development deliverables. Client-identified enhancements, feature additions, or third-party service disruptions are excluded from warranty coverage.

Optional Ongoing Support (AMC / Retainer)

Invennico offers optional ongoing support and maintenance packages to ensure continuous platform stability and facilitate future feature development.

- Monthly technical support with prioritized response times (4-8 hour SLAs)

- Proactive system monitoring and performance tuning

- Security updates and compliance validation

- Managed feature development and enhancement backlog support

- Quarterly architecture reviews and scalability assessments

Retainer pricing, service level agreements, and support terms will be negotiated and formalized in a separate service agreement following project completion.