SOFTWARE DEVELOPMENT SCOPE

## AI-Powered B2B SaaS for Logistics & Route Optimization

11 June 2026

PREPARED FOR

Vivek Makwana

PREPARED BY

Admin User

Invennico TechnoLabs

## 1. CLIENT BUSINESS DETAILS

The client is seeking to establish a multi-tenant B2B SaaS platform targeting logistics and delivery companies of varying scales. This platform will serve as a central hub for optimizing middle-mile and last-mile delivery operations, enabling logistics providers to significantly improve operational efficiency and customer satisfaction. The business model will operate on a tiered subscription basis with usage-based billing per driver.

The client intends to develop a comprehensive logistics optimization platform that automates route planning, manages fleet operations in real-time, and provides end-to-end delivery visibility to customers. The platform will cater to dispatchers, fleet drivers, and end customers with distinct interfaces and capabilities tailored to each user segment.

The logistics and last-mile delivery industry is experiencing rapid growth with increasing pressure to reduce delivery times and operational costs while improving customer experience. Real-time tracking, AI-driven optimization, and mobile-first solutions have become competitive differentiators in this space.

The client aims to launch a production-ready beta version within 4-5 months that demonstrates core capabilities in route optimization, real-time fleet tracking, and proof-of-delivery collection. The ultimate goal is to provide logistics companies with a scalable, intelligent platform that reduces delivery costs, improves on-time performance, and enhances customer experience through real-time visibility and accurate ETA predictions.

## 2. ABOUT INVENNICO TECHNOLABS PRIVATE LIMITED

Invennico TechnoLabs is a digital product development company specializing in building scalable, enterprise-grade SaaS platforms and mobile applications. Our team possesses deep expertise in full-stack development across React, Node.js, Flutter, and cloud infrastructure on AWS, complemented by strong capabilities in real-time systems, geospatial technologies, and machine learning integrations. We have delivered complex logistics, marketplace, and operations management platforms for mid-market and enterprise clients, with particular strength in handling multi-tenant architectures, real-time data processing, and performance optimization at scale. Our consultative approach ensures that technical decisions align with business objectives while maintaining aggressive timelines.

EXECUTIVE SUMMARY

### Understanding of the Client's Vision

The client envisions a next-generation logistics platform that combines AI-driven route optimization with real-time fleet visibility to help delivery companies reduce operational costs and improve customer satisfaction. The platform must support multiple user personas including dispatchers, drivers, and end customers, each with distinct needs and workflows.

### Proposed Solution Summary

We propose to develop a comprehensive, multi-tenant SaaS platform built on a modern technology stack featuring a React-based web control tower for dispatchers, a Flutter mobile application for drivers with offline capabilities, and an AI-powered route optimization microservice. The system will integrate real-time GPS tracking via WebSockets, machine learning-based ETA forecasting, and proof-of-delivery collection through photo and signature capture.

### Key Business Outcomes

Upon launch, the platform will enable logistics companies to reduce delivery route inefficiencies by 20-30% through intelligent optimization, provide real-time visibility to dispatchers and customers, and streamline proof-of-delivery workflows. The scalable, multi-tenant architecture will allow the client to onboard multiple logistics customers while maintaining data isolation and supporting flexible billing models based on driver usage.

### Why This Approach

This approach balances rapid time-to-market for a beta launch with architectural decisions that support future scale and innovation. By leveraging proven technologies (React, Node.js, PostgreSQL, AWS) and established third-party services (Twilio, Stripe, Mapbox), we minimize technical risk while maintaining flexibility to integrate advanced algorithms and machine learning models. The phased milestone structure ensures validated delivery of critical features before progressing to advanced capabilities.

PROPOSED SOLUTION

The proposed solution is a cloud-native, multi-tenant SaaS platform designed to optimize logistics operations across middle-mile and last-mile delivery. It comprises three primary interfaces: a web-based dispatcher control tower providing real-time fleet visibility and route assignment, a cross-platform mobile driver app enabling on-the-ground execution with offline resilience, and a customer tracking portal offering delivery status transparency. The system is powered by an AI routing engine that automatically optimizes delivery sequences, integrates real-time traffic and geospatial data, and forecasts ETAs using machine learning models trained on historical delivery patterns.

▸  Dispatcher Control Tower with interactive mapping and real-time fleet tracking

▸  AI Route Optimization Engine using VRP algorithms and machine learning

▸  Live Fleet Tracking system with WebSocket-based GPS updates every 10 seconds

▸  Cross-platform Driver Mobile App with offline database synchronization

▸  Proof of Delivery module with barcode scanning, photo capture, and signature collection

▸  Machine Learning ETA Prediction Engine leveraging traffic, weather, and historical data

▸  Customer Notification System integrated with Twilio for SMS and WhatsApp alerts

▸  Multi-tenant Billing and Subscription Management via Stripe Billing

▸  Customer Delivery Tracker portal for end-user visibility

▸  Integration layer for legacy logistics systems and third-party APIs

SCOPE OF WORK

5.1. Dispatcher Control Tower Dashboard

Develop a comprehensive web-based dashboard that provides dispatchers with real-time visibility into fleet operations, order status, and driver performance. The control tower will feature an interactive Mapbox-based map displaying live driver locations, active routes, traffic layers, and geofence alerts. Dispatchers must be able to manually assign orders to drivers, adjust routes, view performance metrics, and manage fleet settings. The dashboard will support real-time updates via WebSocket connections, ensuring information is current within 10-second intervals. Built using React, TypeScript, Redux Toolkit, and Tailwind CSS for responsive, performant rendering of large-scale data.

5.2. AI Route Optimization Engine

Implement a microservice-based route optimization system that automatically groups, sequences, and allocates customer orders to available driver shifts using Vehicle Routing Problem (VRP) solvers. The engine must respect business constraints including vehicle capacity limits, refrigeration requirements, service time windows, and driver shift durations. The system will integrate with either GraphHopper API or a custom Python-based OR-Tools solver to generate optimal routes and continuously re-optimize as new orders arrive or traffic conditions change. The optimization engine will run asynchronously and provide recommendations to dispatchers while allowing manual overrides for business rule exceptions.

5.3. Live Fleet Tracking and Real-Time Data Pipeline

Build a real-time GPS tracking system that continuously receives location updates from driver mobile devices at 10-second intervals and broadcasts driver positions to the dispatcher dashboard via Socket.io WebSocket connections. The system will utilize Redis for in-memory caching of current driver states and pub/sub message distribution to handle concurrent dashboard sessions. The backend will be built with Node.js Express or Go for performance-critical routing paths, with PostgreSQL and PostGIS extension for persistent storage of historical location trails and geofence calculations. The system must handle high throughput and concurrent connections while maintaining sub-second latency for critical updates.

5.4. Cross-Platform Driver Mobile Application

Develop a Flutter-based mobile application for iOS and Android that drivers use to receive and execute delivery routes. The app will feature turn-by-turn navigation integrated with Google Maps, display assigned order details and delivery sequences, log delivery status updates, and collect proof of delivery. The application will support offline functionality using SQLite for local data storage, with intelligent background synchronization when network connectivity is restored. Drivers will receive in-app notifications for route assignments and will have access to in-app chat for dispatcher communication. The app will implement background location tracking to continuously transmit GPS coordinates to the tracking pipeline.

5.5. Proof of Delivery (PoD) Collection Module

Implement a comprehensive proof-of-delivery system enabling drivers to confirm successful delivery completion and provide evidence for dispute resolution. Functionality will include barcode scanning via device camera with OCR-based parcel identification, photo capture of the delivery location and drop-off package condition, and electronic signature capture from customers using on-device drawing capabilities. All PoD data (images, signatures, scanned barcodes, timestamps, location coordinates) will be securely stored and associated with delivery orders in the PostgreSQL database. The system will support both standard deliveries and special handling scenarios (customer unavailable, partial delivery, return to warehouse).

5.6. Machine Learning ETA Prediction Engine

Develop a machine learning-based ETA forecasting system that predicts precise delivery arrival times with high accuracy. The system will analyze historical delivery data including actual delivery times, traffic patterns, weather conditions, warehouse processing delays, and driver behavior patterns to train predictive models. ETA calculations will be dynamic and update in real-time as drivers progress along their routes and traffic conditions change. The ML model will integrate real-time traffic API data and weather forecasts to adjust predictions during delivery execution. The engine will be continuously retrained with new delivery data to improve accuracy over time.

5.7. Customer Notifications and Alert System

Build an automated notification system that proactively alerts end customers about their deliveries using Twilio integration for SMS and WhatsApp channels. The system will trigger notifications when a driver is approximately 10 minutes away from a delivery location, allowing customers to prepare for arrival. Notifications will include dynamic ETA predictions and real-time driver location data where applicable. The notification engine will queue messages through a reliable message broker, handle delivery failures with retry logic, and track notification delivery status. Support for multiple languages and notification preferences will allow customers to opt-in to their preferred communication channels.

5.8. Multi-Tenant Billing and Subscription Management

Implement a tiered subscription and billing system allowing the platform to serve multiple logistics companies with different pricing models. The system will support monthly subscription tiers with usage-based variable billing calculated per active driver, integrated with Stripe Billing for payment processing, subscription management, and invoice generation. The billing engine will track usage metrics (number of drivers, orders processed, API calls) and automatically calculate and charge customers based on their selected plan tier and actual usage. The system will include subscription upgrade/downgrade capabilities, proration calculations, and dunning management for failed payments. Admin interfaces will provide billing dashboards, customer management, and revenue reporting.

5.9. Customer Delivery Tracking Portal

Develop a lightweight, white-label customer-facing web portal enabling end customers to track real-time delivery progress for their orders. The portal will display the current driver location on an interactive map, estimated arrival time, delivery status timeline, and contact information for the driver. Customers will be able to view detailed order information including package contents, special handling notes, and expected delivery window. The portal will be built with React and will communicate with the backend via secure APIs with order-specific authentication to ensure customers can only view their own deliveries. The interface will be responsive for mobile viewing and will update automatically as the driver progresses.

5.10. Geospatial and Mapping Infrastructure

Establish geospatial capabilities using PostgreSQL with the PostGIS extension for spatial queries, route calculations, geofencing, and analytics. Integrate Mapbox GL JS for the frontend mapping layers providing street maps, traffic visualization, heat maps of delivery density, and geofence boundary display. Implement efficient spatial indexing and partitioning strategies to handle large-scale location datasets and support rapid geofence boundary checks for thousands of concurrent drivers. The geospatial layer will power features like service area analysis, delivery density visualization, and traffic-aware routing recommendations.

5.11. Cloud Infrastructure and DevOps Setup

Deploy the platform on AWS infrastructure utilizing EC2 instances and Fargate for containerized service deployment, RDS PostgreSQL for relational data with Multi-AZ for high availability, ElastiCache Redis for caching and message queuing, and S3 for secure storage of proof-of-delivery images and documents. Implement automated CI/CD pipelines for code testing and deployment, container orchestration strategies, and monitoring solutions for application health and performance. Configure security groups, IAM roles, and encryption in transit and at rest to meet enterprise security standards. Set up staging and production environments with proper database backups, disaster recovery procedures, and auto-scaling policies to handle traffic spikes.

5.12. System Integration and API Layer

Design and implement a comprehensive REST API layer that enables integration with external logistics systems, warehouse management systems, and third-party services. The API will support order ingestion from external systems, webhook notifications for order status updates, and data export for analytics and reporting. Implement robust API authentication using OAuth 2.0 or API key mechanisms, rate limiting to prevent abuse, and comprehensive logging for audit trails. The integration layer will handle data transformation and mapping between different formats, provide SDK libraries for common client platforms, and include detailed API documentation for partner integration.

DELIVERABLES

▸  Comprehensive technical architecture document with system design, data models, and integration specifications

▸  UI/UX design mockups and prototypes for the dispatcher control tower, driver mobile app, and customer tracking portal

▸  PostGIS database schema with optimized spatial indexing and partitioning strategies

▸  Fully functional React-based dispatcher control tower dashboard with real-time map visualization and fleet management capabilities

▸  Node.js/Express or Go-based backend API service with real-time GPS tracking, order management, and optimization interfaces

▸  Flutter cross-platform driver mobile application with offline synchronization and proof-of-delivery features

▸  AI route optimization microservice with VRP algorithm integration or GraphHopper API wrapper

▸  Machine learning ETA prediction model with training pipeline and inference service

▸  WebSocket server implementation for real-time data streaming via Socket.io

▸  Twilio integration for SMS and WhatsApp customer notifications

▸  Stripe Billing integration for subscription and usage-based billing

▸  Customer delivery tracking portal application

▸  Comprehensive test suite including unit tests, integration tests, and load testing scripts

▸  AWS infrastructure code (Terraform or CloudFormation) for production deployment

▸  Complete API documentation and integration guides

▸  Deployment playbooks and operational runbooks for production support

▸  Security assessment report with penetration testing results

▸  30-day warranty support and bug-fixing during beta phase

TECHNICAL   ARCHITECTURE

### Frontend

The web-based dispatcher control tower will be built using React with TypeScript for type safety and maintainability. We will utilize Mapbox GL JS for interactive, performant map rendering capable of displaying real-time driver positions and route layers, Redux Toolkit for centralized state management, and Tailwind CSS for responsive, utility-first styling. This stack provides excellent performance for handling large volumes of real-time location updates while maintaining a smooth, responsive user interface.

### Backend

The backend will be implemented with Node.js using Express framework for rapid API development and excellent ecosystem support, complemented by Python-based microservices for performance-critical route optimization algorithms. Go may be considered for specific high-throughput components requiring maximum performance. Node.js will serve as the primary application server handling dispatcher requests, order management, and real-time WebSocket connections, while Python services handle VRP optimization and machine learning model inference asynchronously.

### Database

PostgreSQL with the PostGIS extension will serve as the primary relational database, enabling efficient geospatial queries, route calculations, and historical location storage essential for logistics operations. Redis will be deployed for in-memory caching of current driver states, session management, and pub/sub message distribution to support real-time WebSocket broadcasts. SQLite will be embedded within the driver mobile app for offline data storage with intelligent conflict resolution during synchronization with the backend.

### Hosting

The platform will be deployed on AWS infrastructure leveraging EC2 instances or Fargate for containerized service deployment depending on workload characteristics. RDS PostgreSQL with Multi-AZ configuration will ensure database high availability and durability. ElastiCache Redis will provide low-latency caching and message queuing. S3 will store proof-of-delivery images, documents, and audit logs with appropriate retention policies and lifecycle management. Auto-scaling policies will handle traffic spikes during peak delivery hours.

### Integrations

The platform will integrate with Twilio for SMS and WhatsApp customer notifications, Stripe Billing for subscription management and payment processing, Google Maps API for turn-by-turn navigation in the driver app, and either GraphHopper API or a custom OR-Tools-based solver for vehicle routing optimization. Mapbox GL JS provides the mapping and visualization layer. Socket.io enables real-time WebSocket communication for live tracking updates.

### Security

Security will be implemented at multiple layers including API authentication via OAuth 2.0 or JWT tokens, encryption of data in transit via TLS 1.2+, and encryption at rest for sensitive data in databases and S3 storage. Role-based access control (RBAC) will enforce granular permissions for dispatchers, drivers, and administrators. Regular security audits, dependency scanning, and penetration testing will validate the security posture. Audit logging will track all critical operations for compliance and incident investigation.

WHY CHOOSE US?

▸  Deep SaaS Expertise: Invennico has successfully delivered multiple multi-tenant B2B SaaS platforms including marketplace and operations management systems. We understand the complexities of tenant isolation, subscription billing integration, and scalable architecture that are critical to your success in a competitive SaaS market.

▸  Real-Time Systems Excellence: Our team has extensive experience building real-time tracking and notification systems using WebSockets, Redis, and event-driven architectures. We have optimized systems handling thousands of concurrent GPS updates per second, directly applicable to your fleet tracking requirements.

▸  Geospatial and Maps Proficiency: We have deep expertise with PostGIS, Mapbox GL JS, and spatial algorithms essential for logistics optimization. Our team has implemented sophisticated geofencing, route visualization, and location-based analytics for similar logistics platforms.

▸  ML/AI Integration Experience: Rather than building ML models from scratch, we understand how to integrate production-grade machine learning services and optimize their inference in real-time systems. We have experience with route optimization algorithms and will guide your VRP solver selection based on your scale and performance requirements.

▸  Rapid Delivery at Scale: Our phased milestone approach enables us to deliver a production-ready beta in 5-6 months while maintaining architectural quality for future scaling. We prioritize feature validation early with real user feedback rather than gold-plating unnecessary complexity, allowing you to reach market quickly.

ASSUMPTIONS

▸  The client will provide historical delivery data or allow us to build the ML ETA model with synthetic data initially, with actual data integration post-launch for continuous improvement.

▸  Existing logistics customer data systems have documented APIs or CSV export capabilities for initial order ingestion, or we will implement a manual order upload mechanism for beta phase.

▸  The expected beta launch user volume is within reasonable bounds (fewer than 500 drivers, fewer than 10,000 daily orders) to allow single-region AWS deployment without complex multi-region architecture.

▸  Compliance requirements are standard (GDPR data processing where applicable, standard encryption) without specialized industry certifications (HIPAA, PCI-DSS) that would require additional hardening.

▸  The client will designate a single primary technical stakeholder available for weekly synchronization calls and rapid decision-making on feature prioritization and technical trade-offs during development.

OUT OF SCOPE

▸  Advanced predictive analytics dashboards for logistics companies (demand forecasting, seasonal planning) - focused on operational execution rather than strategic business intelligence.

▸  Integration with accounting and ERP systems beyond Stripe Billing - financial reconciliation is excluded from this scope.

▸  Voice communication between drivers and dispatchers - in-app chat is included, but VOIP integration is not part of this phase.

▸  Multi-language and localization support beyond English - translations to regional languages would be addressed in post-launch phases.

▸  Regulatory compliance for specific geographies (vehicle telematics regulations, data residency laws) - general security practices are included, but jurisdiction-specific compliance consulting is separate.

▸  Custom white-label branding and theming for individual logistics customers - the platform will have a standard brand identity with configuration-based customization only.

▸  Advanced reverse logistics and returns management - focused on forward delivery optimization in beta phase.

▸  Integration with vehicle OBD-II devices or telematics hardware - relies on mobile app GPS for tracking during beta.

PROJECT MILESTONES & TIMELINES

| PHASE | MILESTONE | ACTIVITIES | DURATION |
| --- | --- | --- | --- |
| undefined | undefined | undefined | undefined |

QUESTIONS FOR CLIENT

?  Do you have existing fleet management or order management systems that we need to integrate with? What data formats and API documentation are available for these legacy systems?

?  What is your expected user volume for the beta launch phase? Please provide estimates for the number of drivers, dispatchers, daily orders, and peak concurrent users to ensure our infrastructure scales appropriately.

?  For the machine learning ETA prediction engine, do you have historical delivery data with timestamps, routes, and actual delivery times that we can use for model training? If not, should we build the initial model with synthetic data and migrate to your data post-launch?

?  Have you evaluated third-party VRP APIs (GraphHopper, Vroom, Routific) or do you prefer a custom algorithm built in-house to maximize IP control and minimize ongoing API costs?

?  What is your priority: achieving fastest time-to-market for a minimum viable beta product, or ensuring production-hardened features such as multi-region redundancy and advanced failover mechanisms from day one?

?  Do you have specific compliance requirements or data residency restrictions (GDPR, geographic data residency in specific AWS regions) that would impact our deployment and architecture decisions?

?  Which logistics company will be your initial beta customer, and are they available to participate in bi-weekly testing sprints and provide rapid feedback during development?

?  What is your customer acquisition strategy post-launch? Should the platform include white-label capabilities and multi-branding support, or will customers access a unified branded SaaS interface?

?  How important is cost optimization for the route optimization algorithm? Should we prioritize cost minimization, time minimization, or a configurable balanced approach that each logistics company can customize?

?  Do you have existing relationships with Stripe for payments, or should we establish and configure the Stripe account as part of our engagement?

POST-LAUNCH SUPPORT

### Included Support

▸  30-day warranty period covering bug fixes and critical issue resolution for any defects discovered during beta phase testing

▸  Weekly technical support calls (2 hours per week) for operational guidance, troubleshooting, and feature clarification with the development team

▸  Production deployment support and monitoring for first 30 days post-launch to ensure system stability and performance under real-world load

### Warranty Period

30 days

### Optional Retainer

▸  Ongoing maintenance retainer (20 hours per month) covering security updates, dependency upgrades, performance optimization, and bug fixes post-warranty

▸  Continuous ML model optimization service (10 hours per month) to retrain ETA prediction models with new delivery data and improve forecast accuracy over time

▸  Extended feature development (flexible hourly engagement) for post-launch enhancements including customer-requested features, additional integrations, and platform expansion

▸  24/7 production support with 1-hour response time SLA for critical issues affecting platform availability or data integrity