SOFTWARE DEVELOPMENT SCOPE

## GrowWell: A student‑centred wellbeing assessment platform

26 June 2026

### PREPARED FOR

VM

### PREPARED BY

Vivek Makwana

Invennico TechnoLabs

## CLIENT BUSINESS DETAILS

VM is developing GrowWell, a student-centred wellbeing assessment platform designed to help schools and colleges systematically monitor and support student mental health and emotional wellbeing. The platform combines automated assessment, personalised intervention planning, and safeguarding alerts to create a comprehensive support ecosystem.

GrowWell enables educational institutions to conduct validated wellbeing assessments, generate personalised action plans, and identify at-risk students through a RAG (Red/Amber/Green) rating system.

The education technology sector increasingly prioritizes student mental health, with schools and colleges seeking digital solutions to scale wellbeing support and comply with pastoral care obligations.

VM aims to launch an MVP that demonstrates the platform's core value: automating wellbeing assessment and generating actionable insights for educational staff. The secondary objective is to establish a scalable, secure multi-tenant SaaS architecture that can support multiple schools and colleges simultaneously.

## ABOUT INVENNICO TECHNOLABS PRIVATE LIMITED

Invennico TechnoLabs is a full-service digital product development company specializing in web, mobile, and SaaS platform delivery for enterprise and education sectors. We bring proven expertise in multi-tenant architecture, secure authentication, data-driven dashboards, and education technology integrations, combining technical depth with strategic product thinking. Our team delivers production-ready applications with a focus on security, compliance, and user experience, having shipped solutions across healthcare, education, and corporate learning domains.

EXECUTIVE SUMMARY

VM envisions GrowWell as a trusted digital platform that empowers schools to proactively identify student wellbeing challenges and deliver timely, personalised support at scale. The platform must operate securely across multiple educational organisations while maintaining data privacy, compliance, and ease of use for both staff and students.

We propose building GrowWell as a cloud-native multi-tenant SaaS application with a React/Next.js frontend and Node.js/Express backend, backed by PostgreSQL for secure, structured data storage. The architecture will include role-based access control, secure student onboarding via join codes, automated wellbeing scoring across eight domains, and integrated dashboards delivering real-time insights to staff and personalised progress tracking for students.

Upon launch, GrowWell will enable schools to conduct assessments, generate action plans, and flag at-risk students within minutes, reducing manual administrative overhead and improving safeguarding response times. The platform will establish a scalable foundation supporting unlimited organisations, students, and concurrent users with enterprise-grade security and GDPR compliance.

This tech stack and architecture balance rapid MVP delivery with long-term scalability, leveraging proven frameworks and cloud infrastructure to minimise technical risk and operational overhead. The phased delivery approach prioritises core assessment and action-plan features first, allowing early validation and iterative refinement before expanding to advanced analytics and reporting.

## 1. PROPOSED SOLUTION

GrowWell is architected as a multi-tenant SaaS platform using a modern cloud-native stack, where each educational organisation operates within a logically isolated tenant space while sharing underlying infrastructure and databases. The system automates wellbeing assessment, scoring, and action-plan generation, providing students with personalised support plans and staff with real-time dashboards, analytics, and safeguarding alerts.

- Multi-tenant organisation and access control engine

- Student onboarding and secure authentication system

- Wellbeing assessment and questionnaire engine

- Automated scoring, analytics, and RAG alert system

- Student and staff dashboards with reporting and export tools

## 2. SCOPE OF WORK

### 2.1. Multi-Tenant Architecture & Organisation Setup

Establish a secure, scalable multi-tenant infrastructure enabling schools and colleges to register, create isolated organisation spaces, and manage cohort and class hierarchies.

Scope Includes

Organisation Management

- Organisation registration and profile setup

- Tenant data isolation and security policies

- Academic year and term configuration

- Organisation settings and preferences

Cohort and Class Management

- Create and manage cohorts and classes

- Assign staff roles and permissions

- Student group hierarchies and tagging

- Bulk cohort import (CSV/spreadsheet)

Objective

Objective

Enable schools to register, configure their organisational structure, and prepare cohorts for student onboarding.

### 2.2. Secure Student Onboarding & Authentication

Implement secure, code-based student registration with email verification, parental consent workflows, and role-based access control for staff and students.

Scope Includes

Student Registration

- Join code generation and validation

- Email verification and dual-factor confirmation

- Parental consent capture (for under-16s)

- Student profile creation and demographic data

Authentication & Permissions

- Role-based access control (student, staff, admin, superadmin)

- Secure session management and token-based auth

- Password reset and account recovery flows

- Staff role assignment and permission inheritance

Objective

Objective

Ensure secure, verified student onboarding with clear permission boundaries across all user roles.

### 2.3. Wellbeing Questionnaire Engine & Customisation

Build a flexible questionnaire engine supporting customisable response scales, question branching, and multiple presentation formats including emoji and SEND-friendly options.

Scope Includes

Questionnaire Configuration

- Question library and question set management

- Support for 1-5, 1-3, emoji, and SEND-friendly response scales

- Conditional question branching and skip logic

- Question grouping by wellbeing domain

Assessment Delivery

- Student questionnaire interface and completion tracking

- Progress saving and resume functionality

- Session timeout and data integrity controls

- Assessment history and retake management

Objective

Objective

Provide a flexible, accessible questionnaire platform supporting diverse response formats and learner needs.

### 2.4. Automated Scoring & RAG Alert System

Implement automated scoring algorithms across eight wellbeing domains, generate RAG ratings, and trigger safeguarding alerts when thresholds are breached.

Scope Includes

Scoring & Analytics

- Domain-level scoring across eight wellbeing areas

- Overall wellbeing index calculation

- Trend analysis and change detection

- Score normalisation and percentile ranking

RAG Alerts & Safeguarding

- RAG rating assignment (Red/Amber/Green)

- Threshold-based alert triggering

- Staff notification and alert dashboard

- Alert audit trail and response logging

Objective

Objective

Automatically flag students requiring additional support and enable staff to respond quickly to safeguarding concerns.

### 2.5. Personalised Action Plan Generation

Generate automated, personalised action plans based on assessment responses, wellbeing domain scores, and pre-configured intervention strategies.

Scope Includes

Action Plan Generation

- Automated mapping of scores to intervention recommendations

- Domain-specific action plan templates

- Personalisation based on learner profile and preferences

- Action plan versioning and history tracking

Action Plan Management

- Student action plan dashboard and progress tracking

- Staff editing and customisation tools

- Action item assignment and deadline setting

- Completion tracking and outcome recording

Objective

Objective

Deliver timely, personalised support recommendations tailored to each student's wellbeing profile.

### 2.6. Student & Staff Dashboards & Analytics

Build intuitive dashboards for students to track progress and for staff to monitor cohort and whole-school wellbeing trends with interactive visualisations.

Scope Includes

Student Dashboard

- Personal wellbeing score visualisation and history charts

- Action plan progress tracking and milestones

- Resources and support recommendations

- Progress comparisons and goal setting

Staff Analytics & Monitoring

- Class and cohort-level wellbeing summaries

- Whole-school aggregate analytics and trends

- RAG distribution and at-risk student lists

- Comparative analytics across cohorts and time periods

Objective

Objective

Provide visual, actionable insights enabling students to engage with their wellbeing journey and staff to identify intervention priorities.

### 2.7. Reporting, Export & Administration

Deliver comprehensive reporting tools enabling staff to export assessment data, action plans, and analytics in multiple formats, plus admin controls for cohort and user management.

Scope Includes

Reporting & Export

- PDF report generation for individual students

- CSV and Excel export for cohort and whole-school data

- Customisable report templates and branding

- Scheduled report automation and email delivery

Admin Panel & Management

- Staff user creation and role assignment

- Cohort and class editing tools

- Data quality controls and audit logs

- System settings and notification preferences

Objective

Objective

Enable staff to extract, share, and act on wellbeing data, and provide administrators with full control over organisational setup and permissions.

## 3. DELIVERABLES

Upon successful completion of the project, Invennico TechnoLabs will deliver:

Frontend Application

- React/Next.js SPA with TypeScript and TailwindCSS

- Student portal with questionnaire, dashboard, and action plan interfaces

- Staff portal with class/cohort dashboards and reporting tools

- Admin panel for organisation and user management

- Responsive design for desktop, tablet, and mobile devices

Backend & API

- Node.js/Express REST API with role-based access control

- Multi-tenant data isolation and security middleware

- Questionnaire engine and automated scoring algorithms

- Notification and alert system (email integration)

- Data export and reporting services

Database & Data Models

- PostgreSQL schema with multi-tenant design

- Organisations, users, cohorts, classes, and students

- Assessment responses, scores, and action plans

- Audit logs and compliance tracking

Infrastructure & Deployment

- AWS cloud infrastructure (EC2, RDS, S3, CloudFront)

- CI/CD pipeline and automated testing

- Production and staging environments

- Security audit and penetration testing results

- Deployment runbooks and operational documentation

Documentation & Support

- User guides for students, staff, and administrators

- API documentation and developer guides

- System architecture and deployment documentation

- Training materials and video walkthroughs

- Handover and knowledge transfer sessions

## 4. TECHNICAL ARCHITECTURE

Frontend

- React with TypeScript

- Next.js (SSR and static generation)

- TailwindCSS and Storybook

- Redux Toolkit for state management

Backend

- Node.js with Express framework

- JWT-based authentication and Auth0 integration

- RESTful API design with versioning

- Automated scoring engine and business logic layer

Database

- PostgreSQL for relational data

- Connection pooling and query optimisation

- Row-level security for multi-tenant isolation

- Redis caching for performance

Hosting & DevOps

- AWS EC2 for application servers

- RDS for managed PostgreSQL

- S3 for file storage and backups

- CloudFront CDN for static asset delivery

Security & Compliance

- TLS/SSL encryption in transit

- Password hashing (bcrypt)

- GDPR and data protection compliance controls

- Audit logging and activity tracking

## 5. WHY CHOOSE US?

Choosing the right technology partner is critical for a scalable platform like this. Our approach goes beyond development. We focus on building scalable digital businesses.

Our Key Strength :

Education Technology Expertise

We have shipped multiple learning and wellbeing platforms for schools, colleges, and universities, understanding sector-specific compliance, pedagogy, and user needs.

- Proven track record in education SaaS delivery

- Familiarity with safeguarding, GDPR, and pastoral care workflows

- Understanding of student and staff user experience in education settings

Multi-Tenant SaaS Architecture

We specialise in building scalable, secure multi-tenant platforms that isolate data while maintaining operational efficiency and compliance.

- Enterprise-grade data isolation and security

- Cost-effective infrastructure for growing user bases

- Role-based access control and permission management

Rapid MVP Delivery

Our agile, phased approach prioritises core features and early validation, enabling you to launch and gather feedback without lengthy, speculative development.

- Iterative delivery with clear milestones

- Risk-driven development prioritising high-impact features

- Regular stakeholder demos and feedback loops

Security & Compliance Focus

We embed security, data protection, and audit controls from day one, reducing risk and ensuring your platform meets education sector expectations.

- GDPR and data protection by design

- Security audit and penetration testing included

- Compliance documentation and audit trails

Post-Launch Partnership

We don't disappear after launch; we provide ongoing support, monitoring, and enhancement services, treating your product as a long-term investment.

- Dedicated support and SLA guarantees

- Continuous performance monitoring and optimisation

- Feature roadmap planning and iterative enhancement

## 6. ASSUMPTIONS

Business & Product

- VM will provide the complete questionnaire design, scoring thresholds, and action plan content library.

- The MVP targets schools and colleges as primary organisations; user volume is estimated at 100-500 organisations within year one.

- Academic year cycles follow UK/Commonwealth calendar conventions (September start, three terms).

- Parental consent workflows apply only to students under 16; older students provide direct consent.

Technical & Data

- Data volumes support up to 10,000 concurrent users and 1 million stored assessments in year one.

- Email delivery is sufficient for notifications; SMS and push notifications are not required for MVP.

- Student data is stored within UK/EU data centres to meet GDPR locality requirements.

- Assessment data retention policy is seven years for audit and compliance purposes.

Project & Delivery

- VM will provide a single point of contact for product decisions and feedback.

- Key stakeholder availability for discovery interviews, user testing, and go-live planning.

- No requirement for legacy system integrations during MVP phase; APIs can be built for future integrations.

## 7. OUT OF SCOPE

Integrations & Third-Party Systems

- Integration with school management information systems (MIS) such as Arbor, Sims, or Edulink

- Single sign-on (SSO) via school identity providers

- Live data synchronisation from external systems

- Integration with external counselling or safeguarding referral platforms

Advanced Features & Extensions

- Mobile native apps (iOS/Android); responsive web design covers mobile access

- Video-based learning content or multimedia resources within action plans

- Peer-to-peer messaging or social features

- Machine learning-based predictive wellbeing modelling

Compliance & Legal

- Legal liability or fitness-for-purpose warranties beyond technical delivery

- Certification against specific education or health frameworks (e.g., NHS Digital, Ofsted standards)

- Data Privacy Impact Assessment (DPIA) or regulatory approval processes

## 8.  PROJECT MILESTONES & TIMELINES

| PHASE | MILESTONE | ACTIVITIES | DURATION |
| --- | --- | --- | --- |
| Phase 1: Discovery & Architecture | Technical architecture and project roadmap approved | Product requirements workshop and user story mappingDatabase schema and API design reviewSecurity and compliance assessmentDevelopment environment and DevOps setup | 2 weeks |
| Phase 2: Multi-Tenant Foundations | Multi-tenant infrastructure, authentication, and admin panel functional | Multi-tenant database schema and data isolation implementationAuthentication and role-based access controlOrganisation and cohort management endpointsAdmin UI for staff and user provisioning | 4 weeks |
| Phase 3: Student Onboarding & Assessment | Student join code registration and questionnaire delivery operational | Student onboarding and join code flowQuestionnaire engine and customisable response scalesAssessment completion and data storageAutomated scoring algorithm implementation | 4 weeks |
| Phase 4: Action Plans & Alerts | Automated action plan generation and RAG alerts live | Action plan generation engine and personalisation logicRAG rating assignment and alert thresholdsEmail notification system and staff alertsAction plan tracking and completion workflows | 3 weeks |
| Phase 5: Dashboards & Reporting | Student and staff dashboards, analytics, and reporting tools available | Student dashboard with progress visualisationsStaff dashboards for class, cohort, and whole-school analyticsPDF, CSV, and Excel export functionalityCustom reporting templates and admin panel features | 4 weeks |
| Phase 6: Security, Testing & Deployment | Production deployment, security audit, and go-live readiness confirmed | Security audit and penetration testingLoad testing and performance optimisationUser acceptance testing with stakeholdersDeployment automation, documentation, and training delivery | 2 weeks |

## 9. QUESTIONS FOR CLIENT

## 10. POST LAUNCH SUPPORT

Post-launch support ensures platform stability, user success, and continuous improvement during the critical first months of operation.

Included Post-Launch Support

- 30 days of included bug fixes and critical issue resolution

- Email and Slack-based technical support (business hours)

- Performance monitoring and uptime reporting

- User training delivery and go-live assistance

Warranty Period

- All deliverables are covered by a 30-day warranty from production go-live, during which we will resolve critical defects, performance issues, and integration failures at no additional cost. Warranty support includes up to 20 hours of development time for bug fixes and minor enhancements identified during the launch phase.

Optional Ongoing Support (AMC / Retainer)

Following the included support period, we recommend a monthly retainer for ongoing maintenance, monitoring, security updates, and feature enhancements.

- Proactive system monitoring and performance optimisation

- Security updates, patches, and compliance maintenance

- Quarterly feature releases and product roadmap development

- Priority incident response and technical support

- Infrastructure scaling and capacity planning

Retainer terms, service level agreements (SLAs), and commercial rates will be agreed separately based on agreed support hours and scope.