SOFTWARE DEVELOPMENT SCOPE

## Build AI Interview Practice Coaching MVP

26 June 2026

### PREPARED FOR

VM

### PREPARED BY

Vivek Makwana

Invennico TechnoLabs

## CLIENT BUSINESS DETAILS

VM is an organization focused on professional development and career advancement through innovative training solutions. The client recognizes the critical need for effective interview preparation in today's competitive job market.

The client provides interview coaching and preparation services to help professionals succeed in their career transitions.

The professional development and recruitment technology sector is experiencing rapid growth as organizations and individuals invest in skill-building and career readiness.

VM aims to scale their interview coaching offerings by launching a self-service AI-powered platform that enables users to practice interviews independently. The platform will reduce dependency on human coaches while maintaining high-quality feedback and measurable improvement in interview performance.

## ABOUT INVENNICO TECHNOLABS PRIVATE LIMITED

Invennico TechnoLabs is a digital product development company specializing in full-stack web and mobile application design, development, and deployment. We bring deep expertise in modern SaaS architectures, AI/ML integrations, and enterprise-grade solutions delivered with agile methodologies and technical excellence. Our team combines strategic thinking with hands-on execution to transform business challenges into scalable, user-centric digital products.

EXECUTIVE SUMMARY

VM seeks to democratize interview preparation by creating an intelligent, self-service MVP that allows users to practice mock interviews with AI-driven feedback. The platform will simulate real interview scenarios, analyze user responses, and provide actionable coaching to improve communication clarity, answer structure, and content completeness.

We propose building an AI Interview Practice Coaching MVP—a web-based application where users create practice sessions with job context, conduct mock interviews via speech or text input, and receive real-time AI-powered feedback on their performance. The solution integrates OpenAI's language models for question detection and answer evaluation with modern web technologies for a clean, intuitive user experience.

Upon launch, users will gain access to unlimited, on-demand interview practice with detailed performance metrics and improvement recommendations, reducing time-to-readiness for job interviews. The platform will establish a foundation for scalable user growth and potential revenue through premium features or subscription models.

We selected Next.js and React for rapid frontend iteration and superior user experience, paired with Node.js and Express for a lightweight, scalable backend that efficiently orchestrates AI API calls. This stack enables fast development cycles, seamless speech recognition integration, and straightforward deployment to cloud platforms while keeping infrastructure costs minimal for an MVP phase.

## 1. PROPOSED SOLUTION

The AI Interview Practice Coaching MVP is a modern web application architected as a decoupled frontend and backend system, enabling real-time mock interview sessions with AI-powered analysis and feedback. The system leverages OpenAI APIs for intelligent question detection and answer evaluation while integrating browser-based speech recognition to capture user responses naturally.

- Session Management Module

- Speech Recognition & Input Handler

- AI Question Detection Engine

- Feedback & Evaluation Engine

- Dashboard & Session History

## 2. SCOPE OF WORK

### 2.1. Session Creation & Configuration

This module enables users to set up new interview practice sessions with contextual job and preparation information.

Scope Includes

Session Setup Features

- Form to capture job title and job description

- Resume notes and candidate background input

- Preparation notes and key talking points

- Session metadata and difficulty level selection

Data Persistence

- Save session configuration to database

- Pre-populate session details for resume and notes

Objective

Objective

Enable users to create and configure interview practice sessions with all necessary context for realistic mock interview simulation.

### 2.2. Interview Practice Interface

This module provides the core interview experience where users practice responding to interview questions.

Scope Includes

Input Methods

- Browser speech recognition integration via Web Speech API

- Text input fallback for accessibility

- Real-time transcription display and editing

Interview Flow

- Question display and sequencing

- Timer for answer duration

- Record and save user responses

Objective

Objective

Provide a seamless interface for users to practice interview responses using speech or text input during mock sessions.

### 2.3. AI Question Detection & Generation

This module intelligently identifies interview-style questions and generates contextually relevant follow-up questions.

Scope Includes

AI Integration

- OpenAI API integration for question classification

- Detect interview-style questions from conversation

- Generate contextually relevant follow-up questions

Question Management

- Store questions and conversation history

- Track question types and categories

Objective

Objective

Intelligently detect and generate interview questions that guide realistic mock interview conversations.

### 2.4. AI Feedback & Answer Evaluation

This module analyzes user responses and provides detailed coaching feedback based on preparation notes and answer quality.

Scope Includes

Feedback Generation

- Analyze answer clarity and communication quality

- Evaluate answer structure and organization

- Identify missing key points from preparation notes

- Suggest improved wording and alternative phrasings

Feedback Display

- Present feedback scores and ratings

- Show suggested talking points and improvements

Objective

Objective

Generate actionable, detailed feedback on user answers to drive continuous improvement in interview performance.

### 2.5. Dashboard & Session History

This module provides users with a clean interface to view past sessions, track progress, and analyze performance trends.

Scope Includes

Dashboard Features

- Overview of user profile and progress metrics

- Recent sessions and quick-start options

- Performance summary and improvement areas

Session History

- List all past interview practice sessions

- Access feedback and answers from previous sessions

- View performance trends and progress over time

Objective

Objective

Provide users with visibility into their practice history, performance metrics, and progress toward interview readiness.

### 2.6. Backend API & Database

This module handles all server-side logic, data management, and integration with third-party AI services.

Scope Includes

API Endpoints

- REST endpoints for session management

- Endpoints for user authentication and profile

- API integration with OpenAI for AI features

Database Schema

- Users and authentication tables

- Sessions, questions, and feedback storage

- Response history and performance metrics

Objective

Objective

Build a robust backend infrastructure that securely manages user data and coordinates AI-powered interview coaching features.

### 2.7. Deployment & Documentation

This module ensures the application is deployed to production and all code and infrastructure documentation is complete.

Scope Includes

Deployment

- Deploy frontend to Vercel or AWS

- Deploy backend to AWS or cloud platform

- Configure environment variables and secrets

Documentation

- Setup and installation guide for developers

- API documentation and endpoint reference

- User guide and feature documentation

Objective

Objective

Ensure the MVP is deployed to a production environment and all technical and user documentation is available for stakeholders.

## 3. DELIVERABLES

Upon successful completion of the project, Invennico TechnoLabs will deliver:

Source Code & Repository

- Complete Next.js frontend application with components and pages

- Node.js Express backend with API routes and middleware

- Database migrations and schema definitions

- Environment configuration files and secrets management

- Git repository with full version history

Technical Documentation

- Architecture diagram and system design documentation

- API documentation with endpoint specifications and examples

- Database schema documentation and relationships

- Setup and installation guide for local development

- Deployment guide for AWS and Vercel

Testing & Quality Assurance

- Unit test suite for critical backend functions

- Integration tests for API endpoints

- User acceptance testing report with test cases

- Bug report and issue tracking documentation

User Interface & Experience

- Fully functional web application UI with responsive design

- Session creation and configuration interface

- Interview practice interface with speech and text input

- Dashboard with session history and feedback views

## 4. TECHNICAL ARCHITECTURE

Frontend

- Next.js with React

- TypeScript for type safety

- TailwindCSS for styling

- Web Speech API for speech recognition

Backend

- Node.js runtime environment

- Express.js web framework

- Middleware for authentication and logging

- REST API architecture

Database

- PostgreSQL relational database

- ORM for database abstraction

- Connection pooling for performance

- Migration tools for schema management

Integrations & APIs

- OpenAI API for question detection and feedback

- Web Speech API for browser-based transcription

- Third-party authentication services

- Analytics and monitoring APIs

Hosting & Infrastructure

- Vercel for frontend deployment

- AWS for backend hosting

- AWS RDS for managed PostgreSQL

- CDN for static asset delivery

## 5. WHY CHOOSE US?

Choosing the right technology partner is critical for a scalable platform like this. Our approach goes beyond development. We focus on building scalable digital businesses.

Our Key Strength :

Full-Stack AI & SaaS Expertise

We specialize in building intelligent SaaS applications that integrate AI APIs seamlessly with modern web stacks.

- Proven experience integrating OpenAI and LLM APIs into production applications

- Expertise in building scalable SaaS platforms with user authentication and multi-tenant architecture

- Deep knowledge of modern web frameworks and best practices for performance and user experience

Rapid MVP Development

Our streamlined processes and technology choices enable fast iteration and time-to-market without compromising quality.

- Next.js and React expertise for accelerated frontend development

- Node.js and Express for lightweight, efficient backend construction

- Agile methodology with weekly demos and continuous feedback integration

Production-Ready Delivery

We deliver fully deployed, tested, and documented applications ready for immediate use.

- AWS and Vercel deployment expertise with CI/CD pipeline setup

- Comprehensive testing and quality assurance throughout development

- Complete technical documentation and setup guides for ongoing maintenance

Voice & Speech Technology Integration

We have specialized experience integrating browser-based speech recognition and voice interfaces into web applications.

- Web Speech API integration for real-time transcription

- Handling speech-to-text fallbacks and accessibility considerations

- Audio processing and quality optimization for interview practice use cases

Transparent Communication & Support

We prioritize clear communication throughout the project lifecycle and provide comprehensive post-launch support.

- Weekly status updates and milestone reviews with stakeholder feedback

- Dedicated technical contact for questions and clarifications

- Extended post-launch warranty and optional retainer support options

## 6. ASSUMPTIONS

Technical Assumptions

- Client will provide OpenAI API key and manage API costs independently

- PostgreSQL or similar managed database service will be used for production

- Users will access the application via modern browsers with speech recognition support

- Client has or will establish AWS and Vercel accounts for hosting and deployment

Project Scope Assumptions

- MVP will support single-user authentication without enterprise SSO or advanced security features

- Initial user base will be below 10,000 concurrent users, scalability optimizations can be addressed in future phases

- No custom AI model training required; OpenAI's general-purpose models will be used for question detection and feedback

- Client will provide feedback and sign-off within 2 business days of deliverables

Resource Assumptions

- Client will assign a primary point of contact for requirements clarification and feedback

- Client will provide job description templates, sample interview questions, and feedback guidelines

- Design direction will follow provided mockups or be agreed upon during the discovery phase

## 7. OUT OF SCOPE

Advanced Features

- Mobile native applications for iOS and Android

- Video recording and playback of interview sessions

- Advanced analytics dashboards with executive reporting

- Behavioral analysis and personality assessment features

Enterprise & Compliance

- Single sign-on (SSO) or enterprise authentication integration

- HIPAA, SOC 2, or other compliance certifications

- Custom user roles and permission management systems

- Multi-tenant SaaS architecture for coach or recruiter accounts

Infrastructure & Operations

- 24/7 dedicated DevOps monitoring and incident response

- Disaster recovery and high-availability redundancy setup

- Load testing and performance optimization beyond MVP requirements

## 8.  PROJECT MILESTONES & TIMELINES

| PHASE | MILESTONE | ACTIVITIES | DURATION |
| --- | --- | --- | --- |
| Discovery & Architecture | Technical Design Approved | Requirements deep-dive and user story refinementArchitecture design and technology stack finalizationDatabase schema design and API contract definitionProject planning and resource allocation | 1 week |
| Frontend & UI Development | Dashboard & Interview Interface Complete | Build session creation and configuration interfaceDevelop interview practice interface with input handlersCreate dashboard and session history viewsImplement responsive design and styling with TailwindCSS | 2.5 weeks |
| Backend & Database Setup | Core APIs & Database Deployed | Set up PostgreSQL database and schemaDevelop REST API endpoints for sessions and user managementImplement authentication and user profile managementConfigure database connection pooling and optimization | 2 weeks |
| AI Integration & Speech Recognition | AI Features Functional & Tested | Integrate Web Speech API for transcriptionImplement OpenAI API for question detectionBuild feedback generation and answer evaluation logicEnd-to-end testing of AI workflows | 2 weeks |
| Testing, Deployment & Documentation | Production Launch Ready | Comprehensive user acceptance testingDeploy frontend to Vercel and backend to AWSCreate technical and user documentationConduct final QA and launch verification | 1.5 weeks |

## 9. QUESTIONS FOR CLIENT

## 10. POST LAUNCH SUPPORT

We provide comprehensive post-launch support to ensure the application operates smoothly and any issues are resolved quickly.

Included Post-Launch Support

- 30-day warranty period covering critical bug fixes and production issues

- Access to our technical team for implementation questions and troubleshooting

- Minor enhancements and refinements based on user feedback

- Monitoring and alerting setup for application performance and uptime

Warranty Period

- The 30-day warranty period begins at production launch and covers all critical bugs, system failures, and issues preventing normal use of the application. During this period, our team will provide priority support and issue resolution at no additional cost. Non-critical enhancements and feature requests outside the original scope will be addressed through a separate engagement.

Optional Ongoing Support (AMC / Retainer)

After the warranty period, we offer optional ongoing support and maintenance services to keep your application secure, performant, and continuously improved.

- Proactive monitoring and performance optimization

- Security patches and dependency updates

- Feature enhancements and minor improvements

- AI model tuning and feedback quality optimization

- Monthly performance reports and recommendation summaries

Retainer terms, service level agreements, and commercial pricing will be negotiated and agreed upon separately based on your ongoing support needs.