SOFTWARE DEVELOPMENT SCOPE

## AI-Powered B2B SaaS for Logistics & Route Optimization

11 June 2026

PREPARED FOR

Vivek Makwana

PREPARED BY

Admin User

Invennico TechnoLabs

## 1. CLIENT BUSINESS DETAILS

The client is developing a B2B SaaS platform designed to optimize logistics and delivery operations for middle-mile and last-mile delivery. The platform targets logistics companies seeking to improve operational efficiency, reduce delivery times, and enhance customer satisfaction through advanced route optimization and real-time fleet visibility.

The client provides a multi-tenant SaaS solution that enables logistics companies to optimize delivery routes, track driver fleets in real-time, predict accurate ETAs using machine learning, and collect proof of delivery through mobile applications with offline functionality.

The logistics and delivery optimization sector is experiencing rapid growth as e-commerce expansion drives demand for efficient last-mile solutions. Companies increasingly seek AI-powered tools to reduce operational costs, improve driver utilization, and provide transparency to end customers throughout the delivery lifecycle.

The client aims to launch a production-ready beta platform within 4 to 5 months that serves dispatchers, drivers, and end customers with comprehensive route optimization, real-time tracking, and delivery confirmation capabilities. Success metrics include supporting multi-stop routing with vehicle constraints, achieving accurate ML-based ETA forecasting, and establishing a scalable multi-tenant architecture with usage-based billing integration.

## 2. ABOUT INVENNICO TECHNOLABS PRIVATE LIMITED

Invennico TechnoLabs is a specialized digital product development company with deep expertise in building enterprise-grade SaaS platforms, real-time tracking systems, and AI-integrated solutions. Our team excels in full-stack development spanning React and mobile technologies, geospatial database design with PostGIS, real-time communication via WebSockets, and cloud infrastructure deployment on AWS. We have successfully delivered complex logistics, delivery, and fleet management platforms that combine sophisticated algorithms with intuitive user interfaces for dispatchers, drivers, and end-users. Our approach emphasizes scalable architecture, performance optimization, and agile phased delivery aligned with business milestones.

EXECUTIVE SUMMARY

### Understanding of the Client's Vision

The client seeks to build a comprehensive B2B SaaS platform that transforms logistics operations through AI-powered route optimization, real-time fleet visibility, and intelligent ETA prediction. The solution must serve multiple user personas—dispatchers managing operations, drivers executing deliveries, and end customers tracking shipments—while operating reliably across web and mobile environments.

### Proposed Solution Summary

We propose a modern, multi-tenant SaaS architecture comprising a React-based dispatch control tower with live Mapbox integration, a Flutter mobile application with offline capabilities and proof-of-delivery collection, and a high-performance backend leveraging Node.js and PostgreSQL with PostGIS for geospatial optimization. The platform will incorporate a specialized route optimization microservice utilizing VRP algorithms, real-time WebSocket-driven tracking, and ML-based ETA engines, with transactional notifications via Twilio and billing automation through Stripe.

### Key Business Outcomes

Upon launch, the platform will enable logistics companies to reduce delivery times through optimized routing, improve driver utilization via intelligent order-to-driver allocation, and enhance customer satisfaction through real-time visibility and accurate delivery notifications. The multi-tenant model and usage-based billing structure will support scalable revenue growth as the client acquires more logistics operator customers.

### Why This Approach

This technology stack and phased delivery model balance performance, scalability, and rapid market entry. React and Flutter provide cross-platform consistency and superior user experience for control tower and field operations; Node.js and PostgreSQL deliver the reliability and geographic query performance essential for real-time tracking and route calculations. Phased delivery with interim validation gates reduces integration risk and allows the client to validate core optimization functionality before investing in mobile and billing components.

PROPOSED SOLUTION

The proposed solution is a cloud-native, multi-tenant SaaS platform deployed on AWS that integrates a web-based dispatch control tower, a route optimization engine powered by VRP algorithms, real-time GPS tracking via WebSockets, a cross-platform mobile driver application with offline data sync, and ML-driven ETA forecasting. The system architecture separates concerns into frontend services, backend APIs, specialized microservices for optimization and ML, and a geospatial database, enabling independent scaling and maintenance while supporting end-to-end visibility from order assignment through proof-of-delivery.

▸  Dispatch Control Tower: Web-based dashboard with interactive Mapbox integration for real-time driver location, route visualization, geofence alerts, and fleet settings management

▸  Route Optimization Engine: Microservice utilizing Vehicle Routing Problem solvers to group, sequence, and allocate orders to drivers while respecting vehicle capacity, service windows, and operational constraints

▸  Real-time Fleet Tracking & WebSockets: Socket.io-based infrastructure pushing GPS updates from drivers to the dispatch dashboard at 10-second intervals with Redis pub/sub message queuing

▸  Driver Mobile Companion App: Cross-platform Flutter application featuring background GPS tracking, offline SQLite database with synchronization, turn-by-turn Google Maps navigation, and in-app communication

▸  Proof of Delivery System: Mobile capability for signature capture, photo evidence collection, and barcode scanning with OCR to confirm parcel delivery authenticity

▸  Machine Learning ETA Engine: Forecasting microservice trained on historical delivery times, traffic patterns, weather data, and warehouse delays to predict precise delivery windows

▸  Customer Notifications & Alerts: Automated transactional messaging via Twilio SMS and WhatsApp for arrival notifications, delivery confirmations, and status updates

▸  Tenant Billing & Subscription Management: Tiered pricing plans with per-driver usage tracking and Stripe Billing integration for automated invoice generation and payment collection

▸  PostgreSQL Database with PostGIS: Geospatial database storing driver locations, order details, service area polygons, and historical delivery metrics with optimized indexes for real-time queries

▸  AWS Cloud Infrastructure: Scalable deployment on EC2/Fargate for compute, RDS PostgreSQL for persistent data, ElastiCache Redis for session management and message queues, and S3 for photo and document storage

SCOPE OF WORK

5.1. Dispatch Control Tower & Dashboard

Develop a comprehensive web-based dashboard using React.js and TypeScript that displays live driver locations on Mapbox GL JS with real-time position updates via Socket.io. The control tower will enable dispatchers to view active routes, monitor geofence alerts, manage service area layers, and execute operational commands such as assigning new orders to drivers or reassigning routes. The interface will support filtering by vehicle type, driver status, and service zone, with performance optimized for 100+ concurrent drivers. Dark and light theme options will be provided for extended shift operations, and all real-time updates will use Redux Toolkit for state management and consistent re-rendering.

5.2. Route Optimization Engine & VRP Microservice

Build a dedicated optimization microservice that accepts inbound orders and generates optimal route plans using Vehicle Routing Problem solvers such as Google OR-Tools or integrated GraphHopper APIs. The engine must handle multi-stop routing, respect vehicle capacity constraints and refrigeration requirements, enforce service time windows, and minimize total travel distance and time. The microservice will be written in Python for algorithmic flexibility and will expose REST endpoints for the backend to query routes. Initial launch will prioritize single-day route optimization with support for future time-windowed and multi-day scenario planning.

5.3. Real-time GPS Tracking & WebSocket Infrastructure

Implement a high-performance real-time tracking system where drivers transmit GPS coordinates every 10 seconds from their mobile devices to a Node.js backend via Socket.io connections. The backend will validate, geocode, and cache location updates in Redis for rapid dispatch dashboard delivery. PostgreSQL with PostGIS will persist location history for analytics and audit trails. The architecture will use Redis pub/sub channels to broadcast updates to all connected dashboard clients, ensuring sub-second latency for location refreshes. Load testing will validate performance for up to 200 concurrent driver connections with burst capacity for peak operational hours.

5.4. Driver Mobile Application (Flutter)

Develop a cross-platform mobile app using Flutter that provides drivers with incoming route sheets, turn-by-turn navigation via Google Maps, and in-app messaging capabilities. The app will feature background location tracking with minimal battery impact, an offline-first SQLite database that synchronizes with the backend when connectivity is restored, and smart detection of network transitions. Drivers will receive route assignments from the dispatch system, navigate using integrated Google Maps APIs, and communicate with dispatchers through in-app chat. The app will support both iOS and Android with native map rendering optimizations and will include voice-guided turn-by-turn navigation.

5.5. Proof of Delivery & Photo Capture System

Implement a comprehensive proof-of-delivery system integrated into the mobile app that enables drivers to collect customer signatures via touch-screen capture, take photographic evidence of drop-off locations, and scan parcel barcodes using OCR technology to confirm delivery authenticity. Collected signatures and photos will be stored in S3 with metadata links to delivery orders, and barcode scans will be validated against the shipment manifest. The system will support offline capture with queue-based synchronization, ensuring delivery confirmations persist even during temporary network outages. All PoD artifacts will be cryptographically timestamped for regulatory compliance.

5.6. Machine Learning ETA Prediction Engine

Develop an ML-based ETA forecasting microservice that trains models on historical delivery data including actual travel times, route distances, traffic patterns, time-of-day factors, weather conditions, and warehouse processing delays. The service will expose APIs that accept a driver's current location, remaining stops, and vehicle characteristics, returning predicted arrival windows with confidence intervals. Model retraining will occur weekly using the most recent delivery data, and predictions will be A/B tested against naive baseline approaches. Initial models will use gradient boosting techniques, with provision for neural network-based approaches if accuracy targets are not met.

5.7. Customer Notifications & Transactional Messaging

Integrate Twilio SMS and WhatsApp APIs to send automated transactional notifications to end customers at key delivery milestones, including order pickup, in-transit notifications, and arrival alerts when a driver is within 10 minutes of the delivery address. Notifications will include dynamic driver location links and estimated arrival times sourced from the ML ETA engine. The system will maintain customer contact preferences, support message localization for multi-language markets, and track delivery and read receipts for analytics. All messaging will be logged for compliance audit trails and customer service inquiry resolution.

5.8. Multi-Tenant Architecture & Data Isolation

Engineer the platform as a true SaaS solution with complete logical data isolation between tenant organizations at the database schema level, with separate PostgreSQL schemas per tenant where appropriate or row-level security policies for cost efficiency. Authentication will use tenant-aware JWT tokens, and all API endpoints will be protected with tenant context validation. Tenant billing data, subscription tier information, and usage metrics will be tracked separately, supporting tiered feature access (e.g., basic dispatchers vs. premium analytics). The architecture will support adding new tenants with automated provisioning and will enable per-tenant customization of branding, notification templates, and operational constraints.

5.9. Billing Integration & Subscription Management via Stripe

Integrate Stripe Billing to manage tiered monthly subscription plans and usage-based per-driver charges. The system will track active driver counts and compute monthly invoices based on configured pricing tiers and driver utilization thresholds. Webhooks from Stripe will synchronize payment status with the platform, enabling automatic feature toggles or access suspension for non-paying tenants. Billing reports and usage dashboards will provide transparency into costs, and the system will support trial periods, bulk driver pricing discounts, and promotional codes. Invoicing will be automated with PDF generation and email delivery.

5.10. Geospatial Database Design & PostGIS Integration

Design a PostgreSQL schema utilizing PostGIS extensions for efficient geospatial queries including reverse geocoding of driver locations, geofence containment checks, and distance calculations for route optimization inputs. The database will store driver locations as point geometries with temporal indices for efficient time-based range queries, service areas as polygon geometries for rapid boundary testing, and order delivery locations with geographic clustering support. Indexes will be optimized for both real-time reads (location queries) and batch analytics (historical delivery pattern analysis). The schema will support multi-tenant isolation with tenant-scoped spatial indices.

5.11. Testing, Performance Validation & Load Testing

Execute comprehensive functional testing of all platform components including dispatch control tower interactions, route optimization algorithm correctness, real-time tracking accuracy under load, and mobile app offline behavior. Load testing will validate platform stability with 100+ concurrent dispatchers and 500+ active drivers transmitting location data simultaneously. Response time SLAs will target sub-500ms for dashboard queries and sub-100ms for WebSocket broadcast latency. Integration testing will verify end-to-end flows from order creation through proof-of-delivery. UAT support will be provided to the client for acceptance validation prior to production launch.

5.12. Deployment, DevOps & Production Launch

Configure AWS infrastructure including EC2/ECS Fargate clusters for containerized service deployment, RDS PostgreSQL with automated backups and read replicas for high availability, ElastiCache Redis cluster for session and message queue management, and CloudFront CDN for frontend asset distribution. Terraform or CloudFormation infrastructure-as-code will enable reproducible environment provisioning. CI/CD pipelines via GitHub Actions will automate testing, building, and staging deployments. Monitoring via CloudWatch and DataDog will provide alerting for performance anomalies and error rates. A staged rollout process will migrate traffic from staging to production with rollback capabilities.

DELIVERABLES

▸  Project Specification Document with detailed UI/UX wireframes, database schema diagrams, and API contract definitions

▸  React.js Dispatch Control Tower with Mapbox integration, real-time WebSocket subscription handlers, and Redux state management

▸  Node.js Express backend API with RESTful endpoints for order management, driver tracking, and tenant configuration

▸  Flask/Python Route Optimization Microservice with VRP solver integration and optimization algorithm validation

▸  Flutter Mobile Application for iOS and Android with offline SQLite database, Google Maps integration, and background GPS tracking

▸  PostgreSQL Database with PostGIS extension, schema migrations, and optimized geospatial indexes

▸  Socket.io Real-time Tracking Infrastructure with Redis pub/sub architecture and client broadcast logic

▸  Proof of Delivery Module including signature capture, photo upload, barcode OCR, and timestamp validation

▸  Machine Learning ETA Prediction Model trained on historical data with inference API endpoints

▸  Twilio Integration for SMS and WhatsApp transactional notifications with customer preference management

▸  Stripe Billing Integration with tiered subscription plans, usage tracking, and invoice generation

▸  AWS Infrastructure as Code (Terraform/CloudFormation) with EC2/Fargate, RDS, ElastiCache, and S3 configuration

▸  CI/CD Pipeline configuration with automated testing, building, and staging deployment automation

▸  CloudWatch and DataDog monitoring dashboards with alerting rules for performance and error tracking

▸  Comprehensive API Documentation with Swagger/OpenAPI specification and example requests

▸  Mobile App distribution through Google Play and Apple App Store with release management processes

▸  Production Deployment Guide with runbooks for common operational tasks and incident response

▸  Load Testing Report with concurrent connection validation and performance bottleneck analysis

▸  Security Audit Report covering authentication, data isolation, encryption, and compliance posture

▸  Technical Architecture Documentation with deployment diagrams, component interaction flows, and scalability roadmap

TECHNICAL   ARCHITECTURE

### Frontend

The web-based dispatch control tower will be built using React.js with TypeScript for type safety and code maintainability. Mapbox GL JS will provide interactive map rendering with real-time driver location overlays, while Redux Toolkit manages complex application state for real-time updates. Tailwind CSS will provide responsive design and rapid UI iteration, with custom components for domain-specific visualizations such as route progress indicators and geofence alert badges.

### Backend

The backend will leverage Node.js with Express.js for REST API development, providing rapid development velocity and excellent ecosystem support for real-time communication. Socket.io will handle bi-directional WebSocket connections for real-time driver tracking data broadcast to connected dashboards. A dedicated Python microservice using Flask will implement the Vehicle Routing Problem optimization engine, decoupling compute-intensive algorithmic work from the main API layer. Redis will serve as the session store and pub/sub message broker for efficient data distribution.

### Database

PostgreSQL will serve as the primary relational database, chosen for its robust ACID guarantees, multi-tenant schema isolation capabilities, and advanced features. The PostGIS extension will enable sophisticated geospatial queries including reverse geocoding, geofence containment testing, and distance-based sorting critical for routing optimization. Spatial indices on driver locations and service areas will optimize query performance for real-time operations, while temporal indices will support efficient analytics on historical delivery data.

### Hosting

AWS will provide the cloud hosting infrastructure, leveraging EC2 instances or ECS Fargate for containerized service deployment with auto-scaling based on traffic demand. RDS PostgreSQL will be configured with automated daily backups, read replicas for query scaling, and Multi-AZ deployment for high availability. ElastiCache Redis will provide in-memory session storage and pub/sub messaging with cluster mode for horizontal scaling. S3 will store proof-of-delivery photos, documents, and backups with lifecycle policies for cost optimization.

### Integrations

The platform will integrate with Google Maps APIs for turn-by-turn navigation in the mobile app and geocoding services for address resolution. Twilio will provide SMS and WhatsApp delivery for transactional customer notifications. Stripe Billing will manage subscription lifecycle, usage tracking, and invoice generation. The route optimization engine will integrate with GraphHopper APIs for initial MVP delivery, with an option to transition to a custom VRP solver for production scaling. All integrations will use standardized webhook patterns and exponential backoff retry logic for resilience.

### Security

Authentication will employ JWT-based token issuance with short-lived access tokens and refresh token rotation for security. All API endpoints will validate tenant context to enforce row-level data isolation in multi-tenant scenarios. Database connections will use TLS encryption in transit, and sensitive data such as driver contact information will be encrypted at rest. Rate limiting via Redis will prevent brute-force attacks on authentication endpoints. Regular security scanning via tools such as OWASP ZAP will be performed on staging environments prior to production releases.

WHY CHOOSE US?

▸  Deep Expertise in Geospatial Technology: Our team has extensive experience building location-based systems utilizing PostGIS for complex geographic queries, Mapbox for interactive mapping, and real-time GPS tracking infrastructure. We understand the performance optimization requirements for high-frequency location updates and the schema design patterns necessary for efficient geofence queries and spatial joins.

▸  Proven Real-Time Architecture Experience: We have successfully delivered multiple platforms requiring sub-second latency for live data broadcast, including WebSocket-based architectures using Socket.io and Redis pub/sub. Our understanding of connection pooling, message queue optimization, and client-side state synchronization directly addresses your 10-second GPS update and dashboard latency requirements.

▸  Full-Stack SaaS Development Capability: From multi-tenant data isolation strategies to Stripe Billing integration and usage-based pricing implementation, we bring end-to-end SaaS platform expertise. Our experience with tenant provisioning, feature flagging, and scalable billing systems ensures your platform supports unlimited growth in customer and driver count without architectural rework.

▸  Mobile-First Development with Flutter & Offline Capabilities: Our proficiency in Flutter enables cross-platform consistency while leveraging native performance for critical features such as background GPS tracking and map rendering. We have shipped production mobile applications with sophisticated offline-first SQLite architectures and intelligent synchronization logic, ensuring your drivers remain productive during connectivity interruptions.

▸  AI and Machine Learning Integration: Our team has experience building production ML systems for predictive analytics, including time-series forecasting models for ETA prediction. We understand the full lifecycle from training data pipeline design to model deployment via microservices, monitoring for model drift, and A/B testing new algorithm versions against baseline approaches in production environments.

ASSUMPTIONS

▸  The client entity has secured funding or committed budget within the $18,000 - $25,000 USD range and can execute payment milestones aligned with our phased delivery schedule.

▸  The expected driver fleet size at beta launch is under 50 concurrent drivers, scaling to 500+ drivers within 12 months. Our architecture will be designed for 500+ concurrent connections with provisions for additional optimization if growth exceeds projections.

▸  The client will provide GraphHopper API credentials or is willing to procure a subscription for initial MVP route optimization, with custom VRP solver development deferred to a post-launch phase if cost optimization becomes necessary.

▸  No existing legacy systems or third-party APIs requiring integration are in scope for MVP launch; greenfield development is assumed. Any future integrations with TMS, WMS, or ERP systems will be scoped as change requests post-launch.

▸  The client will designate a technical lead and product owner available for 4-6 hours per week of collaboration for design reviews, requirements clarification, and UAT feedback during the development lifecycle.

OUT OF SCOPE

▸  Custom development of Vehicle Routing Problem solvers from scratch; initial scope assumes integration with existing GraphHopper APIs or Google OR-Tools libraries. Full custom solver development may be scoped as a future enhancement.

▸  Advanced features such as multi-day route planning, dynamic order insertion into active routes, and complex vehicle compatibility matrix management are deferred to post-launch phases and not included in the MVP.

▸  Integration with external Telematics Management Systems, WMS platforms, or ERP systems is not included; APIs will be designed to enable future integrations but no third-party connector development is in scope.

▸  Advanced analytics and reporting dashboards beyond basic delivery metrics and driver performance summaries are not included; these will be planned as separate feature phases pending customer demand validation.

▸  24/7 production support and incident response is not included; post-launch support is limited to business hours SLA with optional retainer-based extended support available separately.

▸  Regulatory compliance consulting for specific jurisdictions (data residency, GDPR, etc.) is not included; the platform will follow AWS best practices but customer responsibility for sector-specific compliance remains.

▸  Driver training, change management, and customer support operations are out of scope; the platform will provide technical infrastructure for operations but not operational consulting.

▸  Mobile app publication and store review coordination is managed by the client; we will provide build artifacts and guidance but will not manage the submission process or respond to App Store / Play Store review feedback.

PROJECT MILESTONES & TIMELINES

| PHASE | MILESTONE | ACTIVITIES | DURATION |
| --- | --- | --- | --- |
| Phase 1 | Discovery, Architecture & UI/UX Design Complete | Requirements refinement with client stakeholder interviews, creation of detailed UI/UX wireframes for dispatch control tower and driver app, database schema design with PostGIS integration review, API contract definition via OpenAPI specification, Mapbox layer prototyping for live tracking visualization, risk register compilation, and infrastructure architecture diagram creation. | 3-4 weeks |
| Phase 2 | Dispatch Control Tower & Real-time Tracking MVP | Development of React-based dispatch dashboard with Mapbox GL JS integration and Redux state management, Node.js Express backend API for order and driver management, Socket.io infrastructure for WebSocket real-time tracking, Redis pub/sub message queue implementation, PostgreSQL database with initial schema, JWT authentication and tenant context validation, and integration testing of core tracking workflows. | 5-6 weeks |
| Phase 3 | Route Optimization Engine Integration | Development of Python Flask microservice for VRP optimization, integration with GraphHopper or OR-Tools routing APIs, REST endpoint design for route generation requests, validation of multi-stop routing and vehicle constraint handling, algorithm correctness testing with representative order datasets, integration with dispatch backend for automated route assignment, and route visualization in control tower dashboard. | 4-5 weeks |
| Phase 4 | Driver Mobile App & Offline Capabilities | Flutter mobile app scaffold for iOS and Android with navigation structure, Google Maps turn-by-turn navigation integration, background GPS tracking implementation with battery optimization, SQLite offline database schema and synchronization logic, route sheet reception and display functionality, in-app messaging implementation, and mobile app build generation for both platforms. | 5-6 weeks |
| Phase 5 | Proof of Delivery, Billing & Notifications | Implementation of signature capture and photo proof systems in mobile app, barcode scanning and OCR integration for parcel confirmation, S3 storage configuration for PoD artifacts, Stripe Billing integration with tiered subscription plan configuration, usage-based per-driver billing implementation, Twilio SMS and WhatsApp notification integration, customer notification templates and delivery alerts, and compliance audit trail logging. | 4-5 weeks |
| Phase 6 | Testing, Load Validation & Production Launch | Comprehensive functional testing of all platform components, load testing with 100+ concurrent dispatchers and 500+ drivers, performance optimization and bottleneck resolution, staging environment configuration on AWS, security audit and vulnerability remediation, production deployment runbook creation, canary rollout strategy execution, monitoring dashboard setup with CloudWatch and DataDog, and go-live support with incident response. | 2-3 weeks |

QUESTIONS FOR CLIENT

▸  Who is the client entity for this project—a startup, an existing logistics company, or an investor-backed venture? What is the decision-making structure and payment authorization process?

▸  For the route optimization engine, is integration with GraphHopper or OR-Tools APIs acceptable for the MVP launch, or do you require development of a custom Vehicle Routing Problem solver from the outset?

▸  What is the realistic driver fleet size at beta launch and projected growth within 12 months post-launch? This directly impacts our load testing strategy and infrastructure scaling assumptions.

▸  Are there existing systems, APIs, or data sources that need integration for MVP launch, such as order management systems, warehouse management systems, or third-party TMS platforms?

▸  What is your post-launch support expectation—business hours support with SLA commitments, 24/7 on-call incident response, or transition to an in-house support team with knowledge transfer?

▸  Do you have existing Mapbox, Google Maps API, Twilio, and Stripe accounts, or should we establish new accounts and provide credential management guidance?

▸  What are your specific vehicle constraints beyond capacity and refrigeration requirements? For example, do you need to model hazmat restrictions, driver shift hour limitations, or equipment-specific constraints?

▸  What is the expected ETA prediction accuracy target? Should we plan for multi-week ML model training and validation, or is a simpler distance-time baseline model acceptable for MVP?

▸  Are there regulatory or compliance requirements specific to your operating jurisdictions, such as data residency constraints, driver privacy regulations, or sector-specific auditing requirements?

▸  How many tenant organizations (logistics companies) do you plan to launch with in beta, and what is the growth projection for tenant acquisition in year one post-launch?

POST-LAUNCH SUPPORT

### Included Support

▸  30-day post-launch bug fix warranty covering critical defects in core functionality (dispatch control tower, real-time tracking, route optimization)

▸  Business hours (9 AM - 5 PM EST) technical support for urgent production issues with 4-hour response SLA

▸  One complimentary optimization review and performance tuning session within 90 days of production launch

▸  Documentation updates and runbook refinement based on operational learnings during initial deployment

### Warranty Period

30 days

### Optional Retainer

▸  Extended 24/7 on-call incident response support with 1-hour response SLA and escalation procedures

▸  Monthly platform optimization and infrastructure cost review with recommendations for scaling improvements

▸  Quarterly feature roadmap consultation and technical architecture planning for new capabilities

▸  Proactive monitoring and alerting setup with CloudWatch and DataDog dashboard maintenance, including automated runbook creation for common operational scenarios