SOFTWARE DEVELOPMENT SCOPE

## AI-Powered Telehealth & Remote Patient Monitoring Platform

12 June 2026

### PREPARED FOR

Vivek Makwana

### PREPARED BY

Vivek Makwana

Invennico TechnoLabs

## CLIENT BUSINESS DETAILS

The client is seeking to establish a digital healthcare solution that connects patients with clinicians through a modern, technology-enabled platform. This initiative addresses the growing demand for accessible, remote healthcare delivery and continuous patient monitoring in the telehealth market.

The client intends to build and operate a HIPAA-compliant telehealth platform that enables virtual consultations, remote patient monitoring, and AI-assisted triage and patient support.

The healthcare technology sector increasingly demands secure, interoperable, and AI-enabled solutions that improve patient outcomes while maintaining regulatory compliance and data privacy.

The primary objective is to develop a production-ready MVP that supports seamless interactions between patients and healthcare providers while leveraging artificial intelligence to improve triage efficiency and patient engagement. A secondary objective is to establish a scalable, secure infrastructure capable of integrating with existing healthcare systems and connected medical devices.

## ABOUT INVENNICO TECHNOLABS PRIVATE LIMITED

Invennico TechnoLabs is a digital product development company specializing in enterprise-grade web and mobile applications, SaaS platforms, and AI-driven solutions. We bring deep expertise in full-stack development with modern technologies including Next.js, Node.js, React, and Flutter, combined with proven capabilities in cloud infrastructure deployment and system integration. Our team is experienced in delivering secure, compliant solutions for regulated industries including healthcare, finance, and enterprise sectors.

EXECUTIVE SUMMARY

The client envisions a comprehensive telehealth ecosystem that empowers patients to access quality healthcare remotely while enabling clinicians to monitor and manage patient health proactively. The platform must be secure, compliant with healthcare regulations, and intelligent enough to reduce provider burden through automated triage and patient support.

We propose building an integrated AI-powered telehealth platform featuring dual-user portals for patients and clinicians, real-time video consultations, IoT-connected vital sign monitoring, and an intelligent symptom checker powered by large language models. The solution will be architected for scalability, security, and seamless integration with existing electronic health record systems.

Upon launch, the platform will enable healthcare providers to deliver virtual care at scale while patients gain continuous access to their health data and clinician support through multiple interaction channels. The implementation of AI-driven triage will reduce administrative burden by an estimated 30-40% while improving patient engagement and care quality.

We have selected a modern, containerized cloud-native architecture on AWS to ensure regulatory compliance, high availability, and cost efficiency while maintaining the flexibility to integrate third-party healthcare systems and IoT devices. This approach leverages industry-standard technologies and proven security patterns specifically designed for healthcare applications, reducing time-to-compliance and enabling rapid feature iteration.

## 1. PROPOSED SOLUTION

The proposed system is a comprehensive, cloud-based telehealth platform architected on AWS infrastructure with containerized microservices, real-time communication capabilities, and integrated artificial intelligence for clinical decision support. The platform connects three user personas—patients, clinicians, and administrators—through secure, compliant portals that support video consultations, vital sign monitoring, appointment management, and billing operations.

- Patient Portal (Web & Mobile) with secure login, health history, and consultation access

- Clinician Dashboard with patient list, EHR integration, vitals tracking, and prescribing tools

- Real-time Video Consultation Engine with WebRTC/Twilio integration and in-call collaboration

- AI-Powered Symptom Checker and Triage Assistant with LLM-based patient interaction

- IoT Integration Layer for Bluetooth/BLE device connectivity and remote vital sign monitoring

## 2. SCOPE OF WORK

### 2.1. Patient Portal Development

undefined

Scope Includes

Authentication & Profile Management

- Multi-factor authentication (MFA) with SMS and email verification

- Encrypted patient profile with medical history and medication tracking

- Secure consent form signing and digital signature capture

- HIPAA-compliant login with role-based access control

Patient Interface Features

- Appointment booking and consultation request submission

- Real-time notification system for appointments and medication reminders

- Vital sign display and health trend visualization with Recharts

- Secure messaging and in-app chat with clinicians

Objective
Enable patients to independently manage appointments, access health data, and communicate with providers in a secure, intuitive digital environment.

### 2.2. Clinician Portal & EHR Integration

undefined

Scope Includes

Clinician Dashboard

- Patient caseload management with search and filtering

- Real-time vital signs monitoring dashboard with alert thresholds

- Calendar integration for appointment scheduling and availability management

- Prescription writing tool with medication database integration

EHR Integration

- HL7/FHIR-compliant API endpoints for Epic and Cerner integration

- Bi-directional patient record synchronization

- Automated vital sign import from IoT devices into EHR

Objective
Provide clinicians with a unified platform to access patient information, monitor health metrics, and manage consultations without leaving the system or switching between applications.

### 2.3. Real-time Video Consultation Engine

undefined

Scope Includes

Video Communication

- Peer-to-peer WebRTC implementation or Twilio Programmable Video integration

- HD video and audio streaming with adaptive bitrate control

- Screen sharing for clinician-to-patient demonstration of materials

- Recording capability with patient consent and HIPAA-compliant storage

Consultation Features

- In-call text chat and message history persistence

- Automatic session timeout and disconnect handling

- Clinician availability calendar synchronized with consultation scheduling

Objective
Deliver reliable, secure, real-time consultation capability that meets clinical use cases and provides an experience comparable to in-office visits.

### 2.4. AI-Powered Symptom Checker & Triage Assistant

undefined

Scope Includes

AI Assistant Engine

- OpenAI GPT-4o or Anthropic Claude API integration for symptom reasoning

- Custom healthcare knowledge base and prompt engineering for clinical accuracy

- Conversation history tracking and context management

- Integration with patient medical history for personalized responses

Triage & Escalation

- Automated symptom severity assessment with urgency scoring

- Intelligent escalation rules to route complex cases to clinicians

- Recommendation engine for self-care guidance or immediate consultation needs

Objective
Reduce clinician workload by automating initial patient interactions while ensuring that complex or urgent cases are promptly escalated to qualified healthcare providers.

### 2.5. Remote Patient Monitoring & IoT Integration

undefined

Scope Includes

Device Connectivity

- BLE integration for iOS and Android mobile apps using native SDKs

- Bluetooth device discovery, pairing, and de-pairing workflows

- API and Webhook support for cellular-enabled medical devices

- AWS IoT Core integration for secure device communication

Data Collection & Monitoring

- Real-time vital sign data capture and validation

- Automated alert generation when readings exceed configured thresholds

- Historical vital data aggregation and trend analysis

- Background data synchronization for offline-capable mobile apps

Objective
Enable continuous, passive patient monitoring through connected devices, providing clinicians with actionable data and enabling early detection of health deterioration.

### 2.6. Scheduling, Billing & Administration

undefined

Scope Includes

Scheduling & Notifications

- Clinician availability calendar with automated appointment slot management

- Patient appointment booking interface with real-time availability

- Multi-channel notifications via SMS, email, and WhatsApp

- Automated medication and follow-up reminder scheduling

Billing & Payments

- Secure payment gateway integration with Stripe

- Co-pay and subscription-based care plan management

- Insurance information capture and validation

- Invoice generation and payment history tracking

Objective
Streamline administrative workflows to reduce manual overhead while ensuring reliable payment processing and compliance with insurance and billing requirements.

### 2.7. Security, Compliance & Infrastructure

undefined

Scope Includes

Security & Encryption

- AES-256 encryption for data in transit (TLS 1.3) and at rest

- Multi-factor authentication (MFA) for all user types

- Role-based access control (RBAC) with granular permission management

- Comprehensive audit logging of all system actions and data access

Compliance & Infrastructure

- HIPAA compliance review and business associate agreement (BAA) support

- AWS ECS (Fargate) for containerized application deployment

- RDS managed PostgreSQL with automated backups and replication

- CloudFront CDN and Route53 DNS for global availability and DDoS protection

Objective
Ensure the platform meets healthcare regulatory requirements, protects sensitive patient data through advanced encryption and access controls, and provides reliable, scalable infrastructure for production operations.

## 3. DELIVERABLES

Upon successful completion of the project, Invennico TechnoLabs will deliver:

Design & Planning Deliverables

- User flow diagrams and wireframes for all portal features

- High-fidelity interactive mockups in Figma

- Technical architecture documentation and system design specifications

- API documentation and integration specifications for EHR systems

Application Code & Artifacts

- Production-ready source code for web portal (Next.js/React)

- Production-ready source code for mobile apps (Flutter/React Native)

- Backend microservices code (Node.js/NestJS) with comprehensive API endpoints

- Database schema migrations and seed data scripts

- Environment configuration files and CI/CD pipeline scripts

Integration & Infrastructure

- AWS CloudFormation templates for infrastructure as code

- Docker containerization and Kubernetes/ECS deployment manifests

- Third-party integration implementations (Twilio, OpenAI, Stripe, Epic/Cerner)

- IoT device SDK integration and BLE pairing documentation

Testing & Security Deliverables

- Automated test suites with >80% code coverage

- Security audit report with penetration testing results

- HIPAA compliance assessment and remediation documentation

- Load testing and performance optimization report

Documentation & Support

- Comprehensive technical documentation and API reference

- End-user guides for patient and clinician portals

- Administrator setup and deployment guide

- Knowledge base article templates and FAQ documentation

## 4. TECHNICAL ARCHITECTURE

Frontend Layer

- Next.js with React and TypeScript

- Tailwind CSS for responsive styling

- Recharts for data visualization

- Redux or Zustand for state management

Backend Layer

- Node.js with NestJS framework

- TypeScript for type safety

- Express.js or Fastify for HTTP routing

- GraphQL or REST API patterns

Database & Caching

- PostgreSQL for relational patient records

- Redis for session management and message queues

- Elasticsearch for audit log and search indexing

Cloud & Hosting

- AWS ECS Fargate for container orchestration

- RDS managed PostgreSQL with Multi-AZ replication

- S3 for secure document and backup storage

- CloudFront CDN and Route53 for global distribution

Security & Compliance

- AWS VPC with private subnets and security groups

- TLS 1.3 for data in transit encryption

- AES-256 encryption for data at rest

- AWS WAF and Shield for DDoS and attack prevention

## 5. WHY CHOOSE US?

Choosing the right technology partner is critical for a scalable platform like this. Our approach goes beyond development. We focus on building scalable digital business.

Our Key Strength :

Deep Healthcare & Compliance Expertise

We have extensive experience delivering HIPAA-compliant solutions and understand the regulatory landscape, security requirements, and clinical workflows essential for telehealth platforms.

- Proven track record with healthcare clients and regulated industry projects

- Expert knowledge of HIPAA, HL7/FHIR standards, and healthcare data handling

- Built-in security and compliance best practices into every solution

Modern, Scalable Technology Stack

Our technology choices—Next.js, Node.js, NestJS, PostgreSQL, and AWS—represent industry-leading solutions designed specifically for the reliability, performance, and scalability demands of healthcare applications.

- Cloud-native architecture ensuring high availability and disaster recovery

- Containerization and infrastructure-as-code for rapid deployment and scaling

- Real-time capabilities built-in through WebSocket and event-driven patterns

Full-Stack Development Capability

We deliver complete end-to-end solutions including web, mobile, backend, DevOps, and infrastructure—eliminating coordination overhead and ensuring seamless integration across all components.

- Cross-platform mobile development with Flutter or React Native

- Backend services with microservices architecture for independent scaling

- AWS infrastructure management and optimization

Proven AI Integration Expertise

Our team has demonstrated success integrating large language models and AI services into production applications, ensuring safe, accurate, and compliant use of AI in clinical contexts.

- Experience with OpenAI API, Claude API, and other LLM integrations

- Knowledge of prompt engineering and fine-tuning for domain-specific accuracy

- Expertise in AI safety, monitoring, and responsible deployment

Agile Delivery with Transparent Communication

We follow agile methodologies with bi-weekly sprints, continuous feedback loops, and transparent status reporting to ensure your project stays aligned with objectives and timeline.

- Regular sprint reviews and stakeholder demos for visibility

- Dedicated project management with clear milestone tracking

- Proactive risk identification and mitigation planning

## 6. ASSUMPTIONS

Project & Stakeholder Assumptions

- Client will provide timely feedback, design approvals, and access to key stakeholders during development

- Third-party service providers (Twilio, OpenAI, Stripe) maintain service availability and API compatibility

- Client is committed to HIPAA compliance and will allocate resources for security audits and legal review

- Client has or will secure necessary healthcare licenses, credentials, and legal agreements to operate a telehealth service

Technical Assumptions

- Integration with EHR systems (Epic, Cerner) will be done via standard HL7/FHIR APIs without custom data mappings

- Medical device manufacturers provide publicly available SDKs or API documentation for Bluetooth/IoT connectivity

- Client will use AWS as the primary cloud provider with appropriate budget allocation for infrastructure

- Internet connectivity and bandwidth are sufficient for real-time video consultations and continuous vital monitoring

Scope & Requirements Assumptions

- Feature scope remains consistent with the outlined requirements; significant additions will require scope revision

- Initial launch targets up to 5,000 concurrent users; scaling beyond this threshold may require architectural optimization

- MVP does not include advanced analytics, predictive modeling, or specialized clinical decision support systems

## 7. OUT OF SCOPE

Regulatory & Legal Services

- Healthcare licensing, credentialing, or regulatory compliance review

- Legal contract drafting or business associate agreement (BAA) preparation

- Medical device certification or FDA approval processes

Business Operations

- Hiring and training of clinicians or administrative staff

- Marketing, customer acquisition, or go-to-market strategy

- Insurance negotiations or reimbursement setup

Advanced Features & Optimization

- Advanced predictive analytics or machine learning for clinical outcomes

- Specialized surgical or emergency care modules

- Multi-language or international regulatory compliance beyond HIPAA

- Integration with payment systems beyond Stripe or custom billing rule engines

## 8.  PROJECT MILESTONES & TIMELINES

| PHASE | MILESTONE | ACTIVITIES | DURATION |
| --- | --- | --- | --- |
| Phase 1 | Discovery & UI/UX Design | Conduct stakeholder interviews and define detailed user personasCreate user flow diagrams and wireframes for all portal featuresDevelop high-fidelity interactive mockups and design system documentationFinalize technical architecture and third-party integration specifications | 4 weeks |
| Phase 2 | Core Platform & HIPAA Infrastructure | Design and implement PostgreSQL schema with audit loggingBuild authentication, MFA, and role-based access control systemDevelop patient and clinician portal backbones with basic navigationEstablish AWS infrastructure with VPC, RDS, S3, and security configurations | 8 weeks |
| Phase 3 | Video Calling & IoT/BLE Integration | Implement WebRTC or Twilio Programmable Video consultation engineAdd screen-sharing and in-call chat messaging functionalityDevelop BLE integration for mobile and API integration for cellular devicesBuild vital sign data ingestion, validation, and dashboard visualization | 6 weeks |
| Phase 4 | AI Assistant & Triage System | Integrate OpenAI GPT-4o or Anthropic Claude API for symptom checkerDevelop custom healthcare knowledge base and prompt engineeringImplement triage logic and escalation workflowsCreate AI conversation history tracking and response monitoring | 4 weeks |
| Phase 5 | Quality Assurance & Production Launch | Execute comprehensive security audit and penetration testingConduct HIPAA compliance review and remediation of findingsPerform load testing and performance optimizationDeploy to AWS production environments and conduct final user acceptance testing | 4 weeks |

## 9. QUESTIONS FOR CLIENT

## 10. POST LAUNCH SUPPORT

Following production launch, Invennico TechnoLabs provides comprehensive post-launch support to ensure system stability, performance, and ongoing optimization.

Included Post-Launch Support

- 30-day production stabilization period with daily monitoring and rapid issue resolution

- Bug fixes and critical hotpatches for issues identified in production

- Performance monitoring, optimization recommendations, and capacity planning

- Security monitoring, log analysis, and threat detection with monthly reports

Warranty Period

- The platform includes a 90-day warranty period from the date of production launch, during which Invennico will address critical bugs, security vulnerabilities, and issues preventing normal system operation at no additional cost. This warranty covers defects in implementation and integration but excludes issues arising from client modifications, third-party service failures, or changes to external APIs.

Optional Ongoing Support (AMC / Retainer)

Beyond the initial warranty period, optional ongoing support retainers are available to ensure continuous system health, compliance, and feature enhancements.

- 24/7 on-call support with 1-hour response time for critical production incidents

- Monthly system health checks, security audits, and performance optimization

- Quarterly infrastructure reviews and cost optimization analysis

- Priority bug fixes and patch deployment within 48 hours of identification

- Quarterly feature roadmap planning and technical advisory services

Retainer pricing, SLA commitments, and specific service level agreements will be defined separately based on the client's operational needs and risk tolerance.