SOFTWARE DEVELOPMENT SCOPE

## IntelliFlow AI – Customer Support Automation Platform

16 June 2026

### PREPARED FOR

Mark Minervine

### PREPARED BY

Vivek Makwana

Invennico TechnoLabs

## CLIENT BUSINESS DETAILS

The client operates in the e-commerce and SaaS sector, serving SMB support teams that manage customer interactions across multiple channels. They recognize that manual ticket handling, fragmented communication channels, and slow response times are limiting their operational efficiency and customer satisfaction.

They provide or operate customer support services that require streamlined ticket management and rapid response capabilities.

The SMB e-commerce and SaaS support market demands intelligent automation to compete effectively while maintaining cost discipline.

The client aims to consolidate customer communications across email, live chat, and WhatsApp into a single unified interface, reducing manual workload and improving resolution time. By implementing AI-powered ticket triage and auto-drafted replies, they seek to accelerate response times and enhance team productivity without increasing headcount.

## ABOUT INVENNICO TECHNOLABS PRIVATE LIMITED

Invennico TechnoLabs is a specialized digital product development company with deep expertise in building modern, scalable SaaS platforms and AI-integrated solutions. We bring proven experience across full-stack web development, cloud architecture, and enterprise-grade deployments, with particular strength in AI/LLM integration, multi-tenant systems, and rapid MVP delivery. Our team combines technical excellence with pragmatic delivery methodologies, enabling us to translate complex requirements into production-ready software that drives measurable business impact.

EXECUTIVE SUMMARY

The client envisions an intelligent customer support platform that unifies fragmented communication channels and automates routine support tasks using AI-powered ticket classification and intelligent reply generation. This vision reflects a broader need to scale support operations efficiently while maintaining service quality for SMB teams.

We propose building IntelliFlow AI as a phased, modular platform that begins with a unified email and live chat inbox, progressively layers in LLM-based ticket triage and auto-drafting capabilities, then extends into RAG-grounded knowledge base functionality and no-code workflow automation. This approach allows rapid MVP deployment while deferring lower-priority features and managing external dependencies such as WhatsApp Business API approval.

The delivered platform will reduce manual ticket handling time by 40–60% through intelligent triage and auto-drafted responses, while enabling support teams to focus on complex, high-value interactions. Post-launch, clients will achieve faster response times, improved customer satisfaction, and measurable cost savings through operational efficiency gains.

We structure this engagement as a phased delivery model to align with the client's $35K–$55K budget while maintaining quality and managing external API dependencies that could otherwise block progress. This approach de-risks the timeline, allows early value delivery, and provides flexibility to prioritize features based on real user feedback post-MVP.

## 1. PROPOSED SOLUTION

IntelliFlow AI is a cloud-based, multi-tenant SaaS platform that ingests customer messages from multiple channels through unified APIs, intelligently processes them using large language models for triage and classification, and augments support team workflows with AI-generated draft responses and automated actions. The system combines a clean, intuitive web interface for agents, a robust backend that orchestrates LLM inference and integrations, and a knowledge base engine grounded in customer-specific documents to ensure contextually accurate responses.

- Unified Inbox (Email, Live Chat, WhatsApp)

- LLM-Based Ticket Triage and Classification Engine

- Auto-Draft Reply Generator with RAG Integration

- No-Code Workflow Automation Builder

- Analytics Dashboard and Reporting Module

## 2. SCOPE OF WORK

### 2.1. Email and Live Chat Inbox

Build a centralized message ingestion and display system that pulls conversations from Gmail and web-based live chat into a single agent-facing interface.

Scope Includes

Email Integration

- Gmail API integration with OAuth2 authentication and token refresh

- Bi-directional sync of email threads and metadata

- Automated email categorization and tagging

Live Chat Integration

- Web-based chat widget deployment and configuration

- Real-time conversation threading and participant tracking

- Message persistence and retrieval from unified database

Objective

Objective

Establish a unified inbox that consolidates email and live chat channels, allowing support teams to view and respond to all customer messages from a single dashboard.

### 2.2. LLM-Based Ticket Triage and Classification

Implement machine learning-driven ticket analysis that automatically categorizes incoming messages, extracts intent, urgency, and assigns priority scores.

Scope Includes

Triage Engine

- OpenAI and Anthropic LLM integration for text analysis

- Configurable classification schemas and custom category definition

- Priority scoring based on content, sentiment, and metadata

- Automated ticket routing rules based on classification results

Objective

Objective

Automate ticket prioritization and routing, reducing manual triage time and ensuring urgent issues are flagged for immediate agent attention.

### 2.3. Auto-Draft Reply Generator with RAG Knowledge Base

Create an LLM-powered reply suggestion engine that generates contextually appropriate draft responses grounded in the client's knowledge base and documented support procedures.

Scope Includes

RAG Knowledge Base

- Document upload and vector embedding pipeline using PostgreSQL and Redis

- Semantic search across knowledge base using LLM embeddings

- Automatic context retrieval for draft generation

Auto-Drafting

- LLM-powered prompt engineering for reply generation

- Agent editing and approval workflow for drafts before sending

- Performance tracking and feedback loop for reply quality

Objective

Objective

Accelerate response time by providing intelligent draft replies that agents can quickly review and customize, reducing composition time while maintaining accuracy and brand voice.

### 2.4. No-Code Workflow Automation Builder

Develop a visual, drag-and-drop interface that enables non-technical users to define conditional automation rules and triggered actions without custom code.

Scope Includes

Workflow Definition

- Visual rule builder with trigger, condition, and action components

- Support for common conditions such as ticket priority, category, and keywords

- Actions including auto-assignment, automated replies, and ticket escalation

Objective

Objective

Empower support teams to create and manage automated response workflows, reducing manual repetitive tasks and freeing agent capacity for high-touch customer interactions.

### 2.5. WhatsApp Business Integration

Integrate the WhatsApp Business API to ingest WhatsApp messages into the unified inbox, with message formatting, media handling, and delivery confirmation.

Scope Includes

WhatsApp API Integration

- WhatsApp Business API connection and webhook management

- Message ingestion, formatting, and thread linking

- Media (image, document) handling and preview in agent interface

Objective

Objective

Extend inbox coverage to WhatsApp, enabling seamless support delivery across one of the world's most widely used messaging platforms, subject to Meta Business Account approval.

### 2.6. Analytics Dashboard and Reporting

Build a metrics and analytics interface that provides real-time and historical insights into support team performance, AI suggestion adoption, and customer satisfaction trends.

Scope Includes

Core Metrics

- Response time, resolution time, and ticket volume dashboards

- Agent performance metrics and AI auto-draft acceptance rates

- Customer satisfaction tracking and feedback integration

Objective

Objective

Provide actionable data to support leadership, enabling data-driven decisions on staffing, automation tuning, and operational improvements.

### 2.7. Core Platform Infrastructure and API

Establish a robust backend infrastructure, authentication system, multi-tenancy framework, and rate-limited API for secure, scalable operation.

Scope Includes

Backend Services

- NestJS-based API and microservices architecture

- OAuth2 and JWT-based authentication and authorization

- Rate limiting, request validation, and error handling

Database and Caching

- PostgreSQL schema design for messages, tickets, and user data

- Redis caching for session management and real-time sync

- BullMQ job queue for asynchronous LLM inference and integrations

Objective

Objective

Provide a secure, multi-tenant, scalable platform foundation that supports real-time features, integrations, and future expansion.

## 3. DELIVERABLES

Upon successful completion of the project, Invennico TechnoLabs will deliver:

Frontend Application

- Responsive Next.js/TypeScript agent dashboard with unified inbox UI

- Message detail and thread view components

- Workflow builder UI with drag-and-drop rule definition

- Analytics dashboard with charts, filters, and export functions

Backend Services

- NestJS API server with authentication, ticket management, and integration endpoints

- Message ingestion and processing pipeline with LLM orchestration

- RAG knowledge base query and embedding service

- Workflow execution engine with conditional logic and action triggers

Database and Data Layer

- PostgreSQL schema and migrations for multi-tenant data model

- Redis configuration for caching and real-time updates

- Vector database setup for RAG embeddings and similarity search

Integrations and Deployment

- Gmail, Live Chat, WhatsApp, Slack, Shopify, and Stripe API integrations

- AWS EC2, RDS, S3, and SQS infrastructure configuration

- CI/CD pipeline with automated testing and deployment workflows

Documentation and Training

- API documentation and integration guide for third-party developers

- User guide and workflow builder tutorial for support teams

- Deployment runbook and operational procedures handbook

## 4. TECHNICAL ARCHITECTURE

Frontend

- Next.js 14+ with React server and client components

- TypeScript for type safety and developer experience

- Tailwind CSS for responsive, utility-first styling

- TanStack Query for server-state management and API caching

Backend

- Node.js runtime with NestJS framework

- BullMQ for job queue and async task processing

- OpenAI and Anthropic SDKs for LLM integration

- Prisma ORM for database abstraction and migrations

Database and Storage

- PostgreSQL for relational data, messages, and audit logs

- Redis for caching, sessions, and real-time pub/sub

- AWS S3 for media file storage and retrieval

Hosting and Infrastructure

- AWS EC2 for application servers with auto-scaling

- AWS RDS for managed PostgreSQL database

- AWS CloudFront for CDN and static asset delivery

- AWS CloudWatch for monitoring and observability

Security and Compliance

- OAuth2 and JWT for user authentication and API security

- End-to-end encryption for sensitive data in transit

- Data isolation and encryption at rest for multi-tenant architecture

- Regular security audits and OWASP compliance checks

## 5. WHY CHOOSE US?

Choosing the right technology partner is critical for a scalable platform like this. Our approach goes beyond development. We focus on building scalable digital businesses.

Our Key Strength :

Proven AI and LLM Integration Expertise

We have hands-on experience integrating OpenAI, Anthropic, and other LLM providers into production SaaS applications, with deep knowledge of prompt engineering, token optimization, and cost management.

- Track record of shipping LLM-powered features within budget and timeline

- Expertise in RAG, vector databases, and semantic search implementation

- Cost-conscious approach to LLM API usage and inference optimization

Full-Stack SaaS and Multi-Tenant Architecture

We specialize in designing and deploying scalable multi-tenant platforms that serve multiple customers securely and efficiently, with built-in observability and performance optimization.

- Experience with PostgreSQL, Redis, and AWS infrastructure at scale

- Data isolation patterns, tenant-aware filtering, and audit logging

- Real-time feature implementation using WebSockets and pub/sub patterns

Phased Delivery and Risk Management

We structure engagements to deliver early value while managing technical and external dependencies, allowing course correction and prioritization based on real-world feedback.

- MVP-first mindset with clear phase gates and milestone reviews

- Proactive flagging of external dependencies such as API approvals

- Flexible scope prioritization aligned with budget and timeline constraints

Integration and API Experience

We have extensive experience building secure, rate-limited integrations with third-party APIs including Gmail, WhatsApp, Slack, Shopify, and payment providers.

- Webhook management and event-driven architecture patterns

- Handling API rate limits, retries, and failure scenarios gracefully

- Documentation and testing frameworks for integration reliability

Quality-Focused, Agile Development

We maintain high code quality through automated testing, code reviews, and continuous integration, ensuring that delivered software is maintainable and production-ready from day one.

- Jest and Cypress testing frameworks for unit, integration, and E2E coverage

- TypeScript throughout frontend and backend for type safety and refactoring confidence

- Clear commit history and documentation to support future handoff and maintenance

## 6. ASSUMPTIONS

Client Engagement and Decision Making

- The client will provide a dedicated point of contact for design review, feedback, and approval throughout the development cycle.

- The client has decided on primary LLM provider (OpenAI vs. Anthropic) prior to Phase 2 kickoff to avoid mid-project pivots.

- Business requirements and success metrics will be finalized during the discovery week; material scope changes post-kickoff will be handled via change orders.

External Dependencies and APIs

- WhatsApp Business API approval and account setup will be initiated by the client; delays in Meta's approval process may impact Phase 5 timeline.

- The client has or will obtain Gmail API access and live chat platform credentials before Phase 1 begins.

- Third-party API rate limits (OpenAI, Gmail, WhatsApp) will not impede development progress; we will implement appropriate queuing and retry logic.

Technical and Platform Decisions

- The client accepts our recommended tech stack (Next.js, NestJS, PostgreSQL, AWS) as a best-practice baseline for this project class.

- Email and live chat are acceptable as the Phase 1 MVP; the client will confirm if WhatsApp deferral to Phase 5 aligns with their launch timeline.

## 7. OUT OF SCOPE

Advanced Features Not Included in MVP

- Advanced NLP for language detection, translation, or multi-language support

- Predictive customer churn or sentiment analysis models requiring custom ML training

- Mobile native applications for iOS and Android (web-responsive interface is included)

Third-Party Services and Approvals

- WhatsApp Business API account setup, verification, or approval process management

- Custom SMS or telephony integration beyond the listed channels

- Payment processing infrastructure or billing system for the client's own customers (Stripe integration is for internal platform use only)

Organizational and Training

- Change management or organizational training delivery beyond the included user guide

- Custom data migration from legacy systems or competitive platforms

- Extended post-launch support beyond the included 30-day warranty and optional retainer

## 8.  PROJECT MILESTONES & TIMELINES

| PHASE | MILESTONE | ACTIVITIES | DURATION |
| --- | --- | --- | --- |
| Phase 1: Email and Live Chat Inbox | Unified inbox operational and tested | Database schema and API scaffoldingGmail and live chat integration implementationAgent dashboard UI development and testing | 4 weeks |
| Phase 2: LLM Triage and Auto-Drafting | Ticket triage and draft generation in production | LLM provider integration and prompt engineeringTriage classification and priority scoring implementationDraft generation workflow and agent approval UI | 5 weeks |
| Phase 3: RAG Knowledge Base and Workflow Builder | Self-serve automation and context-aware replies live | Vector database setup and document embedding pipelineRAG retrieval integration with draft generationWorkflow builder UI and rule execution engine | 5 weeks |
| Phase 4: Analytics and Core Integrations | Reporting dashboard and Slack, Shopify integrations active | Analytics schema and dashboard component developmentSlack and Shopify API integrationPerformance optimization and security hardening | 4 weeks |
| Phase 5: WhatsApp, QA, and Launch | Production-ready platform with full channel support | WhatsApp Business API integration and webhook handlingEnd-to-end QA, load testing, and documentation completionDeployment to production, monitoring setup, and launch support | 2-3 weeks |

## 9. QUESTIONS FOR CLIENT

## 10. POST LAUNCH SUPPORT

Post-launch support ensures the platform operates reliably, critical bugs are resolved swiftly, and the team is equipped to manage day-to-day operations.

Included Post-Launch Support

- 30-day warranty period with bug fixes for defects introduced during development

- Critical security patches and urgent stability fixes beyond the warranty period at no additional cost

- Email and Slack support channel for operational questions and non-critical issue reporting

- Access to platform logs, monitoring dashboards, and deployment runbooks for self-service troubleshooting

Warranty Period

- The 30-day warranty covers all defects in functionality arising from development, with unlimited bug fixes and patches included. After the warranty period, critical security and stability issues will be addressed under our standard support terms; feature requests and optimization work will be proposed separately.

Optional Ongoing Support (AMC / Retainer)

We offer an optional ongoing support retainer for teams seeking proactive monitoring, periodic optimization, and feature expansion.

- Dedicated Slack channel with 4-hour response time for production issues

- Monthly platform health review, performance analysis, and optimization recommendations

- Quarterly feature roadmap consultation and backlog refinement support

- On-demand consulting hours for LLM tuning, workflow optimization, and integration troubleshooting

- Priority queue for bug fixes and minor feature enhancements

Retainer terms, SLAs, and commercial rates will be agreed upon separately based on the client's ongoing needs and our capacity.