SOFTWARE DEVELOPMENT SCOPE

## AI-Powered Telehealth & Remote Patient Monitoring Platform

26 June 2026

### PREPARED FOR

VM

### PREPARED BY

Super Admin

Invennico TechnoLabs

## CLIENT BUSINESS DETAILS

VM operates within the healthcare sector, providing or seeking to provide digital health solutions to improve patient care delivery. The organization is focused on modernizing clinical operations through technology-enabled remote care capabilities.

VM aims to deliver telehealth and remote patient monitoring services that connect patients with healthcare providers through virtual consultations and continuous health tracking.

The healthcare industry is rapidly adopting digital health solutions to improve accessibility, reduce costs, and enhance patient outcomes through remote care delivery.

VM seeks to build a HIPAA-compliant, AI-powered platform that enables virtual consultations, real-time patient monitoring, and intelligent triage to streamline clinical workflows. The organization wants to launch a production-ready MVP within 5-6 months that serves patients, clinicians, and administrators with secure, integrated health management capabilities.

## ABOUT INVENNICO TECHNOLABS PRIVATE LIMITED

Invennico TechnoLabs is a digital product development company specializing in enterprise-grade software solutions across web, mobile, SaaS, and AI-driven platforms. With deep expertise in healthcare technology, cloud infrastructure, and regulatory compliance, we deliver scalable systems that meet stringent industry standards. Our team combines architectural excellence, agile delivery practices, and hands-on technical leadership to transform complex business requirements into production-ready applications.

EXECUTIVE SUMMARY

VM envisions a comprehensive digital health platform that breaks down barriers to patient care by enabling virtual consultations, real-time vital sign monitoring through connected IoT devices, and intelligent AI-assisted triage. The platform must operate with enterprise-grade security and regulatory compliance to safeguard sensitive patient data while improving clinical efficiency.

We propose building a HIPAA-compliant, multi-user telehealth and remote patient monitoring platform featuring secure web and mobile portals, real-time video consultation capabilities, IoT device integration for vital monitoring, and an LLM-powered symptom checker and triage system. The solution leverages modern cloud infrastructure, microservices architecture, and industry-standard healthcare data integration protocols to deliver a scalable, secure, and user-centric platform.

Upon completion, VM will have a production-ready platform serving patients, clinicians, and administrators with seamless virtual care delivery, automated patient monitoring, and intelligent clinical decision support. The deployment will establish a competitive digital health offering with measurable improvements in appointment efficiency, patient engagement, and clinical data accessibility.

We employ a phased, milestone-driven delivery approach that prioritizes HIPAA compliance and security infrastructure from the outset, ensuring regulatory requirements are embedded rather than retrofitted. This strategy reduces deployment risk, enables early validation of critical features, and allows for quality assurance and compliance review before production launch.

## 1. PROPOSED SOLUTION

The platform is architected as a modern, cloud-native system leveraging containerized microservices on AWS, with separate but integrated portals for patients, clinicians, and administrators. The system manages patient records, enables real-time video consultation, ingests IoT vital data, powers AI-assisted triage, and maintains comprehensive audit and compliance logging across all user interactions.

- Patient Portal (Web & Mobile) - Secure access to health records, appointment scheduling, and virtual consultations

- Clinician Dashboard (Web) - Patient management, EHR integration, vitals tracking, and clinical decision support

- Video & Real-time Communication Engine - WebRTC-based conferencing with screen sharing and secure messaging

- IoT & Device Integration Layer - Bluetooth Low Energy (BLE) and API-based connectivity for medical devices

- AI Assistant & Triage Engine - LLM-powered symptom checker and intelligent patient routing

## 2. SCOPE OF WORK

### 2.1. Patient Portal & User Authentication

Develop a HIPAA-compliant patient portal for web and mobile platforms with secure login, profile management, and consent form signing capabilities.

Scope Includes

Authentication & Security

- Multi-Factor Authentication (MFA) implementation

- Role-Based Access Control (RBAC) configuration

- AES-256 encryption for data in transit and at rest

Patient Features

- Secure patient registration and profile management

- Medical history tracking and consent form management

- Appointment scheduling and notification preferences

Objective

Objective

Enable patients to securely access their health information and schedule appointments while maintaining HIPAA compliance and audit trail logging.

### 2.2. Clinician Portal & EHR Integration

Build a web-based clinician dashboard for patient list management, vital sign tracking, and HL7/FHIR-compliant EHR integration.

Scope Includes

Clinical Dashboard

- Patient list view with filterable search and status indicators

- Electronic health record viewing and clinical notes documentation

- Vital signs charting with historical trend visualization

EHR Integration

- HL7/FHIR API integration with Epic or Cerner systems

- Bi-directional patient data synchronization

- Secure data mapping and validation

Objective

Objective

Provide clinicians with a unified workspace to manage patients, review integrated health records, and track vital signs for informed clinical decision-making.

### 2.3. Real-time Video Consultation Engine

Implement high-quality, low-latency video and audio calling capabilities with screen sharing and in-call secure messaging.

Scope Includes

Video Communication

- WebRTC-based peer-to-peer video and audio calling

- Call initiation, management, and termination workflows

- Screen sharing and annotation features for clinical guidance

In-Call Features

- Real-time secure messaging during consultation

- Call recording with patient consent and compliance logging

- Session transcript generation for medical records

Objective

Objective

Enable secure, real-time synchronous communication between patients and clinicians with embedded collaboration tools and complete compliance audit logging.

### 2.4. Remote Patient Monitoring & IoT Integration

Integrate connected medical devices (blood pressure cuff, pulse oximeter, glucometer) via Bluetooth Low Energy and API-based connectivity.

Scope Includes

Device Connectivity

- Bluetooth Low Energy (BLE) SDK integration for mobile platforms

- API and webhook support for cellular-enabled medical devices

- Device discovery, pairing, and authentication protocols

Data Management

- Vital data ingestion, validation, and normalization

- Time-series data storage and retrieval

- Real-time alerts for out-of-range vital readings

Objective

Objective

Continuously capture vital signs from connected medical devices and make real-time health data accessible to clinicians for remote monitoring and intervention.

### 2.5. AI-Powered Symptom Checker & Intelligent Triage

Develop an LLM-based chatbot and triage system that assists patients in logging symptoms and routes cases to appropriate clinical resources.

Scope Includes

AI Assistant

- OpenAI GPT-4o or Anthropic Claude API integration

- Custom knowledge base and clinical context routing

- Multi-turn conversational symptom collection workflow

Triage & Routing

- Automated severity assessment and urgency classification

- Intelligent clinician assignment and queue management

- Patient guidance and self-care recommendations

Objective

Objective

Automate first-line patient support and clinical triage using AI reasoning to improve response time, reduce clinician burden, and enhance patient experience.

### 2.6. Scheduling, Notifications & Billing

Implement automated appointment scheduling, multi-channel notifications, and secure payment processing integration.

Scope Includes

Scheduling & Reminders

- Clinician availability calendar and appointment booking engine

- SMS, Email, and WhatsApp notification alerts

- Medication schedule reminders and adherence tracking

Billing & Payments

- Stripe payment gateway integration for co-pays

- Subscription-based care management billing

- Insurance details capture and verification workflows

Objective

Objective

Streamline appointment management, improve patient adherence through multi-channel reminders, and enable secure billing and payment processing for care delivery.

### 2.7. Security, Compliance & Audit Logging

Establish enterprise-grade security controls, HIPAA compliance frameworks, and comprehensive audit logging for all system actions.

Scope Includes

Security Infrastructure

- End-to-end AES-256 data encryption protocols

- Multi-Factor Authentication (MFA) and session management

- Role-Based Access Control (RBAC) enforcement across modules

Compliance & Audit

- HIPAA compliance verification and documentation

- Complete audit logging of all user actions and data access

- Security incident response and data breach notification procedures

Objective

Objective

Ensure all patient data, system operations, and user interactions maintain HIPAA compliance with immutable audit trails and robust security controls.

## 3. DELIVERABLES

Upon successful completion of the project, Invennico TechnoLabs will deliver:

Portal & Application Deliverables

- Patient Web Portal (Next.js + React)

- Patient Mobile App (Flutter - iOS & Android)

- Clinician Web Dashboard

- Administrator Management Console

- Real-time Video Consultation Interface

Backend & Infrastructure Deliverables

- NestJS Microservices Architecture

- HIPAA-Compliant Database Schema (PostgreSQL)

- AWS ECS/Fargate Container Orchestration

- Redis Session & Message Queue Infrastructure

- API Gateway and Load Balancing Configuration

Integration & Data Deliverables

- HL7/FHIR EHR Integration Layer

- Stripe Payment Gateway Integration

- OpenAI/Claude LLM Integration

- IoT Device & BLE Connectivity Module

- Twilio or Agora Video API Integration

Documentation & Compliance Deliverables

- HIPAA Compliance Audit Report

- Security Assessment & Penetration Testing Report

- API Documentation and SDKs

- Deployment & Operations Runbook

- User Training Materials and Admin Guides

Testing & Quality Assurance Deliverables

- Automated Unit Test Suite

- End-to-End Integration Test Coverage

- Load Testing and Performance Report

- Security Vulnerability Scan Results

- Production-Ready Deployment Package

## 4. TECHNICAL ARCHITECTURE

Frontend Layer

- Next.js with React and TypeScript

- Tailwind CSS for responsive design

- Recharts for vital trend visualization

- Redux or Context API for state management

Backend Layer

- Node.js with NestJS framework

- TypeScript for type-safe development

- Express.js for HTTP routing

- WebRTC server and signaling layer

Database Layer

- PostgreSQL for relational patient records

- Redis for session caching and real-time queues

- AWS RDS for managed database services

- S3 for secure document and media storage

Hosting & Infrastructure Layer

- Amazon Web Services (AWS) cloud platform

- ECS Fargate for containerized microservices

- Route53 for DNS management

- CloudFront for content delivery and caching

Security & Compliance Layer

- AES-256 encryption in transit and at rest

- Multi-Factor Authentication (MFA) and OAuth2.0

- Role-Based Access Control (RBAC) enforcement

- Comprehensive audit logging and monitoring

## 5. WHY CHOOSE US?

Choosing the right technology partner is critical for a scalable platform like this. Our approach goes beyond development. We focus on building scalable digital businesses.

Our Key Strength :

Healthcare & Compliance Expertise

We bring proven experience delivering HIPAA-compliant healthcare software with embedded security controls, regulatory knowledge, and healthcare industry best practices.

- Dedicated compliance and security specialists on team

- Experience with HL7/FHIR healthcare data standards

- Previous successful telehealth and remote monitoring deployments

Enterprise-Grade Architecture

Our solutions are built on modern, scalable microservices architectures leveraging AWS cloud infrastructure for reliability, performance, and cost efficiency.

- Containerized deployment with automated scaling

- Redundancy and disaster recovery by design

- Industry-standard observability and monitoring

AI & Advanced Integration Capabilities

We specialize in integrating cutting-edge AI systems and complex third-party APIs, enabling intelligent automation and seamless ecosystem connectivity.

- LLM integration experience with OpenAI and Claude

- Real-time communication platform expertise (WebRTC, Twilio)

- Proven track record with payment gateways and EHR systems

Phased, Risk-Managed Delivery

Our milestone-driven approach prioritizes regulatory compliance and critical functionality early, reducing deployment risk and enabling continuous validation.

- Security and compliance validation at each phase

- Early prototype validation with stakeholder feedback

- Comprehensive QA and load testing before production launch

Full-Stack Ownership & Support

From design through deployment and beyond, we maintain accountability across the entire technology stack with dedicated post-launch support and optimization.

- Unified team ownership eliminating integration gaps

- 24/7 incident response and production support

- Continuous optimization and feature enhancement roadmap

## 6. ASSUMPTIONS

Business & Stakeholder Assumptions

- VM has identified target clinician and patient user groups with preliminary demand validation

- Insurance and regulatory approval pathways have been preliminarily assessed or are in progress

- VM will provide timely feedback and approval on design iterations and feature specifications

Technical & Data Assumptions

- Target EHR systems (Epic, Cerner) have documented FHIR/HL7 APIs available for integration

- Medical device manufacturers provide SDK or API documentation for Bluetooth/cellular connectivity

- AWS account and cloud infrastructure can be provisioned on project start date

- OpenAI or Anthropic API access can be established for LLM integration

Project Execution Assumptions

- VM designates a single point of contact with decision-making authority for ongoing approvals

- Key stakeholder availability for design reviews and validation testing throughout the project

- No significant regulatory or compliance requirement changes occur during the 5-6 month development cycle

## 7. OUT OF SCOPE

Medical Services & Clinical Operations

- Clinical protocol development or medical device certification

- Telemedicine licensure support or regulatory filing assistance

- Medical training or clinician onboarding programs

Advanced Features & Optional Integrations

- Advanced predictive analytics or longitudinal patient outcome modeling

- Integration with legacy on-premise EHR systems without documented APIs

- Custom mobile app development for wearable devices (Apple Watch, Fitbit, etc.)

- Insurance claims processing and automated billing adjudication

Operational & Commercial Services

- Go-to-market strategy, marketing, or patient acquisition campaigns

- Third-party infrastructure hosting or managed services beyond deployment support

## 8.  PROJECT MILESTONES & TIMELINES

| PHASE | MILESTONE | ACTIVITIES | DURATION |
| --- | --- | --- | --- |
| Phase 1: Discovery & UI/UX Design | Design System & Interactive Prototypes Complete | Stakeholder interviews and requirements refinement workshopsUser journey mapping and wireframe developmentHigh-fidelity interactive mockups and design system creationDesign review and approval from stakeholder team | 4 weeks |
| Phase 2: Core Platform & HIPAA Infrastructure | Patient & Clinician Portals with Authentication & EHR Integration Live | Database schema design and PostgreSQL setupUser authentication, MFA, and RBAC implementationPatient and clinician portal skeleton developmentHL7/FHIR EHR API integration and testing | 8 weeks |
| Phase 3: Video & IoT Integration | Real-time Consultation & Device Monitoring Functional | WebRTC video consultation engine implementationBLE and API-based IoT device integrationReal-time vital data ingestion and dashboard displayScreen sharing and in-call secure messaging features | 6 weeks |
| Phase 4: AI Assistant & Triage System | LLM-Powered Symptom Checker & Intelligent Routing Ready | OpenAI/Claude API integration and prompt engineeringCustom knowledge base and clinical context configurationTriage algorithm development and clinician assignment logicAI assistant testing and performance optimization | 4 weeks |
| Phase 5: Quality Assurance, Compliance & Launch | Production-Ready Platform Deployed to AWS | HIPAA compliance audit and security assessment completionLoad testing, penetration testing, and vulnerability scanningEnd-to-end integration testing and production deploymentMonitoring, alerting, and post-launch support handover | 4 weeks |

## 9. QUESTIONS FOR CLIENT

## 10. POST LAUNCH SUPPORT

Post-launch support ensures platform stability, security, and optimal performance during the critical initial production period.

Included Post-Launch Support

- 30 days of 24/7 production incident monitoring and critical issue resolution

- Bug fixes and stability patches for identified defects

- Performance monitoring, optimization, and tuning recommendations

- Security patch deployment and compliance audit support

Warranty Period

- A 90-day warranty period covers all defects related to original design specifications, implementation, and integration. During this period, Invennico will remediate critical bugs and compliance issues at no additional cost. Standard SLA terms include 4-hour response for critical issues and 24-hour resolution target.

Optional Ongoing Support (AMC / Retainer)

Optional ongoing support and managed services are available through a dedicated retainer engagement for continuous platform optimization and feature development.

- Monthly platform maintenance and infrastructure management

- Proactive monitoring, alerting, and capacity planning

- Regular security patching and compliance updates

- Feature enhancements and performance optimization

- Dedicated technical support and quarterly business reviews

Retainer pricing, SLA commitments, and specific service level terms are negotiated separately based on VM's support requirements and business growth projections.