SOFTWARE DEVELOPMENT SCOPE

## Multi-Salon Appointment Booking App

26 June 2026

### PREPARED FOR

VM

### PREPARED BY

Vivek Makwana

Invennico TechnoLabs

## CLIENT BUSINESS DETAILS

VM is building a SaaS platform designed to serve service-based businesses such as salons, spas, barbershops, and nail technicians. The platform aims to simplify appointment management and improve customer experience through a modern, intuitive digital solution.

The company is developing a multi-tenant appointment booking application that enables business owners to create branded spaces, manage availability, and process client reservations seamlessly.

The beauty, wellness, and personal services industry increasingly relies on digital booking solutions to reduce no-shows, streamline operations, and enhance customer engagement.

The primary goal is to launch a production-ready, cross-platform appointment system that delivers a professional experience for both business owners and their clients while maintaining scalability for unlimited growth. The solution must integrate with existing business tools and payment infrastructure to provide a comprehensive, frictionless booking experience.

## ABOUT INVENNICO TECHNOLABS PRIVATE LIMITED

Invennico TechnoLabs is a digital product development company specializing in building scalable SaaS platforms, native mobile applications, and enterprise-grade solutions for complex business domains. Our team brings deep expertise in full-stack development across Flutter, React Native, Node.js, cloud infrastructure, and third-party integrations including payment processing and calendar synchronization. We are committed to delivering clean, maintainable code, intuitive user interfaces, and production-ready systems that align with modern design principles and business objectives.

EXECUTIVE SUMMARY

VM seeks to create a market-ready appointment booking platform that empowers service businesses with professional scheduling tools while providing their clients with a seamless, friction-free booking experience. The system must support unlimited businesses and appointments, handle recurring subscription billing, and synchronize with external calendars in real time.

Invennico will engineer a multi-tenant SaaS platform built on Flutter for cross-platform mobile delivery, Node.js with TypeScript for a robust backend API, and PostgreSQL for scalable data persistence. The solution integrates Stripe for subscription management, Google Calendar API for two-way sync, and Firebase Cloud Messaging for real-time notifications across both owner and client workflows.

Upon launch, service businesses will gain a branded, production-ready appointment system accessible on iOS and Android, with automated payment processing and calendar synchronization eliminating manual data entry and scheduling conflicts. Clients will experience a modern, intuitive booking interface that reduces friction and increases conversion rates while providing instant confirmation and reminder notifications.

Flutter enables rapid, high-quality cross-platform delivery with native performance on both iOS and Android, while Node.js with TypeScript provides type-safe, scalable backend infrastructure capable of handling multi-tenant workloads and complex integrations. This modern tech stack prioritizes code quality, maintainability, and production reliability—aligning with VM's emphasis on clean engineering and intuitive UX over superficial design complexity.

## 1. PROPOSED SOLUTION

The system comprises a multi-tenant backend API managing business profiles, appointment inventory, subscriptions, and user authentication; a scalable PostgreSQL database supporting unlimited businesses and bookings; and a native Flutter mobile application delivering distinct user experiences for business owners and clients. The architecture is cloud-hosted on AWS with integrated payment processing, calendar synchronization, and push notification capabilities.

- Multi-tenant Backend API (Node.js, TypeScript)

- Business Owner Dashboard & Management Interface

- Client-Facing Booking Interface

- Subscription & Payment Processing Engine

- Calendar Sync & Real-time Notification Service

## 2. SCOPE OF WORK

### 2.1. Discovery, Design & Architecture

Define system architecture, data models, user flows, and technical specifications for the multi-tenant appointment platform.

Scope Includes

Strategy & Planning

- Requirements refinement and user story development

- Multi-tenant architecture design and scalability planning

- API design and database schema specification

Design & Prototyping

- UI/UX wireframes for owner dashboard and client booking flow

- High-fidelity mockups and design system documentation

- Prototype validation and stakeholder feedback

Objective

Objective

Establish a clear technical foundation and design direction to guide development and ensure alignment with business goals.

### 2.2. Backend API & Multi-tenant Infrastructure

Engineer a scalable, secure backend API supporting multi-tenant data isolation, user authentication, business management, and appointment scheduling.

Scope Includes

Core API & Authentication

- User authentication and role-based access control (owner vs. client)

- Multi-tenant data isolation and access security

- Business profile and service management endpoints

Appointment & Availability Management

- Appointment scheduling engine with conflict detection

- Time slot availability and booking logic

- Appointment modification and cancellation workflows

Objective

Objective

Deliver a robust backend infrastructure capable of managing unlimited businesses and appointments with secure, isolated data access.

### 2.3. Subscription & Payment Processing

Integrate Stripe to enable business owners to subscribe to plans and process recurring billing with automated renewals.

Scope Includes

Payment Integration

- Stripe subscription plan configuration and management

- Recurring billing and automated renewal processing

- Payment failure handling and retry logic

Subscription Lifecycle

- Plan selection and upgrade/downgrade flows

- Usage monitoring and feature access control

- Invoice generation and billing history

Objective

Objective

Enable seamless, automated subscription management and recurring revenue processing with transparent billing for business owners.

### 2.4. Google Calendar Synchronization

Implement one-way and two-way synchronization between the appointment system and Google Calendar, ensuring real-time schedule consistency.

Scope Includes

Calendar Integration

- Google Calendar API authentication and authorization

- One-way sync: appointment creation to Google Calendar

- Two-way sync: changes in Google Calendar reflected in the app

Sync Reliability

- Conflict resolution and data consistency handling

- Error logging and recovery mechanisms

- Calendar permissions and scope management

Objective

Objective

Provide seamless calendar integration eliminating manual schedule updates and preventing double-booking conflicts.

### 2.5. Real-time Notifications & Push Messaging

Implement Firebase Cloud Messaging to deliver instant, reliable notifications to business owners and clients on appointment creation, rescheduling, and cancellation.

Scope Includes

Notification System

- Firebase Cloud Messaging setup and device token management

- Notification templates for creation, reschedule, and cancellation

- In-app notification center and history

User Preferences & Delivery

- Notification preference management and opt-in/opt-out controls

- Delivery scheduling and timezone-aware timing

- Analytics and delivery monitoring

Objective

Objective

Ensure both parties remain informed of appointment changes with reliable, timely, and user-controlled notifications.

### 2.6. Flutter Mobile Application

Develop a native cross-platform Flutter app for iOS and Android delivering distinct, optimized experiences for business owners and clients.

Scope Includes

Business Owner Features

- Business profile setup with logo, banner, and service/pricing management

- Appointment calendar and availability management

- Real-time booking notifications and appointment details

Client Features

- Business discovery and service browsing

- Appointment booking with date, time, and service selection

- Booking confirmation, rescheduling, and cancellation

Objective

Objective

Deliver a polished, intuitive mobile application providing a modern, brandable experience optimized for both iOS and Android platforms.

### 2.7. Testing, Quality Assurance & App Store Deployment

Conduct comprehensive testing, performance optimization, and submission of the application to Apple App Store and Google Play Store.

Scope Includes

Quality Assurance

- Functional testing across iOS and Android devices

- Performance optimization and load testing

- Security testing and vulnerability assessment

Deployment & Launch

- App Store and Google Play Store submission and approval

- Beta testing and staged rollout

- Launch coordination and monitoring

Objective

Objective

Ensure production-ready quality and successful deployment across both major app stores with ongoing monitoring and support.

## 3. DELIVERABLES

Upon successful completion of the project, Invennico TechnoLabs will deliver:

Architecture & Design Documentation

- System architecture and data flow diagrams

- Database schema and API specification

- UI/UX design system and component library

Backend Deliverables

- Node.js API with TypeScript implementation

- PostgreSQL database schema and migration scripts

- API documentation and integration guides

- Authentication and authorization implementation

Integration Deliverables

- Stripe subscription management module

- Google Calendar API integration with sync logic

- Firebase Cloud Messaging notification service

- Payment processing and billing module

Mobile Application Deliverables

- Flutter source code for iOS and Android

- Published apps on Apple App Store and Google Play

- In-app analytics and crash reporting

- Mobile app user documentation

Operational Deliverables

- AWS infrastructure setup and deployment guides

- Environment configuration and CI/CD pipeline

- Runbooks and operational documentation

- Performance and security baseline reports

## 4. TECHNICAL ARCHITECTURE

Frontend

- Flutter framework for cross-platform mobile

- Dart programming language

- State management and local data persistence

- Responsive UI components and design patterns

Backend

- Node.js runtime environment

- TypeScript for type-safe API development

- Express.js or similar REST API framework

- Authentication and authorization middleware

Database

- PostgreSQL relational database

- Multi-tenant data isolation architecture

- Scalable schema design and indexing

- Database migration and versioning tools

Hosting & Infrastructure

- AWS cloud platform (EC2, RDS, S3)

- Load balancing and auto-scaling configuration

- CDN and content delivery optimization

- Monitoring, logging, and alerting stack

Security & Integrations

- Stripe payment processing API

- Google Calendar API and OAuth 2.0

- Firebase Cloud Messaging for notifications

- SSL/TLS encryption and data security

## 5. WHY CHOOSE US?

Choosing the right technology partner is critical for a scalable platform like this. Our approach goes beyond development. We focus on building scalable digital businesses.

Our Key Strength :

Full-Stack Mobile & SaaS Expertise

Invennico specializes in architecting and delivering production-grade mobile applications and multi-tenant SaaS platforms using modern frameworks and cloud infrastructure.

- Proven delivery of Flutter, React Native, and native Swift/Kotlin applications

- Deep experience with multi-tenant architecture, subscription billing, and payment integration

- Track record of scalable systems supporting unlimited businesses and transactions

Clean Code & Production Quality

We prioritize code maintainability, type safety, and engineering excellence over superficial features, delivering systems built to last.

- TypeScript and modern JavaScript for robust, self-documenting code

- Comprehensive testing, CI/CD automation, and deployment best practices

- Technical documentation and knowledge transfer for long-term sustainability

Third-Party Integration Mastery

Our team has extensive experience integrating complex services including payment processors, calendar systems, and real-time notification platforms.

- Stripe, Twilio, and payment gateway expertise

- Google Calendar, Microsoft Graph, and calendar synchronization

- Firebase, push notifications, and real-time messaging systems

Scalability & Performance

Systems engineered to grow from day one, handling increasing users, businesses, and transactions without architectural rework.

- PostgreSQL optimization and query performance tuning

- AWS infrastructure design for high availability and elasticity

- Load testing, bottleneck identification, and optimization strategies

User-Centric Design & Intuitive UX

We design interfaces that prioritize usability and business goals, delivering modern applications that users prefer to use.

- Human-centered design process and user feedback integration

- Accessibility compliance and inclusive design practices

- Modern, brandable interfaces that reflect business identity

## 6. ASSUMPTIONS

Client Requirements & Scope

- Client has finalized core feature requirements and user flows; scope is stable and defined

- Business will provide necessary branding assets (logos, banners, brand guidelines)

- Client is available for design reviews, feedback iterations, and decision-making during development

Technical & Infrastructure

- Client will provision AWS accounts, Stripe merchant account, and Google API credentials as needed

- Target audience has modern iOS (13+) and Android (8.0+) devices with stable internet connectivity

- Multi-tenant database isolation and standard horizontal scaling patterns are acceptable architectural approaches

Delivery & Support

- Client has capacity to test and provide feedback during development phases

- Post-launch, client will implement operational procedures, monitoring, and performance tuning with Invennico guidance

- Client accepts standard SaaS deployment practices and AWS best practices for security and compliance

## 7. OUT OF SCOPE

Advanced Features

- Video conferencing or virtual appointment capabilities

- Advanced analytics dashboards or business intelligence reporting

- Loyalty programs, rewards, or customer retention features

Third-Party Integrations

- Integration with other CRM, accounting, or ERP systems

- SMS or email marketing platform integrations beyond transactional notifications

- Custom payment processor integration beyond Stripe

Hosting & Operations

- Long-term infrastructure management, DevOps, or SRE services

- Compliance certifications (HIPAA, PCI-DSS, SOC 2 audit) or specialized security hardening

- Custom branding customization beyond standard logo and color configuration

## 8.  PROJECT MILESTONES & TIMELINES

| PHASE | MILESTONE | ACTIVITIES | DURATION |
| --- | --- | --- | --- |
| Discovery, Design & Architecture | Architecture and design documentation approved | Requirements refinement and user story mappingSystem architecture and database schema designUI/UX wireframes and high-fidelity mockupsDesign review and stakeholder approval | 2 weeks |
| Backend API & Multi-tenant Infrastructure | Core API and database infrastructure production-ready | Multi-tenant authentication and data isolation implementationBusiness profile and appointment management endpointsDatabase schema deployment and optimizationAPI testing and documentation completion | 5-6 weeks |
| Payments, Calendar Sync & Notifications | Stripe integration, Google Calendar sync, and Firebase messaging operational | Stripe subscription plan configuration and billing setupGoogle Calendar one-way and two-way synchronizationFirebase Cloud Messaging integration and notification deliveryEnd-to-end integration testing | 4-6 weeks |
| Flutter Mobile Application Development | iOS and Android applications feature-complete and tested | Owner dashboard UI implementation and functionalityClient booking interface developmentIntegration with backend API and third-party servicesPerformance optimization and cross-device testing | 6-8 weeks |
| Testing, Refinement & App Store Deployment | Applications published to Apple App Store and Google Play Store | Quality assurance and regression testingPerformance and security optimizationApp Store and Google Play submission and approvalLaunch monitoring and post-launch support | 2-3 weeks |

## 9. QUESTIONS FOR CLIENT

## 10. POST LAUNCH SUPPORT

Invennico provides comprehensive post-launch support to ensure system stability, address any issues, and optimize performance during the critical initial period.

Included Post-Launch Support

- Priority bug fixing and critical issue resolution within 24 hours

- Performance monitoring and optimization recommendations

- App Store update submissions and compliance management

- Operational runbook review and team knowledge transfer

Warranty Period

- The solution includes a 30-day warranty period following production launch covering critical defects, data integrity issues, and integration failures related to core functionality. Warranty support includes priority bug fixes, hotfixes, and minor refinements to address unexpected issues discovered during live operation.

Optional Ongoing Support (AMC / Retainer)

Optional ongoing support and maintenance is available to provide continuous monitoring, security updates, feature enhancements, and operational assistance.

- Monthly security patches, dependency updates, and performance tuning

- Feature enhancements, new integrations, and API expansions

- Dedicated infrastructure monitoring, logging, and alerting management

- Scaling and optimization support as user and transaction volume grows

- Quarterly performance reviews and roadmap planning

Specific SLA commitments, response times, and commercial terms for ongoing support will be negotiated and documented in a separate maintenance and support agreement.